GroupTrack

Session Handoff — April 17, 2026

Branch: feature/convoy-event-ride  |  Commit: 0a389c201

# 1. Completed Today

| Item | Description | Status |
| --- | --- | --- |
| V2.4 Star marker | My Cart renders as gold star in white circle | COMMITTED 06406e89a |
| V2.4 GPS map center | Map opens on device last known GPS via LocationManager | COMMITTED 06406e89a |
| V2.4 MY_CART zoom bounce | Only pans when cart moves >200ft | COMMITTED 4a996d0f4 |
| V2.4 Altitude fix | pos.altitude meters to feet | COMMITTED 17fb7635e |
| V2.4 Computed speed | 60-second fixed window haversine | COMMITTED 17fb7635e |
| V2.4 Lead track fix | Stale rebroadcast rejection, home line, jump guard | COMMITTED 17fb7635e |
| Radio menu wired | Apply Master + Archive/Restore from all screens | COMMITTED |
| Download Ride Config | Radio menu navigates to download screen + confirm panel | COMMITTED |
| Menu anchored | Dropdowns expand from nav button with dark background | COMMITTED |
| Profile cleanup | Zip/radius at top, city/state wired, menu simplified | COMMITTED |
| My Organizers screen | 3-tab FOLLOWING/NOT FOLLOWING/ALL with follow toggle | COMMITTED |
| Completed Rides screens | 4 tabs: HISTORY/BY NAME/BY ORGANIZER/BY DATE | COMMITTED 0a389c201 |
| Organizer accordions | Collapsed by default, ride count badge, tap to expand | COMMITTED 0a389c201 |
| Search filters | Mileage slider + ALL RIDES toggle + city/state/zip context | COMMITTED 0a389c201 |
| Search by Area stub | V2.5 placeholder with full functional definition | COMMITTED 0a389c201 |
| City/state to SessionManager | Profile saves city/state, ZIP lookup Phase C server-side | COMMITTED 0a389c201 |
| ConvoyNavArgs | Lightweight nav arg holder for tab/rideId passing | COMMITTED 0a389c201 |

# 2. Remaining V3.0 Walkaway Items

To be completed Saturday before stub review:

| # | Task | Notes |
| --- | --- | --- |
| 1 | Google account sign-in | ConvoySignInScreen.kt partially built. Wire Google Auth, store token, route online/offline. |
| 2 | Offline access gate | isSignedIn() check from SharedPreferences — no network needed. Token persists between sessions. |
| 3 | Organizer/Rider dashboard split | isOrganizer() routes to organizer dash. Toggle to rider view. Riders see rider dash only. |
| 4 | Stub review and inventory | Audit all screens marked Phase C or stub. Generate 3.0 launch task list. |

GroupTrack  |  SessionHandoff_Apr17_v1  |  April 17, 2026