GroupTrack V2.4

Session Handoff & Rollback Plan — April 20, 2026

Branch: feature/convoy-event-ride | BUILD PENDING OVERNIGHT TEST

# 1. Current Build State

Build includes map center patch, self-heal lead fix, GPS precision fix, and SOLO_DEBUG log. Overnight test determines if lead cart works. If not, rollback plan below applies.

| Item | Value |
| --- | --- |
| Branch | feature/convoy-event-ride |
| V3 flag | V3_FEATURES_ENABLED = false |
| Last commit | 6126417ff — feat: V2.4 manual lead cart assignment |
| Uncommitted changes | 11 files — map viewer + standalone GPS + debug log |
| Debug items | SOLO_DEBUG log in tick loop — MUST REMOVE before tester release |

# 2. Change Categories — Committed vs Uncommitted

## 2.1 COMMITTED — Lead Cart Assignment (commit 6126417ff)

This is the manual lead cart replacement. COMMITTED to git. Rollback requires git revert.

| File | Change | Rollback Impact |
| --- | --- | --- |
| ConvoyConfig.kt | Removed LEAD_LOCK_DISTANCE_MILES constant | Restore constant. No side effects. |
| ConvoyViewModel.kt | Replaced recalcLead() with setLeadCart(). Removed auto-lock distance accumulator from tick. Removed lead lock feet collector. | Restores auto-lock GPS math. RECALC button works again. All lead lock settings return. |
| ConvoyScreen.kt | Added lead selection dialog on RECORD. Added SET AS LEAD in node detail. Modified RECORD handler. | Removes dialog. RECORD goes straight to recording. No SET AS LEAD button. Old auto-lock behavior returns. |
| ConvoySettingsScreen.kt | Removed Lead Lock section (slider, status, RECALC button) | Lead Lock section returns to settings. |
| ConvoySettingsRepository.kt | Removed LEAD_LOCK_DISTANCE_MILES reference | Reference restored. |

Rollback command: git revert 6126417ff

Impact: Returns to V2.4 auto-lock GPS distance accumulator. Lead locks after 1/4 mile. RECALC button available. All known auto-lock issues return (wrong lead, unreliable locking).

## 2.2 UNCOMMITTED — Map Viewer (KEEP in all scenarios)

These changes are independent of lead cart. They stay regardless of rollback.

| File | Change |
| --- | --- |
| app/src/main/assets/grouptrack_map.html | New file — standalone map HTML with trail overlay, search center, overzoom |
| app/src/main/assets/utah_trails_stgeorge.geojson | New file — 5,732 trails, 7 counties, 22MB filtered UGRC data |
| ConvoyMapViewerScreen.kt | New file — WebView host with buttons, legend, search, trail toggle |
| Routes.kt | Added ConvoyMapViewer route |
| ConvoyNavigation.kt | Added composable wiring for map viewer |
| ConvoySubMenu.kt | Added Map Viewer menu item + onNavigateToMapViewer param |
| ConvoyScreen.kt | Added onNavigateToMapViewer param passthrough |
| Main.kt | Added onNavigateToMapViewer callback to SubMenu call |

These files have NO dependency on lead cart logic. Safe to keep in any scenario.

## 2.3 UNCOMMITTED — Standalone GPS Mode (ROLLBACK if lead cart fails)

These changes depend on lead cart working correctly. If lead cart is rolled back, these must go too.

| File | Change | Rollback Method |
| --- | --- | --- |
| ConvoyViewModel.kt | Added getPhoneLocation() helper. Modified readLiveNodes() to create phone node when nodeMap empty. Added phone GPS fallback for zero lat/lon nodes. Added self-heal lead in tick. Added SOLO_DEBUG log. | git checkout -- on this file, then reapply only the committed lead cart revert changes |
| ConvoyGpsService.kt | Changed lastLat/lastLon from private to public | git checkout -- app/src/main/java/com/geeksville/mesh/convoy/ConvoyGpsService.kt |
| ConvoyScreen.kt | Changed solo auto-assign to use !phone fallback | Reverts with the committed lead cart revert |

## 2.4 UNCOMMITTED — Map Center Fix (KEEP in all scenarios)

Restores initDeviceLocation() on map open. Independent of lead cart.

| File | Change |
| --- | --- |
| convoy_map.html | Added initDeviceLocation() call on map init |
| grouptrack_map.html | Added initDeviceLocation() function + call on init |
| ConvoyMapViewerScreen.kt | Removed hardcoded St. George center |

# 3. Rollback Scenarios

## Scenario A: Morning test PASSES — track draws with standalone GPS

No rollback needed. Remove SOLO_DEBUG log. Commit all uncommitted changes. Proceed to trail overlay on convoy map.

| Action | Command |
| --- | --- |
| Remove debug log | Delete the SOLO_DEBUG line from ConvoyViewModel.kt |
| Commit map viewer | git add [all map viewer files] && git commit -m "feat: V2.4 map viewer with trail overlay" |
| Commit standalone GPS | git add ConvoyViewModel.kt ConvoyGpsService.kt ConvoyScreen.kt && git commit -m "feat: V2.4 standalone GPS mode" |
| Commit map center | git add convoy_map.html grouptrack_map.html && git commit -m "fix: restore GPS centering on map open" |

## Scenario B: Morning test FAILS — standalone GPS broken, lead cart works with radios

Keep lead cart assignment. Rollback standalone GPS only. Map viewer stays.

| Action | Command |
| --- | --- |
| Rollback standalone GPS | git checkout -- app/src/main/java/com/geeksville/mesh/convoy/ConvoyGpsService.kt |
| Rollback ViewModel standalone changes | Manually remove: getPhoneLocation(), readLiveNodes phone node block, self-heal block, SOLO_DEBUG log. Keep setLeadCart() and lead lock logic. |
| Rollback ConvoyScreen solo fallback | Revert the !phone auto-assign. Keep dialog for 2+ nodes. |
| Keep map viewer | No action — independent of lead cart |
| Keep map center | No action — independent of lead cart |
| Rebuild and test with radios | Verify 2-radio lead selection still works |

## Scenario C: Morning test FAILS — lead cart fundamentally broken

Full lead cart rollback. Study tick process. Redesign from scratch.

| Action | Command |
| --- | --- |
| Revert lead cart commit | git revert 6126417ff |
| Rollback all standalone GPS | git checkout -- ConvoyViewModel.kt ConvoyGpsService.kt |
| Rollback ConvoyScreen lead changes | git checkout -- ConvoyScreen.kt then reapply ONLY map viewer param |
| Rollback ConvoySettingsScreen | Restored by git revert |
| Keep map viewer | Reapply onNavigateToMapViewer param to ConvoyScreen.kt after revert |
| Study tick process | Read tick(), compute(), assignLeadTail() line by line. Document findings. Redesign lead cart to work WITH tick, not against it. |

# 4. Root Cause Investigation — Tomorrow if Rollback Needed

The SOLO_DEBUG log revealed two tick entries per cycle, 170ms apart. One has lead set, one does not. This oscillation prevents track drawing. Root cause unknown.

Investigation steps:

1. Add ViewModel instance ID to debug log — confirm if two ViewModels exist

2. Read tick() start to finish — document every line and what it does

3. Read ConvoyEngine.compute() — document lead/tail assignment logic

4. Read assignLeadTail() — document how lockedLeadNodeId is matched

5. Determine: does assignLeadTail need to exist with manual lead? Or should lead be stamped directly on the node after compute?

6. Design manual lead to work INSIDE tick naturally, not fight it from outside

# 5. Morning Test Plan

| Test | Steps | Pass Criteria |
| --- | --- | --- |
| 1 — Standalone track | No radio. Tap RECORD. Walk outside 2 minutes. | Track draws on map. Lead shows in HUD. GPS updates live. |
| 2 — Map center | Launch app. Check map position. | Map centers on current GPS, not Parowan Gap. |
| 3 — Map viewer trails | GroupTrack menu > MAP SETTINGS > Map Viewer | Trails visible. Color coded. Tap shows detail. Search works. |
| 4 — Radio lead (if available) | Connect radio. 2 nodes. RECORD. Pick lead. | Lead locks. HUD shows lead. Verify no oscillation in logcat. |

After test: adb -s 8624SBCEDF00001789 logcat -d | grep SOLO_DEBUG | tail -30

If lead oscillates (alternating null/locked) — Scenario B or C applies.

If lead is stable (locked every tick) — Scenario A, proceed.

# 6. Session Start Checklist — Tomorrow

Upload to Claude at session start:

1. docs/DEV_ENVIRONMENT_v3.md

2. docs/GroupTrack_AllDocs.txt (regenerated by v6 tonight)

3. docs/where_used_raw.txt

4. docs/function_universe_raw.txt

5. This document: GroupTrack_SessionHandoff_Apr20_v1.docx

6. SOLO_DEBUG logcat output from morning test

7. GroupTrack_StandaloneMode_Spec_v2.docx

GroupTrack V2.4 | Session Handoff & Rollback Plan | April 20, 2026