GroupTrack

To-Do / Cleanup Checklist

Updated May 30, 2026  ·  V2.5 work queue

# A. In Flight — finish this first

☑  MapStateStore.kt — per-map JSON store (committed 2d91097d7)

☑  lastMapProcessed gate added; planning + convoy patches applied; compiles clean

☐  Install release APK to Android 1; run independence + persistence test

☐  Verify first-open path (lastMapProcessed null on first refresh)

☐  COMMIT the feature (MapStateStore + both screens) after test passes

☐  Decide Android 2 handling (debug-only rule vs. release install)

# B. V2.5 Feature Queue (after commit)

## B1. Waypoints

☐  Waypoint creation flow

☐  Marker styling: triangles (not round cart pins)

☐  Glyph by type; color by family — HAZARD ! red, GATE bar red, WATER drop blue, FUEL pump blue, SHELTER roof blue, TRAILHEAD boot green, VIEWPOINT eye green, CAMPSITE tent green, PARKING P grey, JUNCTION fork grey, OTHER dot grey

## B2. Routes

☐  Point-to-point snap-to-trail/track (PRIMARY; freehand deferred to future/if-ever)

☐  Snap priority: TRAILS first; tracks fallback when no trail in range

☐  Snap component (nearest-point-on-line). Snap radius = tune-by-testing. Consider hover/preview of snap target

☐  Combined artifact list = route-planning focus tool: one list of all 4 types (bbox-scoped), explore detail + hide/select to declutter, then route. Per-row type tag + filter

## B3. Cart HUD / Autopause (carried)

☐  Cart HUD redesign: long-press from HUD trigger to side menu (frees long-press for waypoint creation)

☐  Autopause: restore with disconnect moved to the pause sequence (not unpause)

# C. Cleanups

Blocker before more track imports Import existence-check before DB write — the import path duplicates every run (no existence check). Fix before importing more, or tracks dupe again.

☐  Import existence-check before DB write (BLOCKER for more imports)

☐  z12 hide-features: min display zoom = 12 for all four types (features hide below z12; zoom free) — query-cap truncation mitigation

☐  Trail/Route detail via SELECT/Edit list (NOT map-tap). Add Route + Trail detail to per-type detail panel (Tracks/Waypoints have it; Trails read-only, Routes thin)

☐  Proximity map-tap broken (3 dead click handlers) — DECIDE: deprecate in favor of SELECT/Edit list, or fix

☐  SpatialDisplayManager dead path: still holds ConvoyConfig-reading bindings nothing calls. Migrate both maps to it (kills inline duplication) OR delete the dead bindings

☐  Optional warning tidy-up: remove now-unnecessary !! / safe-calls flagged after independence patch (ConvoyMapViewerScreen ~506/519/532/578-627; ConvoyScreen ~543/560)

☐  Dead QUEUES button on convoy map — wire to Work with Queues panel (convoy only)

☐  GPX/KML import handler: intent reaches activity but handler not executing (diff Main.kt 9d66c9781..HEAD)

☐  Large GPX >32MB: regex → string-loop

☐  Empty filter list handling

☐  Dead-code sweep before 2.6: scanDownloadsForGpx, showImportList orphans

☐  Map Sources discoverability hint (SAT/TOPO/TOPO+ are assignable slots via Settings → Map Sources)

# D. Google Play Sprint (post field-test)

☑  Package rename to com.grouptrack.android

☐  BACKLOG P1: ANR on fresh install — MANAGE_EXTERNAL_STORAGE startup blocks main thread during permission controller load. Defer file-dependent init until permission confirmed. MUST resolve before launch

☐  Intent filter cleanup

☐  About/Attribution screen (GPL/Leaflet/Esri)

☐  Track export redesign (in-app list + Export to Downloads + Email)

☐  Play Console setup; verify AAB version code > 29320458 before upload

☐  lintVital error (ServiceKeepAliveWorker foregroundServiceType) — pre-existing; confirm not gating release

# E. Website (staged, not deployed)

☐  Deploy V2.5: edited index.html + GroupTrack_Release_Notes_V2.5.pdf + GroupTrack_User_Guide_V2.5.pdf via scp→sudo mv. Snapshot index.html first. Decision pending: remove 4 old V2.4 cards / delete orphaned V2.4 PDFs

# F. On the Horizon (2.6 / 3.0 — context)

2.6 — community born: upload community data (tracks, reviews, ride areas, tile definitions, scheduled rides, invites) to a shared section; standalone subscription + free Meshtastic add-on. iPad web-app pause (any browser; nav-first 60%).

3.0 — community is the product (web service): shared planned rides, radius discovery, follow-an-organizer auto-invites, trail ratings. Mesh becomes a plugin. Engine-computed routes (John Henry organizer on-ramp).

Mesh-mode toggle (hide-not-remove): lowers barrier to entry + preserves Meshtastic lineage for approval. Architecture = enhanced-GPS producer + API (ATAK model); app consumes standard Meshtastic API. See Product Strategy & Roadmap doc.