# GroupTrack V2.5 -- Complete Decision Log v2

Extracted from May 17, 2026 full-day session

Revised with Fred's markup -- May 17, 2026 evening

GREEN = Decision | BLUE = Resolved issue | ORANGE = Open issue

# 1. ANR Fixes (Completed)

## 1.1 WorkManager ANR

- MeshLogCleanupWorker: Changed ExistingPeriodicWorkPolicy.UPDATE to KEEP -- prevents re-trigger on every cold start

- Added 30-second initial delay to PeriodicWorkRequest -- first run doesn't compete with startup

- Added WorkManager.pruneWork() before scheduleMeshLogCleanup() -- clears stale finished jobs

- File: MeshUtilApplication.kt -- committed and deployed

## 1.2 MediaStore ANR (Root Cause)

- scanImportDirectory() contained legacy MediaStore.Downloads query for .convoy files

- This query blocked main thread via ContentResolver.query() Binder IPC when Media Provider was busy indexing tile files

- Confirmed via bugreport thread dump: main thread stuck in ContentProviderProxy.query() inside ConvoyViewModel init

- Fix: Removed the MediaStore.Downloads query entirely -- ConvoyFileReceiver handles .convoy imports via intents now

- scanImportDirectory() retained for processing files in convoy_import/ directory

- Dispatchers.IO added to scanImportDirectory launch as belt-and-suspenders

- File: ConvoyViewModel.kt -- committed and deployed

- NO MediaStore queries anywhere in the app. This is a standing rule.

## 1.3 P10_T Device Findings

- P10_T advertises 4GB RAM but kernel sees only 2.9GB (Unisoc/Spreadtrum chipset reserves ~1.1GB)

- P10_T is NOT incompatible hardware -- same build loads in 1 second after MediaStore fix

- Tester had ~60GB of tiles in Downloads, causing Media Provider to run at 58% CPU

- Google Media Provider indexing large tile directories makes ALL ContentResolver queries slow via Binder IPC

- Factory reset fixes were misleading -- it was the MediaStore query + busy Media Provider, not accumulated state

- ServiceKeepAliveWorker lint warning: missing connectedDevice foregroundServiceType in AndroidManifest.xml -- needs fix

# 2. Device Assignments

- Android 1 (P50, 8624SBCEDF00001789): Release APK only. Acceptance test device.

- Android 2 (EP103B, 24039703201775): Play Store release for field testing. V3.0 debug deferred until V2.5 complete.

- P10_T (P10V07162601000362): Play Store release. ANR fixed. 3GB usable RAM but functional.

- Debug APK never on Android 1. Release APK never on Android 2. Play Store only on P10_T.

- Play Store and local APK use different signing keys -- must uninstall one before installing the other.

- Never mix debug/release on a device. Leaves stale signing artifacts.

# 3. V2.5 Architecture Decisions

## 3.1 Development Approach

- Phase 0 scaffolding ships first -- ALL UI placeholders before any feature code

- 4-week timeline, all 7 tasks ship together

- Scaffolding-first: build the skeleton, hang features on it. No refactoring.

- Design all UI and rules before any coding. HTML panel mockups as reference.

- Each feature: PLAN, RESEARCH (xref), AGREE, BUILD

- One comprehensive patch per agreed design, not piecemeal changes

## 3.2 THREE Separate Queues

- Upload spatial queue: collects items via share prompt for upload to AWS.

- Download spatial queue: downloads tracks, routes, waypoints from AWS.

- Download tiles queue: downloads, refreshes, removes map tiles. Never uploads.

- Three queues never mixed. Different job types, different managers, different priorities.

- Spatial queues (upload and download) NOT active exchanges with AWS until V2.6.

## 3.3 Two Data Sources

- LOCAL: default, always shown, free. All local spatial data.

- SERVER: enhanced, paygated ($3/month). Browse shared data from AWS.

- Source selector toggle between Local/Server -- Planning Map only. Never mixed on same display.

- Source selector is a V2.6 feature.

- V2.5: Server is paygated STUB only. No server queries until V2.6.

- V2.6: Server functional behind paygate.

## 3.4 Upload Rules

- Uploads are PER-ITEM, triggered by share prompt on save. Routes and tracks (inclusive of waypoints).

- Uploads are NEVER area-based. No bulk upload.

- Uploads are spatial data only -- no tiles EVER uploaded to AWS.

- Server-side areas are DERIVED from accumulated shared items, not uploaded as entities.

- V2.5: upload queue COLLECTS only. No processing, no network transmission.

- V2.6: processing activated, accumulated items start uploading. No downloads until uploads have started processing.

- Never build V2.6 processing code during V2.5. Collection and UI only.

## 3.5 Download Rules (V2.6 Feature)

- Downloads use area for DISCOVERY -- find what's available on server.

- User selects SPECIFIC items (one or many tracks/routes) to download.

- Download is AREA-INCLUSIVE -- selected item + associated waypoints within coverage.

- An area on the server is a COLLECTION of tracks, routes, and waypoints (one or many).

- Downloaded spatial data AUTO-GENERATES tile download requests from item geometry.

- Downloads are STUB only in V2.5. Functional in V2.6.

## 3.6 Tile Rules

- Tiles are NEVER refreshed by area or downloaded in isolation by the user.

- Tiles ALWAYS refresh following spatial data creation (trigger-based) automatically.

- HIGH priority tiles when explicit track/route are downloaded. V2.5: import of tracks only or route creation based on triggers.

- LOW priority tiles when area-based spatial data downloaded. V2.5: import of trail sources.

- Tile refreshes NEVER standalone -- only as byproduct of spatial data creation or download.

- Tile coverage maps to route + track + waypoint GEOMETRY within area, NOT full bbox.

- Manual area draw (existing) stays for initial tile downloads.

- Two methods for initial tile download: manual area draw (broad) or spatial data request (targeted along geometry).

- Remove area tiles is the ONLY explicit user tile action on stored tiles (storage management).

- Tiles NEVER transit AWS. Always sourced from tile providers (Esri, Google, etc.).

- Work with Queues displays status and details across all three queues.

- Existing queue panel filtered by priority. Job type IS priority.

- Tile refreshes happen when spatial data is CREATED in V2.5 or DOWNLOADED in V2.6.

- Trail imports refresh downloaded tiles only. Routes and tracks refresh AND create tiles. All trigger-based.

## 3.7 Area Concept

- Area selector is a TRANSIENT definition that is NOT saved. Shared component across all spatial data tasks.

- Areas are independent of rides -- rides are just one method to request area spatial data.

- Area used for: trail download boundaries, tile download targeting, spatial data discovery.

- Tile areas mapped to route/track/waypoint GEOMETRY to minimize downloaded data.

- Download spatial data auto-creates tile download request for supporting tiles.

## 3.8 Spatial Data Creation

- Trails: imported from external agency sources only. Never created in-app. Import process adds to spatial db.

- Tracks: primarily created through app processes via triggers (GPS recording). GPX/KML import from Downloads is secondary path.

- Routes: created through app processes via triggers (draw, snap, convert). Import enters as track first.

- Waypoints: created through app processes via triggers (long-press). Import from external files is secondary path.

- Triggers are the main method for non-trail data. Import vs create-in-process -- different method, same outcome: spatial db entry.

## 3.9 Unified Spatial Data Screens

- Work with Tracks expanded to Work with Spatial Data: tracks, routes, waypoints in one screen with type filters.

- Import screen: single entry point for all external data (trails from agencies, tracks/routes/waypoints from GPX/KML in Downloads).

- Work with Queues: new function monitoring all 3 queues with drill-down to details. Needs UI home.

- All spatial items filtered to current map boundary on both Convoy and Planning maps.

- Click on any spatial item on either map for detail/maintenance actions.

- Select and deselect each spatial type for display, filtered by map boundary.

# 4. Task-Specific Decisions

## 4.1 Task 1: Source Picker

- One 'Change Map Source' button in Display Panel (ConvoyDisplayPanel.kt).

- Flow: button -> 'Which map type?' (SAT/TOPO/TOPO+) -> cascading accordion source list -> refresh toggle switch.

- Accordion groups 16 sources by type: SAT, HYB, TOPO, STREET, TERRAIN, OUTDOOR.

- Refresh is a TOGGLE SWITCH after source selection, not a separate dialog.

- Refresh toggle ON = creates SOURCE_REFRESH job in tile queue.

- Map Viewer only until cutover at end of V2.5.

- Map bar heading labels: fixed three titles (SAT/TOPO/TOPO+). Select any source within each title. Labels do NOT update.

COMPLETED items:

- Select Cart HUD: new button on ConvoyButtonBar -- COMPLETED

- Cart HUD picker: slide-up panel with radio listing -- COMPLETED

- After cart selection: NodeDetailHud displays (Set as Lead, Remove, Dismiss) -- COMPLETED

- Long-press permanently reclaimed from cart HUD selection for waypoints -- COMPLETED

- Button bar order: GROUP | MY CART | SELECT CART | HIDE | GEAR -- COMPLETED

## 4.2 Task 2: Tile Queue

- Existing ConvoyDownloadQueue enhanced with new job types.

- New Work with Queues function for 3 queues.

- New job types: SOURCE_REFRESH, SPATIAL_FOLLOW, REMOVE_AREA.

- Priority: explicit track/route = high, area spatial = low, source refresh = medium, removal = lowest.

- No 'download tiles' or 'refresh tiles' buttons -- tiles follow spatial data.

- Remove area tiles: explicit user action for storage management.

- Tiles requested based on triggers on spatial data additions. Local data only in V2.5.

## 4.3 Task 3: Spatial Trails

- Trail source catalog BUNDLED as app asset with coverage boundaries per source.

- User defines area -> system recommends overlapping sources from catalog.

- User selects which sources to import from recommendations.

- App downloads full source from agency URL (UGRC etc.).

- On-device filtering: ONLY trails within selected area imported, NOT entire source.

- No AWS involvement for trail distribution.

- Dedup on ingestion: bbox pre-filter, length filter, point proximity, classification.

- Viewport lazy-load to map from local db -- pattern reused in Tasks 4, 5, 6.

- Replace static utah_trails_stgeorge.geojson asset with database queries.

- Preserve full trail geometry precision -- V3.0 snap-to depends on it.

- Tracks imported to spatial data on trigger for adds, changes, and deletes.

- Waypoints added to spatial data on add, changes, and deletes in db.

- Trails imported to spatial data in ingestion process from external sources based on areas requested.

- Trail type filter: legend on map.

- Source recommendation panel: separate screen.

- Import progress indicator: process steps with indicators (import, dedupe, etc.).

## 4.4 Task 4: Spatial Tracks

- Existing 'work with tracks' expanded to all spatial types with type filters.

- Track list controlled by map boundary on BOTH Convoy and Planning map.

- Select and deselect each spatial type displayed on boundary of map, filtered by type.

- All routes must have a waypoint for trailhead.

- Prompt for track, trail, route, waypoint detail on either map by clicking on item.

- ALL GPX/KML imports are TRACKS. Always. No exceptions.

- Convert to route = type flip in shared table. Reversible.

- Track and route share SAME TABLE with type field (TRACK/ROUTE).

- No file sync on launch -- all imports user-initiated.

- Track source of truth remains GPX/KML file.

- Spatial db holds metadata + bbox as index, not file copy.

- Alias model: identity = file, display names in track_aliases.

- Download track auto-generates HIGH PRIORITY tile request for track geometry.

- FIT button: RESTORE lost feature -- zoom map to track bounds on selection.

- New track actions: DOWNLOAD, UPLOAD, TO ROUTE, DELETE, RENAME.

- LOCAL/SERVER toggle in track picker footer. Server paygated (V2.6 stub).

- Track FIT/spatial display: show only spatial items relevant to screen boundaries. Click on screen items to activate actions.

- How does area filter integrate with existing track picker UI?

## 4.5 Task 5: Waypoints

- Long-press on map = waypoint creation.

- 10 types: trailhead, fuel, gate, hazard, scenic, water, camp, parking, rally, other.

- Proximity check: 100 meters (changed from original 25m).

- No move function -- delete and recreate.

- No consolidation -- delete the extra.

- Identity = coordinates, display names in waypoint_aliases.

- Share prompt on save: 'Share this data? Y/N' populates upload queue.

- Share prompt controlled by app_setting and ride privacy toggle.

- Private ride toggle suppresses share prompt entirely.

- Map legend generated from waypoint_types table.

- Long-press handler: requires JavaScript bridge to WebView -- implementation details TBD.

- Waypoint action menu: click on item on map.

## 4.6 Task 6: Routes

- All imports are tracks. Convert to route is explicit type flip. Reversible.

- Create by: draw on map (point-to-point straight lines V2.5), snap-to-trail, convert from track, import GPX/KML.

- Future: CV-assisted path smoothing between points using satellite imagery (post-V2.5).

- Routes NEVER independently shared -- only through ride enrollment.

- Route sharing controlled by configurable app_setting.

- Delete blocked if type = ROUTE and assigned to active ride with enrollments.

- source_track_id links converted tracks to routes.

- Snap-to-trail depends on Task 3 trail geometry precision.

- CV evolution path: V2.5 straight lines -> future CV adjusts to visible trail geometry.

- Point-to-point drawing handler: JavaScript bridge implementation details TBD.

- Snap-to-trail logic: how does proximity matching work against trail database?

- Route action menu: Work with Tracks (expanded). Add filter for routes.

## 4.7 Task 7: Area Data Transfer (V2.6 Feature)

- V2.5: upload queue infrastructure BUILT, share prompt COLLECTING, queue NOT PROCESSING.

- V2.6: upload processing ACTIVATED, download functions WIRED.

- Upload triggered by share prompt on save -- per-item, never area-based.

- No 'Upload Data' button. Uploads happen through share prompt only.

- Upload queue is a local database table collecting entries.

- Pending upload count shown as passive indicator, not action button.

- Downloads: area search for discovery -> browse collections -> select items -> download.

- Area on server = collection of tracks, routes, waypoints (one or many).

- Download includes selected items + associated waypoints within coverage.

- Downloaded spatial data auto-generates tile requests from geometry.

- Server browsing and downloads paygated.

- Separate queue from tile queue.

- Queue monitoring: Work with Queues panel showing each queue type with drill-down to details.

- Download/Upload: Download button and Upload button as entry points. Download selects tracks, routes, waypoints or area. Focused on map boundary. V2.6 functions.

# 5. Implementation Boundaries

## 5.1 V2.5 Builds (4 weeks)

- Phase 0: Complete UI scaffolding

- Tasks 1-6: Fully functional

- Task 7: Upload queue collects, download stubs only

- No AWS backend integration

- No network upload code

- Server browse UI is paygated stub

## 5.2 V2.6 Activates

- Upload queue processing -- items start uploading

- Download functions wired to AWS API

- Server browse UI functional behind paygate (V3.0)

- Ride enrollment download triggers (V3.0)

## 5.3 Hard Boundaries

- V2.5 upload queue collects items locally. Does NOT send to AWS.

- V2.5 share prompt works and populates queue table. No network calls.

- V2.5 download menu sections exist as stubs. Not wired to AWS.

- V2.5 server browse UI shows paygate prompt. No server queries.

- Never build processing code during V2.5. Only collection and UI.

# 6. Open Issues Requiring Resolution

## 6.1 UI Placement

- Map bar heading labels: fixed three titles (SAT/TOPO/TOPO+). Select any source in each.

- Trail type filter: legend on map.

- Source recommendation panel: separate screen.

- Import progress indicator: process steps with indicators (import, dedupe, etc.).

- Pending upload count: Work with Queues panel.

- Download tracks/routes by area: Download button to select tracks, routes, waypoints or area. Focused on map boundary. V2.6 functions.

- Waypoint action menu: click on item on map.

- Route action menu: Work with Tracks expanded. Add filter for routes.

- Work with Queues: where does this function live in the navigation?

## 6.2 Technical Implementation

- Track FIT/spatial display: show only spatial items relevant to screen boundaries. Click on screen items to activate actions.

- Long-press waypoint: JavaScript bridge implementation between Kotlin and WebView

- Point-to-point route drawing: JavaScript bridge implementation

- Snap-to-trail: proximity matching algorithm against trail database

- ServiceKeepAliveWorker lint warning: missing foregroundServiceType in manifest

## 6.3 Data Model

- Track/route shared table: exact schema columns and type field values?

- Upload queue table: exact schema for local collection?

- Waypoint proximity check: 100m geodesic or simple lat/lon distance?

## 6.4 Process

- When does convoy map cutover happen: end of V2.5 or separate task?

- Which features require V25_SPATIAL_ENABLED flag gating?

- How does recommit_docs handle the new stub files?

# 7. Complete Standing Rules (V2.5)

Original 21 rules from May 13 handoff plus all new rules from May 17:

- Never auto-delete user data. All deletes require explicit confirmation.

- Never embed API keys in APK. User manages their own keys.

- Share is opt-in. Never upload without explicit user action.

- Offline-first. Every feature works without connectivity.

- Canvas independence. Map tiles are the user's choice.

- Cumulative collection. Downloads add data. Only explicit removal deletes.

- Routes never independently public. Only through ride invitations.

- Private rides block sharing. Toggle suppresses share prompt entirely.

- Published content always recoverable from collective (V3.0).

- Trails and routes never removed individually. Source/region removal only.

- First source ingested wins auto-resolve for duplicates.

- Reusability: Ops files (logic) and Dialogs files (UI).

- Every user data change is journaled. No exceptions.

- Backup before every destructive operation. Automatic.

- Journal stores before AND after state with geometry as WKT.

- Schema must be hardened before application code.

- Lifecycle triggers designed and tested before features built.

- Patch scripts uniquely versioned Python files. Never reuse names.

- Never commit V3_FEATURES_ENABLED or V25_SPATIAL_ENABLED = true.

- Preserve full trail geometry precision.

- Complete impact analysis before ANY code change.

- All imports are tracks. Always. Convert to route is explicit type flip.

- Track and route share same table with type field.

- Tiles are never downloaded in isolation. Always follow spatial data.

- Tile coverage maps to spatial data geometry, not full bbox.

- Uploads are per-item on save via share prompt. Never area-based.

- Uploads are spatial data only. Tiles never transit AWS.

- V2.5 upload queue collects only. No processing.

- Downloads use area for discovery, item selection for download.

- Server browsing and downloads are paygated.

- Local and server data never mixed on same display.

- All operations user-initiated. No operations on launch. No auto-sync.

- No MediaStore queries. Lesson from P10_T ANR.

- Proximity check 100m for waypoint creation.

- Long-press = waypoint creation. Cart HUD selection via button.

- Phase 0 scaffolding ships first. All UI placeholders before feature code.

- Share prompt controlled by app_setting and ride privacy toggle.

- Three separate queues: upload spatial, download spatial, download tiles.

- Area selector is transient -- not saved. Used for discovery and targeting.

- Area delete removes definition only. Data and tiles stay unless explicitly removed.

- Never build V2.6 processing code during V2.5.

- No upload button. Uploads happen through share prompt on save only.

- Tile refreshes are trigger-based. Created in V2.5, downloaded in V2.6.

- Design all UI with HTML panel mockups before any coding.

- One comprehensive patch per agreed design, not piecemeal changes.

- All routes must have a waypoint for trailhead.

- Triggers are the main method for non-trail spatial data creation.

- Import is for external sources only (agencies, GPX/KML from Downloads).

- Work with Tracks expanded to all spatial types with type filters.

END OF DECISION LOG v2 | All Fred revisions incorporated | Review remaining open issues before design session