# GroupTrack V2.5 -- Complete Decision Log v3

Extracted from May 17-18, 2026 sessions

v3: Incorporates all evening session design revisions

GREEN = Decision | BLUE = Resolved | ORANGE = Open issue

# 1. ANR Fixes (Completed)

## 1.1 WorkManager ANR

- Changed ExistingPeriodicWorkPolicy.UPDATE to KEEP -- prevents re-trigger on cold start

- Added 30-second initial delay to PeriodicWorkRequest

- Added WorkManager.pruneWork() before scheduleMeshLogCleanup()

- File: MeshUtilApplication.kt -- committed and deployed

## 1.2 MediaStore ANR (Root Cause)

- scanImportDirectory() contained legacy MediaStore.Downloads query for .convoy files

- Blocked main thread via ContentResolver.query() Binder IPC when Media Provider busy indexing tiles

- Fix: Removed MediaStore.Downloads query entirely -- ConvoyFileReceiver handles .convoy via intents

- Dispatchers.IO added to scanImportDirectory launch

- File: ConvoyViewModel.kt -- committed and deployed

## 1.3 P10_T Device Findings

- P10_T: 2.9GB usable RAM (Unisoc chipset reserves ~1.1GB). NOT incompatible -- 1 second load after fix.

- ~60GB tiles in Downloads caused Media Provider 58% CPU. Root cause was query, not hardware.

- ServiceKeepAliveWorker lint warning: missing connectedDevice foregroundServiceType in manifest

# 2. Device Assignments

- Android 1 (P50): Release APK only. Acceptance test device.

- Android 2 (EP103B): Play Store release for field testing.

- P10_T: Play Store release. ANR fixed. Functional.

- Never mix debug/release on a device. Different signing keys require uninstall first.

# 3. V2.5 Architecture

## 3.1 Core UI Architecture

- TWO BUTTONS, TWO ACCORDION BARS. Everything launches from there, closes to nothing when done.

- Work with Artifacts: button on Display bar. Accordion with per-type rows. DISPLAY/EDIT/IMPORT (Planning). DISPLAY only (Convoy).

- Work with Queues: button upper right of map. Replaces track button on Planning Map. Summary dropdown + twisty drill-down.

- Minimal real estate. Open = compact accordion. Function launched = focused panel. Done = zero footprint.

- Consistent display format between Convoy and Planning maps. Convoy blocks some functions but same visual.

- Standardized artifact detail panel. Same layout for all types. Type-specific actions vary.

## 3.2 THREE Separate Queues

- Upload spatial queue: collects items via share prompt. V2.5 collect only. V2.6 processes.

- Download spatial queue: downloads tracks, routes, waypoints from AWS. V2.6 feature.

- Download tiles queue: downloads, refreshes, removes map tiles. Always active.

- Spatial queues NOT active with AWS until V2.6.

- Three queues never mixed. Different job types, different managers, different priorities.

## 3.3 Two Data Sources

- LOCAL: default, free. SERVER: paygated ($3/month). Planning Map only. Never mixed on same display.

- Source selector is V2.6 feature. V2.5: paygated stub only.

## 3.4 Upload Rules

- Uploads are PER-ITEM via share prompt on save. Routes and tracks inclusive of waypoints.

- Uploads are NEVER area-based. No bulk upload. No upload button.

- Share prompt: simple toggle 'Share this artifact with other GroupTrack users? Yes/No'

- Share prompt controlled by app_setting and ride privacy toggle. Private ride suppresses entirely.

- V2.5: collect only. V2.6: processing activated. No downloads until uploads started processing.

- Never build V2.6 processing code during V2.5.

## 3.5 Download Rules (V2.6 Feature)

- Downloads use area for discovery. User selects specific items. Download is area-inclusive with associated waypoints.

- Downloaded spatial data auto-generates tile download requests from geometry.

## 3.6 Download Panel Structure

- V2.5 ACTIVE: Download Tiles (manual area draw), Delete Area Tiles (storage management).

- V2.6 STUBS: Download Area (spatial by area), Download Artifact (specific item), Upload Artifacts (process queue).

- V2.6 buttons show paygate or 'coming soon' when tapped in V2.5.

## 3.7 Tile Rules

- Tiles NEVER refreshed by area or downloaded in isolation by user.

- Tiles ALWAYS refresh following spatial data creation (trigger-based).

- HIGH priority: explicit track/route creation. V2.5: track import or route creation triggers.

- LOW priority: area-based trail import.

- MED priority: source refresh after map source change.

- Trail imports refresh downloaded tiles only. Routes and tracks refresh AND create tiles.

- Remove area tiles is the ONLY explicit user tile action on stored tiles.

- Manual area draw stays for initial tile downloads.

- Tiles NEVER transit AWS. Always from tile providers.

- All tile operations are trigger-based. Never user-initiated except manual area draw and remove.

## 3.8 Area Concept

- Area selector is TRANSIENT -- not saved. Shared component.

- Areas independent of rides. Rides are just one method to request area spatial data.

## 3.9 Spatial Data Creation

- Triggers are the main method for non-trail data creation.

- Tracks: GPS recording creates trigger. Save + name prompt at end of recording. Share prompt follows.

- Waypoints: long-press on BOTH maps creates trigger. 10 types, name entry, proximity 100m.

- Routes: draw/snap/convert creates trigger.

- Trails: imported from vetted/approved external sources only. Never created in-app.

- Import is for external sources only. Creation via triggers is the primary path.

## 3.10 Data Model

- Tracks: source of truth = GPX/KML file. SQL holds metadata + bbox as index via triggers.

- Waypoints: SQL tables only. No backing file. DB is source of truth.

- Routes: SQL tables only (TBD -- if existing schema supports location, may use trigger route like tracks).

- Trails: SQL tables only after import. Source file not retained.

- Route schema to be researched during Task 6 build. No impact on screen design.

- Upload queue mirrors download queue design. Push instead of pull. Same states and priorities.

# 4. Work with Artifacts

## 4.1 Panel Design

- Button on Display bar launches Work with Artifacts. Available on BOTH maps.

- Accordion panel with one row per artifact type: Tracks, Trails, Waypoints, Routes.

- Each row: [Toggle] Type Name [count in view] [action buttons]

- Planning Map: [DISPLAY] [EDIT] [IMPORT] per type.

- Convoy Map: [DISPLAY] only per type.

- Convoy DISPLAY includes select all, deselect all, and individual artifact display toggles.

- Items in list bounded by current map boundary.

- Genesis = existing Work with Tracks function, expanded to all spatial types.

- Wired to display bar. Closes to nothing when done.

## 4.2 DISPLAY Function (Both Maps)

- Expands to show all items of that type within map boundary.

- Select All / Deselect All bulk actions.

- Individual item on/off toggles control map visibility.

- Trails: filter by type (OHV, multi-use, hiking, horse).

- Waypoints: filter by type (trailhead, fuel, gate, etc.).

## 4.3 EDIT Function (Planning Map Only)

- Select an item from the list to see edit actions.

- Track actions: FIT, RENAME, TO ROUTE, UPLOAD, DOWNLOAD, DELETE.

- Trail actions: none (read-only after import). EDIT button disabled for trails.

- Waypoint actions: FIT, RENAME, CHANGE TYPE, UPLOAD, DELETE.

- Route actions: FIT, RENAME, TO TRACK, UPLOAD, EDIT POINTS, DELETE.

- Route DELETE blocked if assigned to active ride with enrollments.

- All routes must have a waypoint for trailhead.

- Same edit actions available when clicking artifact on map (standardized detail panel).

## 4.4 IMPORT Function (Planning Map Only)

- Track import: select GPX/KML from Downloads directory. All imports are tracks.

- Trail import: area match against vetted source catalog. Download, filter to area, dedupe, import.

- Waypoint import: select GPX waypoint file from Downloads.

- Route import: disabled. Import as track via Track import, then convert via EDIT.

## 4.5 Standardized Artifact Detail Panel (Map Click)

- Click any spatial item on either map opens standardized detail panel.

- Same panel layout for all types. Type badge and actions change per type.

- Planning Map: full change functions (same as EDIT actions).

- Convoy Map: display values only. No edit. No delete. No convert.

- Panel format: type badge, name, metadata, action buttons (Planning only).

# 5. Work with Queues

- Button upper right of map. Available on BOTH maps.

- Replaces existing track button position on Planning Map.

- Dropdown with summary data on each of 3 queues.

- Twisty expand each queue to item-level detail.

- Filter by priority type (ALL / HIGH / MED / LOW).

- Same display template for all three queues. Queue data populates standard format.

- Closes to nothing when done.

- Item-level actions: pause, cancel, retry.

- Upload queue shows 'collecting only' status in V2.5.

# 6. Task 1: Source Picker

## 6.1 Change Map Source

- Launch button in Convoy Map Settings panel ONLY. System-level change, not casual access.

- NOT in Display panel. NOT on Planning Map.

- Planning Map inherits source setting automatically.

- Settings > Map Sources shows three slot cards (SAT / TOPO / TOPO+).

- Three fixed titles. Labels never change. Source behind title changes.

## 6.2 Source Selection Flow

- Tap slot card to open source selection for that slot.

- First 3 sources shown as RECOMMENDED (vetted, reliable).

- All compatible sources in cascading accordion grouped by type: SAT, HYB, TOPO, STREET, TERRAIN, OUTDOOR.

- Any source can be assigned to any slot (not restricted by type).

- Radio button selection. One source per slot.

- APPLY SOURCE button to confirm.

- Sources requiring API key show warning if key not configured.

## 6.3 Tile Refresh After Source Change

- After applying new source, prompted for tile refresh.

- Refresh toggle: ON creates SOURCE_REFRESH jobs in tile queue.

- Refresh scope options: All saved tiles, Current viewport only, Skip (keep old tiles).

- Default priority: MEDIUM.

- Refresh replaces EXISTING tiles only. Never creates tiles in new areas.

- Progress visible in Work with Queues.

## 6.4 Source Maintenance

- Maintenance panel for map_sources.json asset. Developer function in Settings.

- View/edit source definitions: name, URL template, type, zoom levels, attribution.

## 6.5 Completed Items

- Select Cart HUD button on ConvoyButtonBar -- COMPLETED

- Cart HUD picker slide-up panel -- COMPLETED

- NodeDetailHud on cart selection -- COMPLETED

- Long-press reclaimed for waypoints -- COMPLETED

- Button bar: GROUP | MY CART | SELECT CART | HIDE | GEAR -- COMPLETED

# 7. Task 2: Tile Queue

- Existing ConvoyDownloadQueue enhanced with new job types.

- New job types: SOURCE_REFRESH, SPATIAL_FOLLOW, REMOVE_AREA.

- Priority: HIGH (explicit track/route), MED (source refresh), LOW (trail import), LOWEST (removal).

- Tiles requested based on triggers on spatial data additions. Local data only in V2.5.

- Monitored via Work with Queues panel.

# 8. Task 3: Spatial Trails

## 8.1 Trail Source Catalog

- Vetted and approved trail sources only. This IS an app asset.

- Each source record: name, download URL, data format, qualified lat/long boundary, trail type.

- Boundary created during source qualification process.

- Sources are selected/qualified by developers, not end users.

- Maintenance screen in Settings for managing the catalog asset.

- Settings process: input new trail source, define URL, format, qualify boundary.

## 8.2 Trail Import Flow

- 1. User draws area on Planning Map (Work with Artifacts > Trails > IMPORT).

- 2. System compares area against catalog source boundaries.

- 3. Sources with overlapping coverage suggested to user.

- 4. User selects which sources to import.

- 5. System downloads from URL in defined format.

- 6. On-device filtering: ONLY trails within user's drawn boundary imported.

- 7. Dedupe on ingestion: bbox pre-filter, length filter, point proximity, classification.

- 8. Imported to SQL database as trails.

- 9. Triggers tile refresh (LOW priority) for imported trail geometry.

- 10. Progress shown as process steps: download, filter, dedupe, import.

## 8.3 Trail Display

- Viewport lazy-load from local db. Pattern reused in Tasks 4, 5, 6.

- Replace static utah_trails_stgeorge.geojson asset with database queries.

- Preserve full trail geometry precision -- V3.0 snap-to depends on it.

- Trail type filter via DISPLAY function in Work with Artifacts.

- Legend on map generated from trail types.

# 9. Task 4: Spatial Tracks

- Managed through Work with Artifacts panel.

- Track list controlled by map boundary on BOTH maps.

- All GPX/KML imports are TRACKS. Always. Convert to route is explicit type flip.

- Track and route share same table with type field (TRACK/ROUTE).

- Track source of truth = GPX/KML file. SQL holds metadata + bbox via triggers.

- FIT button: RESTORE lost feature -- zoom map to track bounds.

- GPS track recording: save + name prompt at end of recording. Share prompt follows.

- Track actions: FIT, RENAME, TO ROUTE, UPLOAD, DOWNLOAD, DELETE.

- Click track on map shows standardized detail panel.

# 10. Task 5: Waypoints

- Long-press on BOTH Convoy and Planning maps creates waypoint.

- 10 types: trailhead, fuel, gate, hazard, scenic, water, camp, parking, rally, other.

- Flow: long-press > type picker > name entry > proximity check 100m > save > share prompt.

- SQL tables only. No backing file.

- Waypoint actions: FIT, RENAME, CHANGE TYPE, UPLOAD, DELETE.

- Map legend generated from waypoint_types table.

- All routes must have a waypoint for trailhead.

- Share prompt: 'Share this artifact with other GroupTrack users? Yes/No'

# 11. Task 6: Routes

- Route creation: button on display bar or route+ FAB button (TBD during build).

- Create by: draw (point-to-point V2.5), snap-to-trail, convert from track.

- All imports enter as tracks. Convert to route is explicit type flip. Reversible.

- Routes NEVER independently shared -- only through ride enrollment.

- Delete blocked if assigned to active ride with enrollments.

- Route actions: FIT, RENAME, TO TRACK, UPLOAD, EDIT POINTS, DELETE.

- source_track_id links converted tracks.

- Schema TBD -- research existing model during build. No impact on screen design.

- Route creation entry point: display bar button or FAB? Decide during build.

- JavaScript bridge implementation for draw and snap-to-trail.

# 12. Task 7: Area Data Transfer

- V2.5: upload queue collects, share prompt works, download stubs only.

- V2.6: upload processing activated, download functions wired.

- Upload queue mirrors download queue design. Push instead of pull.

- Download panel: tiles + delete (V2.5), area + artifact + upload (V2.6 stubs).

- Paygate prompt for server features. $3/month subscription.

- Work with Queues monitors all 3 queues.

# 13. Implementation Boundaries

## 13.1 V2.5 (4 weeks)

- Phase 0: Complete UI scaffolding

- Tasks 1-6: Fully functional

- Task 7: Upload queue collects, download stubs only

- No AWS backend. No network upload code.

## 13.2 V2.6

- Upload queue processing activated

- Download functions wired to AWS API

- Server browse functional behind paygate

## 13.3 V3.0

- Server browse behind paygate

- Ride enrollment download triggers

# 14. Remaining Open Issues

- Route creation entry point: display bar button or route+ FAB? Decide during build.

- JavaScript bridge: long-press waypoint, point-to-point drawing, snap-to-trail implementations.

- Route schema: research existing model. If supports location, use trigger route like tracks.

- ServiceKeepAliveWorker lint warning: foregroundServiceType in manifest.

- Convoy map cutover timing: end of V2.5 or separate task?

- V25_SPATIAL_ENABLED flag: which features gated?

- Trail source catalog: initial set of vetted sources to include?

# 15. Complete Standing Rules (V2.5)

- Never auto-delete user data. All deletes require explicit confirmation.

- Never embed API keys in APK. User manages their own keys.

- Share is opt-in. Never upload without explicit user action.

- Offline-first. Every feature works without connectivity.

- Canvas independence. Map tiles are the user's choice.

- Cumulative collection. Downloads add data. Only explicit removal deletes.

- Routes never independently public. Only through ride invitations.

- Private rides block sharing. Toggle suppresses share prompt entirely.

- Published content always recoverable from collective (V3.0).

- Trails and routes never removed individually. Source/region removal only.

- First source ingested wins auto-resolve for duplicates.

- Reusability: Ops files (logic) and Dialogs files (UI).

- Every user data change is journaled. No exceptions.

- Backup before every destructive operation. Automatic.

- Journal stores before AND after state with geometry as WKT.

- Schema must be hardened before application code.

- Lifecycle triggers designed and tested before features built.

- Patch scripts uniquely versioned Python files. Never reuse names.

- Never commit V3_FEATURES_ENABLED or V25_SPATIAL_ENABLED = true.

- Preserve full trail geometry precision.

- Complete impact analysis before ANY code change.

- All imports are tracks. Always. Convert to route is explicit type flip.

- Track and route share same table with type field.

- Tiles are never downloaded in isolation. Always follow spatial data.

- Tile coverage maps to spatial data geometry, not full bbox.

- Uploads are per-item on save via share prompt. Never area-based.

- Uploads are spatial data only. Tiles never transit AWS.

- V2.5 upload queue collects only. No processing.

- Downloads use area for discovery, item selection for download.

- Server browsing and downloads are paygated.

- Local and server data never mixed on same display.

- All operations user-initiated. No operations on launch. No auto-sync.

- No MediaStore queries. Lesson from P10_T ANR.

- Proximity check 100m for waypoint creation.

- Long-press = waypoint creation on BOTH maps. Cart HUD selection via button.

- Phase 0 scaffolding ships first. All UI placeholders before feature code.

- Share prompt controlled by app_setting and ride privacy toggle.

- Three separate queues: upload spatial, download spatial, download tiles.

- Area selector is transient -- not saved.

- Area delete removes definition only. Data and tiles stay unless explicitly removed.

- Never build V2.6 processing code during V2.5.

- No upload button in V2.5. Uploads happen through share prompt on save only.

- Tile refreshes are trigger-based. Created in V2.5, downloaded in V2.6.

- Design all UI with HTML panel mockups before any coding.

- One comprehensive patch per agreed design, not piecemeal changes.

- All routes must have a waypoint for trailhead.

- Triggers are the main method for non-trail spatial data creation.

- Import is for external sources only.

- Work with Artifacts expanded to all spatial types with type filters.

- Two buttons, two accordion bars. Everything launches from there. Closes to nothing.

- Convoy Map: display only for artifacts. No edit, no import.

- Convoy DISPLAY includes select all, deselect all, individual toggles.

- Standardized artifact detail panel. Same layout all types.

- Trail sources are vetted/approved assets. Only approved sources used in import.

- Trail import: area match > suggest > select > download > filter > import.

- GPS track recording: save + name at end of recording. Share prompt follows.

END OF DECISION LOG v3 | May 17-18, 2026 | All sessions incorporated