GroupTrack V2.4 / V2.5

Session Handoff Document

May 12, 2026 | Handoff for May 16+ Session

Last commit: feat: tracks load all on toggle (BUILD SUCCESSFUL, tracks crash on toggle)

# 1. Current Build State

The V2.4 release build compiles successfully but has one critical blocker: the Tracks display toggle crashes the app when toggled ON because convoyLoadTrack() reads 68 GPX/KML files synchronously on the main thread, causing an ANR kill.

Last committed build: 0c9d67953 (before tracks load-all)

This build is stable and deployable. All features work except the tracks display toggle (which was not wired to load tracks at that point).

Latest build (uncommitted): tracks load-all + grey-out fix

After the crash was discovered, the Tracks toggle was greyed out as V2.5. A build is running with this fix. If successful, this is the release candidate.

## 1.1 What Works (Confirmed by Testing)

| Feature | Status | Map |
| --- | --- | --- |
| ConvoyMapBar (SAT/TOPO/TOPO+) | Working | Both |
| NET/LOCAL toggle | Working (isOfflineMode fix applied) | Convoy |
| PLAN button -> Planning Map | Working | Convoy |
| CONVOY button -> back | Working | Planning |
| Display panel opens/closes | Working | Both |
| Display panel draggable | Working | Both |
| Trails toggle loads GeoJSON and displays | Working | Convoy |
| Downloaded Areas toggle scans tiles, blue overlay | Working | Convoy |
| Downloaded Areas on Planning Map | Working (fix_pm_downloaded.py applied) | Planning |
| TRACKS button opens Work with Tracks picker | Working | Planning |
| Work with Tracks shows files, select/deselect/fit/clear | Working | Planning |
| Source highlight follows selection | Working (pmActiveSource fix) | Planning |
| Search always visible | Working | Planning |
| Download queue background downloads | Working | Both |
| Download notifications | Working | System |
| Queue panel with progress bars | Working | Planning |

## 1.2 What Does NOT Work (Blockers)

| Issue | Root Cause | Fix Required |
| --- | --- | --- |
| Tracks display toggle crashes app | convoyLoadTrack() reads 68 files on main thread synchronously | Wrap in coroutine with Dispatchers.IO, load asynchronously |
| Tracks toggle greyed V2.5 (current workaround) | Greyed out to prevent crash | Fix the async loading, then re-enable |

## 1.3 UI Polish Issues (Non-blocking)

| Issue | Details | Priority |
| --- | --- | --- |
| Bar still overlaps record button slightly | start=110.dp may need more, or record button needs repositioning | P2 |
| Planning Map bar overlaps +/- zoom | start=50.dp applied, may need adjustment | P2 |
| Planning Map gap between search and bar | top=2.dp applied, verify after build | P3 |
| Labels missing on initial Planning Map load | setTileUrl not called on page load, workaround: switch source and back | P3 |
| Track loading progress indicator needed | 68 tracks take time to load, no visual feedback | P2 |
| Display panel position resets between screens | Not persisted, V2.5 feature | P3 |

# 2. Tracks Display Toggle - Detailed Fix Plan

## 2.1 Root Cause

The app has TWO separate track systems in JavaScript:

- trackLines[] - live GPS recording track, drawn by drawTrack(), toggled by toggleTracks()

- importedTracks{} - saved track files loaded by loadTrackFile(), toggled by toggleTrackFiles() (Planning Map) or showTracks()/hideTracks() (Convoy Map, after our JS fix)

The crash occurs because convoyLoadTrack() in ConvoyScreen.kt reads files synchronously:

fun convoyLoadTrack(context, fileName, color, webView) {

val text = file.readText()  // BLOCKS MAIN THREAD

val coords = convoyParseGpx(text)  // BLOCKS MAIN THREAD

webView?.evaluateJavascript("loadTrackFile(...)", null)

}

With 68 files, this blocks the main thread for 60+ seconds, triggering Android's ANR watchdog which kills the app.

## 2.2 Fix: Async Track Loading

The fix is to wrap all file I/O in a coroutine on Dispatchers.IO, then post the JavaScript call back to Main:

ConvoyScreen.kt tracks toggle callback:

onTracksToggle = {

tracksVisible = !tracksVisible

if (tracksVisible) {

if (tracksLoaded) {

webViewRef.value?.evaluateJavascript("showTracks()", null)

} else {

tracksLoaded = true

kotlinx.coroutines.MainScope().launch {

val dir = java.io.File(Environment.getExternalStoragePublicDirectory(

Environment.DIRECTORY_DOCUMENTS), "my_tracks")

val files = dir.listFiles()?.map { it.name }?.sorted() ?: emptyList()

files.forEachIndexed { idx, name ->

val color = colors[idx % colors.size]

withContext(Dispatchers.IO) {

val text = File(dir, name).readText()

val coords = if (name.endsWith(".gpx")) convoyParseGpx(text)

else convoyParseKml(text)

val json = coords.joinToString(",", "[", "]") { ... }

withContext(Dispatchers.Main) {

webViewRef.value?.evaluateJavascript(

"loadTrackFile('$name', '$json', '$color')", null)

}

}

}

}

}

} else {

webViewRef.value?.evaluateJavascript("hideTracks()", null)

}

}

The same pattern applies to ConvoyMapViewerScreen.kt using loadTrackOnMap() which already uses MainScope().launch with Dispatchers.IO (see line 693). The Planning Map version should work correctly once wired because loadTrackOnMap is already async.

Key difference: loadTrackOnMap() in MapViewerScreen is already async (uses MainScope().launch + Dispatchers.IO). convoyLoadTrack() in ConvoyScreen is synchronous. Either make convoyLoadTrack async, or use loadTrackOnMap's pattern.

## 2.3 JavaScript Functions Reference

convoy_map.html (Convoy Map WebView):

| Function | Purpose |
| --- | --- |
| loadTrackFile(name, coordsJson, color) | Load a saved track file as a polyline, stores in importedTracks{} |
| removeTrackFile(name) | Remove one track from map |
| clearAllTrackFiles() | Remove all imported tracks |
| fitTrackFile(name) | Zoom to fit one track |
| fitAllTrackFiles() | Zoom to fit all tracks |
| drawTrack(segments) | Draw live GPS recording track, stores in trackLines[] |
| clearTrack() | Clear live GPS track |
| showTracks() | Show trackLines[] AND importedTracks{} (FIXED in this session) |
| hideTracks() | Hide trackLines[] AND importedTracks{} (FIXED in this session) |
| toggleTracks() | Toggle visibility of all tracks |

grouptrack_map.html (Planning Map WebView):

| Function | Purpose |
| --- | --- |
| loadTrackFile(name, coordsJson, color) | Same as convoy |
| removeTrackFile(name) | Same as convoy |
| clearAllTrackFiles() | Same as convoy |
| hideAllTrackFiles() | Hide all imported tracks |
| showAllTrackFiles() | Show all imported tracks |
| toggleTrackFiles() | Toggle imported tracks visibility |
| fitTrackFile(name) | Same as convoy |
| fitAllTrackFiles() | Same as convoy |

## 2.4 Files to Modify

| File | Change |
| --- | --- |
| ConvoyScreen.kt | Make tracks toggle callback async using coroutine + Dispatchers.IO |
| ConvoyMapViewerScreen.kt | Already uses async loadTrackOnMap() - just verify it works |
| ConvoyDisplayPanel.kt | Un-grey Tracks toggle (change V2.5 back to active) |
| convoy_map.html | Already fixed - showTracks/hideTracks include importedTracks |
| grouptrack_map.html | Already correct - has hideAllTrackFiles/showAllTrackFiles |

# 3. Complete File Inventory

## 3.1 New Files Created This Session

| File | Purpose |
| --- | --- |
| convoy/ConvoyMapBar.kt | Shared fixed toolbar: nav button + SAT/TOPO/TOPO+ + NET/LOCAL toggle |
| convoy/ConvoyDisplayPanel.kt | Shared floating draggable display panel with layer toggles |
| convoy/ConvoyDownloadNotification.kt | Notification channel, progress/complete/failed builders |
| convoy/ConvoyDownloadQueue.kt | DownloadQueueManager singleton, queue persistence |
| convoy/ConvoyDownloadWorker.kt | WorkManager CoroutineWorker for background tile downloads |
| convoy/ConvoyDownloadQueuePanel.kt | Queue panel UI with progress bars |
| convoy/ConvoyDownloadActionReceiver.kt | BroadcastReceiver for cancel actions from notifications |

## 3.2 Modified Files

| File | Key Changes |
| --- | --- |
| ConvoyScreen.kt | ConvoyMapBar added, ConvoyDisplayPanel added, tracksVisible state, trailsOn default false, $$ fix in downloaded areas, bar positioning |
| ConvoyMapViewerScreen.kt | Title MAP VIEWER->PLANNING MAP, old toolbar removed, TRACKS button added, ConvoyMapBar+DisplayPanel in WebView Box, pmActiveSource state, PM display toggles wired, showSearch default true |
| ConvoySubMenu.kt | Menu label Map Viewer -> Planning Map |
| ConvoyViewModel.kt | startDownload/cancelDownload redirect to queue manager |
| AndroidManifest.xml | FOREGROUND_SERVICE_DATA_SYNC permission + SystemForegroundService |
| convoy_map.html | showTracks/hideTracks now include importedTracks |

# 4. Git Commit History (This Session)

| Hash | Message |
| --- | --- |
| e8c0c6cd8 | MapSourceManager single source of truth |
| 20fe57b24 | Download queue WorkManager |
| aae339a17 | Queue panel UI, Planning Map rename |
| b313068aa | Download performance fix |
| ca1bdc645 | Toolbar rebuild - ConvoyMapBar, ConvoyDisplayPanel, Planning Map cleanup, TRACKS button |
| 91293f066 | Display toggles wired both maps, bar positioning, trails default, downloaded areas scan |
| 776100921 | Bar button spacing, source highlight state, PM gap |
| 0c9d67953 | Convoy tracks JS toggle importedTracks, bar alongside record button |
| (uncommitted) | Tracks load all on toggle (CRASHES - needs async fix), then greyed out V2.5 |

# 5. V2.4 Release Deployment Checklist

Execute in this exact order:

- 1. Fix tracks display toggle crash (async loading) OR grey out as V2.5

- 2. Build release APK and test all features

- 3. Commit final changes

- 4. Build release AAB: ./gradlew bundleGoogleRelease -x uploadCrashlyticsMappingFileGoogleRelease

- 5. Upload AAB to Google Play Store

- 6. Copy PDFs (Release Notes, Quickstart, User Manual) to grouptrack.org/downloads

- 7. Update Facebook group (GroupTrack Off Road Navigation) files with new PDFs

- 8. Flip V3_FEATURES_ENABLED = true in ConvoyConfig.kt (TEMPORARY - never commit true)

- 9. Build debug APK: ./gradlew copyApkToDownloads

- 10. Install on Android 2: adb -s 24039703201775 install -r -d [debug apk]

- 11. Flip V3_FEATURES_ENABLED = false IMMEDIATELY

- 12. Verify git diff shows only the flag revert - never commit true (Rule 19)

- 13. Send announcement email

- 14. Post in Facebook group

# 6. V2.5 Development Sequence (3-4 Weeks)

## 6.1 Week 1: Tracks Fix + Schema Foundation

Day 1-2: Fix Tracks Display Toggle (BLOCKER)

- Make convoyLoadTrack() async using coroutine + Dispatchers.IO

- Wire convoy map tracks toggle to load all tracks asynchronously

- Verify Planning Map tracks toggle works (loadTrackOnMap already async)

- Add progress indicator for track loading (68 tracks = noticeable delay)

- Un-grey Tracks in ConvoyDisplayPanel.kt

- Test: toggle ON loads all tracks, toggle OFF hides, subsequent toggles instant

Day 3-4: Schema Hardening

- Implement grouptrack_user_schema_v2.sql with 24 triggers

- Change journal table for all data modifications

- Automatic backup on launch and before destructive operations

- Point-in-time rollback capability

- Manual backup/restore from Settings

Day 5: UI Polish from V2.4 Testing

- Fix bar positioning on convoy map (record button overlap)

- Fix Planning Map bar +/- zoom overlap

- Fix labels not loading on initial Planning Map display

- Add loading progress indicators where needed

## 6.2 Week 2: Trail Database + Waypoints

Trail Database

- Port Python trail ingestion POC to Kotlin

- Download state trail datasets from agency URLs

- On-device ingestion and deduplication

- GeoPackage storage (grouptrack.gpkg) with Utah pilot

- Migrate existing 22MB Utah GeoJSON as first dataset

- Filter by trail type: OHV, hiking, horse, multi-use

- Lazy loading from viewport queries

Waypoints

- Long-press on map to create waypoint

- 10 waypoint types: trailhead, fuel, gate, hazard, scenic, water, camp, parking, rally, other

- Rename, move, delete, share with convoy riders

- Map legend generated from waypoint_types table

- Display panel Waypoints toggle becomes active

## 6.3 Week 3: Routes + Area Management

Routes

- Draw routes on map

- Snap-to-trail routing

- Import from GPX/KML files

- Convert recorded tracks to routes

- Assign routes to rides

- Display panel Routes toggle becomes active

Area Management

- QueueType.REMOVE added to download queue enum

- Remove Area: draw rectangle to delete tiles

- Worker branches on type: DOWNLOAD vs REMOVE

- Red shadow on map for areas being removed

- Three shadow colors: blue (on disk), pink (downloading), red (removing)

- Queue panel shows remove entries with red accent

- Priority 2 for remove operations (between ride enrollment and user download)

## 6.4 Week 4: Polish + Release

Track Enhancements

- Click track on map -> action popup (rename, delete, email, convert to route)

- Reuse existing trail click handler pattern from WebView JavaScript

- Track picker modified: select individual track to display on Planning Map

Cross-Platform Prep

- Display panel position persistence between screens

- Pink/red shadow JavaScript functions for queue visibility

- Function naming refactor: liveGps_ vs imported_ vs convoy_ prefixes

- V2.5 release testing and deployment

Mac Setup for iPad Development

- Set up Mac with Git, GitHub access, VS Code

- Fork Meshtastic web client repository

- Establish web development environment (Node.js, local dev server)

- Test Web Bluetooth on iPad with Bluefy browser

- Port first screen (convoy map) as proof of concept

# 7. Standing Development Rules

| Rule | Details |
| --- | --- |
| APK output | app/build/outputs/apk/google/debug/app-google-universal-debug.apk |
| Build command | ./gradlew copyApkToDownloads |
| Release build | ./gradlew assembleGoogleRelease -x uploadCrashlyticsMappingFileGoogleRelease |
| Release AAB | ./gradlew bundleGoogleRelease -x uploadCrashlyticsMappingFileGoogleRelease |
| Project root | ~/Meshtastic-Android |
| Feature flag | V3_FEATURES_ENABLED in ConvoyConfig.kt - NEVER commit true |
| Android 1 | Serial 8624SBCEDF00001789 - V2.4 tester device |
| Android 2 | Serial 24039703201775 - V3.0 dev device |
| Install rule | adb -s [serial] install -r -d [apk] - NEVER omit -r -d |
| Asset pull | Use run-as cat redirect, NEVER adb pull |
| V2.4 package | com.grouptrack.android |
| Patch scripts | Uniquely versioned Python, never reuse names, never heredoc |
| Keystore | grouptrack-release-key.jks in 4 locations |
| Session workflow | One command at a time, confirm via grep before build |
| Impact analysis | Complete before code changes (Rule 21) |
| Download priority | 1=ride enrollment, 3=user download, 7=source refresh (Rule 22) |
| Source refresh | User-triggered not automatic (Rule 23) |

# 8. Key Architecture Decisions

- Two separate WebViews: convoy_map.html (convoy map) and grouptrack_map.html (Planning Map) with separate JavaScript state

- Tracks are NOT shared between WebViews - loading on Planning Map does not affect convoy map

- Display panel is a shared Compose component (ConvoyDisplayPanel.kt) used on both maps with different callbacks

- ConvoyMapBar is a shared component with nav button, source buttons, and NET/LOCAL toggle

- Download queue uses WorkManager for background processing with notification support

- Map tile sources are data-driven via MapSourceManager reading map_sources.json

- V2.4 is the iOS port source - WebView HTML/JS assets port directly to PWA

- iPad version: fork Meshtastic web client, deploy as PWA through Web Bluetooth browser (Bluefy)

- V3.0 subscription ($3/month) via Google Play + Apple IAP when PWA wraps in Capacitor

- Remove Area reuses download queue (QueueType.REMOVE) with red shadow color

- Three shadow colors on map: blue (downloaded), pink (downloading), red (removing)

GroupTrack V2.4/V2.5 Session Handoff | May 12, 2026 | grouptrack.org