# GroupTrack V3.0 Phase B Task List

Document: GroupTrack_V3_PhaseB_Tasks_v2.docx

Updated: April 12, 2026  |  Branch: feature/convoy-event-ride  |  V3_FEATURES_ENABLED = false

## Completed — April 3, 2026

| ID | Item |
| --- | --- |
| PB-12..15 | SSL live on grouptrack.org. certbot auto-renewal. API_BASE_URL = https://grouptrack.org/. Path routing fix. |
| PB-NAV-01 | Event/Ride Services icon added to Meshtastic nav bar. |
| PB-NAV-02 | ConvoyServicesChooser — Online/Offline two-button bottom sheet. Wired to tap handler. |
| PB-SIGN | ConvoySignIn, ConvoySubscription screens built and wired to nav graph. |
| PB-DASH | ConvoyDashboardScreen stub built. ConvoyFieldRadioScreen stub built. Both wired to nav graph. |
| V3-FLAG | V3_FEATURES_ENABLED = false in ConvoyConfig.kt. All V3 gated. V2.4 testers unaffected. |

## Completed — April 12, 2026

| ID | Item |
| --- | --- |
| SCHEMA-01 | ride_status ENUM(pending,open,closed,cancelled,completed) added to rides table. DEFAULT pending. |
| SCHEMA-02 | enrollments.status ENUM updated to invited,accepted,maybe,declined,cancelled. DEFAULT invited. |
| FOLLOW-01 | POST /follows implemented on server — synchronous follow with enrollment creation and email stub. |
| FOLLOW-02 | DELETE /follows implemented on server — synchronous unfollow with invited enrollment cleanup. |
| DASH-PANEL | ConvoyDashboardScreen.kt patched — common RideDisplayPanel composable for sections 2,3,4. Section titles updated. Follow checkbox control. |
| NP-001 | Nightly process NP-001 defined — ride auto-complete. GroupTrack_NightlyProcesses_v1.docx committed to docs/. |

## Block 1 — Nav Icon Cleanup

| ID | Task | Est. | Status |  |
| --- | --- | --- | --- | --- |
| NAV-01 | Replace MeshtasticIcons.Wifi placeholder with proper Services icon. | 20 min | OPEN |  |
| NAV-02 | Add repress handler for EventRideServices in Main.kt. | 10 min | OPEN |  |

## Block 2 — Offline Services Bottom Sheet

| ID | Task | Est. | Status |  |
| --- | --- | --- | --- | --- |
| OFF-01 | Build ConvoyOfflineServicesSheet.kt — accordion bottom sheet. | 60 min | OPEN |  |
| OFF-02 | Wire OFFLINE button to sheet. | 15 min | OPEN |  |
| OFF-03 | Field Radio entry → ConvoyApplyRadioScreen. | 15 min | OPEN |  |
| OFF-04 | Map Manager entry → stub ConvoyMapManagerScreen. | 20 min | OPEN |  |
| OFF-05 | Build, install, test all offline sheet entries. | 15 min | OPEN |  |

## Block 3 — Dashboard Screen

| ID | Task | Est. | Status |  |
| --- | --- | --- | --- | --- |
| DASH-01 | Replace stub with full implementation. GET /notifications + /enrollments + /invites. | 90 min | OPEN |  |
| DASH-02 | Inline accept/maybe/decline. Enrollment state machine. Calendar create/update/delete. | 60 min | OPEN |  |
| DASH-03 | Bottom nav inside Dashboard. | 30 min | OPEN |  |
| DASH-04 | Test E2E — sign in → dashboard loads with live data. | 20 min | OPEN |  |

## Block 4 — Enrollment API (NEW — April 12, 2026)

Full specification in GroupTrack_EnrollmentAPI_v1.docx. This block implements the three endpoints and wires state changes to dashboard.

| ID | Task | Est. | Status |  |
| --- | --- | --- | --- | --- |
| ENROLL-01 | POST /enrollments — create enrollment on Section 4 first response. invite_date=NULL. | 45 min | DEFINED |  |
| ENROLL-02 | PUT /enrollments/{id} — update enrollment status. Sections 2 and 3. | 30 min | DEFINED |  |
| ENROLL-03 | GET /enrollments?user_id= — fetch all enrollments for dashboard load. | 30 min | DEFINED |  |
| ENROLL-04 | Android: enrollment state machine — check record exists, POST vs PUT, calendar create/update/delete. | 90 min | DEFINED |  |
| ENROLL-05 | Android: Section 4 — hide DECLINE button. Show ACCEPT and MAYBE only. | 20 min | DEFINED |  |
| ENROLL-06 | Android: full dashboard refresh on any enrollment state change or follow/unfollow. | 30 min | DEFINED |  |

See GroupTrack_EnrollmentAPI_v1.docx for: endpoint specs, state machine table, calendar rules, Section 4 button rules, server write rules.

## Block 5 — App Launch Check

| ID | Task | Est. | Status |  |
| --- | --- | --- | --- | --- |
| LAUNCH-01 | LaunchedEffect in MainScreen — wifi + signed in + subscribed → navigate to Dashboard. | 30 min | OPEN |  |
| LAUNCH-02 | Gate behind V3_FEATURES_ENABLED. Test with dev toggle. | 15 min | OPEN |  |