GroupTrack  Daily Work Plan

April 7, 2026  |  Branch: feature/convoy-event-ride  |  CONFIDENTIAL

V3 Phase B Active  |  V2.4.1 Sunday April 12 Target

SESSION START — Every Session

1. bash ~/Meshtastic-Android/docs/recommit_docs_v3.sh

2. Upload GroupTrack_V3_Spec.txt from Downloads to Claude chat

1. Completed Today — April 7, 2026

| ✓ | Dashboard v5 — accordion MY RIDES, notifications + invites always expanded, compact Available Rides header with zip/radius in title, date+time on all ride rows |
| --- | --- |
| ✓ | DevSeeder v2 — start_time added to all seeded rides, invites, public rides |
| ✓ | GroupTrack logo displayed in header — PNG from drawable |
| ✓ | Long-press dev menu on header — SEED DATA, CLEAR SESSION, CLEAR+SEED, SHOW SESSION with toasts |
| ✓ | Patch script workflow established — never use heredoc, always generate uniquely versioned .py patch scripts |
| ✓ | recommit_docs_v3.sh updated with V3 spec generator |

2. Architecture Decisions — April 7, 2026

| Decision | Rule |
| --- | --- |
| Dashboard bottom nav | 2 buttons only: MAP (back to convoy map) + RADIO (Field Radio). HOME/RIDES/PROFILE redundant on Dashboard. |
| Welcome header | Tappable — opens Profile screen. Eliminates need for PROFILE nav button on Dashboard. |
| Follow organizer | Checkbox on any ride row (public or enrolled). Follow = subscribe to future invites + broadcasts. Unfollow = same checkbox. Maps to POST/DELETE /follows. |
| Ride status vs device readiness | SEPARATE. Ride status = relationship with organizer (ENROLLED/INVITED/etc). Device readiness = task icons on row (maps/radio/JSON). Never combined. |
| Device readiness icons | Map icon, Radio icon, JSON icon each with state: ready/downloading/pending. Small icons below ride name row. |
| Enrollment status values | ORGANIZED / ENROLLED / PENDING / RADIO PENDING / MAYBE / INVITED / DECLINED / COMPLETED |
| Calendar on acceptance | CAL-01 stub — Android Intent.ACTION_INSERT on ACCEPT. Phase C. Toast placeholder for now. |
| Google Drive map sync | GD-01 Upload: additive merge device→Drive. GD-02 Download: additive merge Drive→device. Same logic moves to EC2/S3 in Phase C. |

3. Enrollment Pipeline — New Process Definition

The ride JSON is the orchestrator. Receipt of JSON on device triggers all downstream tasks automatically.

3.1 JSON Distribution Flow

| Step | Actor | Action |
| --- | --- | --- |
| 1 | Organizer | Creates ride → POST /rides → RDS stores ride with map bounds + channel + PSK |
| 2 | Organizer | Sends invite → POST /invites → token generated, invite.json_distributed = false |
| 3 | Rider | Taps invite link → GET /ride/{token} → ride JSON returned → saved to convoy_events/{UUID}.json → invite.json_distributed = true |
| 4 | App | JSON receipt triggers: (a) map download queued, (b) radio_config_pending = true, (c) calendar entry stub |
| 5 | App | On every login: GET /users/pending_invites → re-distribute any json_distributed = false invites |
| 6 | App | Startup queue check: process pending map downloads if connected |

3.2 Ride JSON — Key Fields for Task Triggers

| Field | Task Triggered | Notes |
| --- | --- | --- |
| map_bounds_north/south/east/west | Map download | If set: trigger ConvoyTileDownloader. Queued if offline, immediate if online. |
| channel_name + channel_psk | Radio config | Sets radio_config_pending = true. Rider sees APPLY CONFIG prompt in Field Radio. |
| ride_date + start_time | Calendar entry | CAL-01 stub. Phase C: Android Intent.ACTION_INSERT. |
| trailhead_lat/lon | Map center | Centers map on trailhead when ride is active. |

3.3 Enrollment Task Tracking — SharedPreferences

| Key | Values | Notes |
| --- | --- | --- |
| enrollment_{rideId}_json_status | PENDING / DELIVERED | Set DELIVERED when JSON saved to convoy_events/ |
| enrollment_{rideId}_maps_status | PENDING / DOWNLOADING / COMPLETE | Updated by ConvoyTileDownloader |
| enrollment_{rideId}_radio_status | PENDING / APPLIED | Set APPLIED when rider applies config in Field Radio |
| enrollment_{rideId}_calendar_status | PENDING / ADDED | CAL-01 stub |

3.4 Device Readiness Icons on Ride Rows

Ride status and device readiness are SEPARATE. Never combined.

| Icon | States | Display |
| --- | --- | --- |
| Map | ✅ ⏳ ⚠️ | ✅ Maps ready ¦ ⏳ Downloading ¦ ⚠️ Pending connection |
| Radio | ✅ ⚠️ | ✅ Config applied ¦ ⚠️ Apply before ride day |
| JSON | ✅ ⏳ | ✅ Delivered ¦ ⏳ Queued (offline) |

4. V3.0 Phase B — Remaining This Week

|  | Task | Screen | Status |
| --- | --- | --- | --- |
| ☐ | Dashboard bottom nav → 2 buttons: MAP + RADIO | s04 | TODAY |
| ☐ | Welcome header tappable → Profile | s04 | TODAY |
| ☐ | Follow organizer checkbox on ride rows | s04 s09 s15 | TODAY |
| ☐ | Add bottom nav to ALL screens (Profile, Explore, Tracks, CreateRide, RideDetail) | ALL | THIS WEEK |
| ☐ | Build s09 My Rides — tabs: ALL/ENROLLED/ORGANIZED/COMPLETED + device readiness icons | s09 | THIS WEEK |
| ☐ | Build s10 Create Ride — all fields, channel auto-gen display, trailhead/map gates | s10/s10b | THIS WEEK |
| ☐ | Build s11 Ride Detail — enrollment list with readiness icons, invite + broadcast | s11 | THIS WEEK |
| ☐ | Build s14 Invite Accept — JSON download, map queue, radio pending, calendar stub | s14 | THIS WEEK |
| ☐ | ConvoyEnrollmentQueue.kt stub — task tracking in SharedPreferences | n/a | THIS WEEK |
| ☐ | Flip V3_FEATURES_ENABLED=true, full E2E walkthrough all flows | ALL | END OF WEEK |

5. Phase C Backlog — New Items from Today

| ID | Task | Phase |
| --- | --- | --- |
| ENROLL-01 | json_distributed, maps_downloaded, radio_applied flags on invite/enrollment record in RDS | Phase C |
| ENROLL-02 | ConvoyEnrollmentQueue.kt — startup queue processor, process pending tasks on connection | Phase C |
| ENROLL-03 | GET /users/pending_invites API endpoint — returns undistributed invites on login | Phase C |
| ENROLL-04 | Ride row status reflects delivery state — PENDING when JSON not yet distributed | Phase C |
| ENROLL-05 | Device readiness icons on ride rows — map/radio/JSON status indicators | Phase C |
| CAL-01 | Calendar entry on ride acceptance — Android Intent.ACTION_INSERT, ride name/date/time/trailhead | Phase C |
| GD-01 | Google Drive map upload — additive merge device tiles to Drive folder | V2.4.1 |
| GD-02 | Google Drive map download — additive merge Drive tiles to device cache | V2.4.1 |
| GD-03 | Phase C: same logic moves to EC2/S3 tile repository instead of Google Drive | Phase C |
| FOLLOW-01 | Follow organizer checkbox on ride rows — POST/DELETE /follows, drives future invite distribution | Phase C |

6. V2.4.1 Sunday April 12 — Open Items

Review this list daily. All items must complete before Sunday.

|  | ID | Task | Priority |
| --- | --- | --- | --- |
| ☐ | RF-01 | ConvoyRadioProfile.kt interface + convoy/radio/ package | P1 |
| ☐ | RF-02 | ConvoyRadioProfileV26.kt — extract existing 2.6 builder | P1 |
| ☐ | RF-03 | ConvoyRadioProfileV27.kt — channel_url as DeviceProfile field 3. Skip disconnect/reconnect — use 2.6 timing. | P1 |
| ☐ | RF-04 | ConvoyRadioProfileDispatcher.kt — version router with fallback | P1 |
| ☐ | PROCESS-01 | Master config capture script — separate named script, not ad-hoc adb | P1 |
| ☐ | PROCESS-02 | Apply list maintenance workflow — independent of master config capture | P1 |
| ☐ | GX-01 | Copy selected GPX/KML track to Downloads directory | P2 |
| ☐ | GD-01 | Google Drive map upload — additive merge | P2 |
| ☐ | GD-02 | Google Drive map download — additive merge | P2 |
| ☐ | BUG-03 | Offline HYB fails on first selection — workaround: cycle SAT→HYB | Known |
| ☐ | BUG-04 | Tile download boundary too small — blank SE quadrant | Known |

GroupTrack  |  Daily Work Plan  |  April 7, 2026  |  Branch: feature/convoy-event-ride  |  CONFIDENTIAL