GroupTrack

Day 25 — V2.4 Offline Maps Completion Plan

March 26, 2026  |  Branch: feature/convoy-event-ride  |  Goal: Seal V2.4

This document provides the complete step-by-step work plan for completing V2.4 offline map download. Paste this document into the new conversation to resume context. Every step includes the exact file, tool, and command needed to execute.

# CURRENT STATE — START OF DAY 25

| ITEM | VALUE |
| --- | --- |
| Branch | feature/convoy-event-ride |
| Last Commit | 91263a51c — fix(UI-HUD-01): white shadow typography |
| APK | GroupTrack-V2.4-debug.apk in ~/Downloads/ |
| Device 1 | 8624SBCEDF00001789 — primary test device |
| Device 2 | Second Android tablet — install via file transfer |
| Build Command | ./gradlew assembleGoogleDebug 2>&1 ¦ grep -E "^e:¦BUILD" |
| Install Command | adb -s 8624SBCEDF00001789 install -r -d app/build/outputs/apk/google/debug/app-google-debug.apk |
| APK Copy | cp app/build/outputs/apk/google/debug/app-google-debug.apk ~/Downloads/GroupTrack-V2.4-debug.apk |

# ALREADY COMPLETE — DO NOT REBUILD

| FUNCTION | STATUS |
| --- | --- |
| F1 — Leaflet draw tool | COMPLETE — rectangle draws on map, shaded box visible, onAreaSelected fires |
| F2 — ConvoyTileCalculator.kt | COMPLETE — TileKey, calculateTiles(), quickEstimate(), estimateSizeMB(), DownloadEstimate |
| F1b — DOWNLOAD REGION button | COMPLETE — wired to activateDrawMode() JS bridge |
| HUD Typography | COMPLETE — white shadow, Black weight, system font, all three HUDs |
| Map tile URLs | COMPLETE — SAT=Esri, HYB=Google, TOPO=Esri Topo, RD=Carto |

IRON RULE: Build → deploy → verify on device → commit after EVERY function. Never stack changes on unverified code. Never commit a broken build.

# STEP-BY-STEP WORK PLAN

## STEP 1 — F3: Android Bridge + Size Dialog

Wire the onAreaSelected() JavaScript callback to Android. Calculate tile count. Show size dialog before download starts. Block if over 500MB ceiling.

Files to modify:

- app/src/main/java/com/geeksville/mesh/convoy/ConvoyScreen.kt — add @JavascriptInterface, dialog UI

- app/src/main/java/com/geeksville/mesh/convoy/ConvoyViewModel.kt — add DownloadState StateFlow

What to build:

- Add @JavascriptInterface fun onAreaSelected(n,s,e,w: Double) to WebAppInterface class in ConvoyScreen.kt

- On callback: call ConvoyTileCalculator.quickEstimate(n,s,e,w) to get DownloadEstimate

- Post estimate to ViewModel via StateFlow

- Show AlertDialog: 'Download Map Area? X tiles, Y MB. This may take several minutes.' DOWNLOAD / CANCEL

- If estimate.withinCeiling == false: show 'Area too large — Y MB exceeds 500MB. Reduce area.' OK only

Commit message:

feat(V2.4): F3 — onAreaSelected bridge + size estimation dialog with 500MB ceiling

## STEP 2 — F4: ConvoyTileDownloader

New Kotlin file. Downloads tiles from active tile source URL to local device storage. Coroutine-based, cancellable, progress callback.

New file:

- app/src/main/java/com/geeksville/mesh/convoy/ConvoyTileDownloader.kt

What to build:

- object ConvoyTileDownloader

- fun buildTileUrl(tile: TileKey, sourceUrl: String): String — replace {z}/{y}/{x} AND {z}/{x}/{y} template vars

- fun tilePath(context, sourceName, tile): File — returns context.filesDir/tiles/{sourceName}/{z}/{x}/{y}.png, creates dirs

- suspend fun downloadTile(url, dest): Boolean — OkHttp GET, write bytes, return success. Retry once on fail.

- suspend fun downloadTiles(context, tiles, sourceUrl, sourceName, onProgress): Result<DownloadSummary> — iterate tiles, call downloadTile, call onProgress(downloaded, total, failCount)

- data class DownloadSummary(downloaded: Int, failed: Int, totalMB: Float)

Tile URL formats — both must work:

- Esri SAT/TOPO: {z}/{y}/{x} — note y before x

- Carto RD: {z}/{x}/{y}.png — note x before y

- Google HYB: x={x}&y={y}&z={z} — query params

OkHttp dependency — already in Meshtastic. No new dependency needed.

Commit message:

feat(V2.4): F4 — ConvoyTileDownloader — coroutine tile download with retry and progress

## STEP 3 — F6: Download Progress UI

Show progress during download in the gear settings panel. LinearProgressIndicator, tile count, MB remaining, CANCEL button.

Files to modify:

- app/src/main/java/com/geeksville/mesh/convoy/ConvoyViewModel.kt — DownloadState StateFlow

- app/src/main/java/com/geeksville/mesh/convoy/ConvoyScreen.kt — gear panel progress UI

DownloadState sealed class:

- Idle — show DRAW MAP AREA button

- Downloading(downloaded: Int, total: Int, failCount: Int) — show progress bar

- Complete(summary: DownloadSummary) — show completion message 3 seconds

- Cancelled — show cancelled message

- Error(message: String) — show error with retry

Progress UI in gear panel:

- Observe downloadState in ConvoyScreen.kt gear panel

- When Downloading: LinearProgressIndicator(progress = downloaded/total), Text('X of Y tiles — Z MB remaining'), Button('CANCEL')

- CANCEL taps cancel the coroutine job stored in ViewModel

- When Complete: Text('Downloaded X tiles (Y MB). Z failed.') for 3 seconds then Idle

Commit message:

feat(V2.4): F6 — download progress UI with cancel in gear panel

## STEP 4 — F5: Leaflet Local Tile Serving

Configure WebView to serve tiles from local device storage. Switch to local URL after download completes. Leaflet auto-falls back to online if local tile missing.

Files to modify:

- app/src/main/assets/convoy_map.html — setTileUrl() already handles file:// — verify

- app/src/main/java/com/geeksville/mesh/convoy/ConvoyScreen.kt — WebView settings, switch to local URL

- app/src/main/java/com/geeksville/mesh/convoy/ConvoyConfig.kt — LOCAL_TILE_BASE constant

What to build:

- WebView settings: allowFileAccessFromFileURLs = true, allowUniversalAccessFromFileURLs = true

- LOCAL_TILE_BASE in ConvoyConfig.kt = 'file:///data/user/0/com.geeksville.mesh.google.debug/files/tiles/'

- After download completes: build local URL = LOCAL_TILE_BASE + sourceName + '/{z}/{x}/{y}.png'

- Call evaluateJavascript('setTileUrl("' + localUrl + '")', null)

- Verify convoy_map.html setTileUrl() handles file:// prefix correctly

Test: turn WiFi off. Open app. Tap downloaded tile type. Map displays from cache.

Commit message:

feat(V2.4): F5 — Leaflet local tile serving from device filesDir

## STEP 5 — F7: Region List and Management

Track downloaded regions. Show list in gear panel. Allow delete. Persist via SharedPreferences.

New file:

- app/src/main/java/com/geeksville/mesh/convoy/ConvoyMapRegion.kt

What to build:

- data class MapRegion(sourceName, tileCount, sizeMB, downloadDate, boundsDescription)

- object ConvoyRegionRegistry: save(context, region), load(context): List<MapRegion>, delete(context, sourceName) — deletes files from filesDir/tiles/{sourceName}/ and removes from SharedPreferences JSON

- In gear panel: LazyColumn of regions. Each row: source name, tile count, size, date, DELETE button

- Total storage used shown at bottom of list

- Empty state: 'No regions downloaded — draw an area to start'

Commit message:

feat(V2.4): F7 — ConvoyMapRegion registry and gear panel region list

## STEP 6 — F8: Offline Mode Indicator

Small dot on map showing online vs local cache tile source. Quick visual confirmation.

Files to modify:

- app/src/main/java/com/geeksville/mesh/convoy/ConvoyScreen.kt — small overlay dot

- app/src/main/java/com/geeksville/mesh/convoy/ConvoyViewModel.kt — TileSourceMode state

What to build:

- TileSourceMode enum: ONLINE, LOCAL_CACHE in ViewModel

- 8dp dot top-right of map: Green = ONLINE, Blue = LOCAL_CACHE

- Updated when setTileUrl is called — detect file:// prefix

Commit message:

feat(V2.4): F8 — online/offline tile source indicator dot

## STEP 7 — UI-HUD-02: Hide HUD During Splash

HUD and button bar render over splash screen on slower devices. Gate both on !showSplash.

File to modify:

- app/src/main/java/com/geeksville/mesh/convoy/ConvoyScreen.kt

What to build — Python patch approach (NOT sed):

- Create patch script targeting two anchors in ConvoyScreen.kt

- Anchor 1: '// ── Button bar' line — wrap ConvoyButtonBar() call with if (!showSplash)

- Anchor 2: '// ── HUD strip' line — wrap Box() with if (!showSplash)

- Run patch, build, verify splash shows cleanly with no HUD on both devices

Commit message:

fix(UI-HUD-02): hide HUD and button bar during splash screen

## STEP 8 — Field Test

Verify complete offline map pipeline with WiFi off on both devices.

Test checklist:

- WiFi ON — draw area over New Harmony/Leeds UT area (~37.44N, 113.25W)

- Verify size dialog shows tile count and MB estimate

- Confirm download starts — progress bar visible

- Wait for download complete

- Turn WiFi OFF

- Open app — map loads from cache

- Test SAT tiles — display correctly offline

- Test HYB tiles — display correctly offline

- Test TOPO tiles — display correctly offline

- Test RD tiles — display correctly offline

- Verify region appears in gear panel list

- Test DELETE — region removed from list and storage

- Repeat on Device 2

Commit message:

test(V2.4): offline map field test — all tile types verified on both devices

## STEP 9 — V2.4 SEAL

- Final build: ./gradlew assembleGoogleDebug

- Copy APK: cp app/build/outputs/apk/google/debug/app-google-debug.apk ~/Downloads/GroupTrack-V2.4-debug.apk

- Tag: git tag -a v2.4 -m 'GroupTrack V2.4 — offline maps, field tested, sealed'

- Final commit: git add -A && git commit -m 'release: GroupTrack V2.4 sealed — offline maps complete'

- Push: git push origin feature/convoy-event-ride --tags

- Begin iOS developer engagement — provide V2.4 branch and V2.4 Development Plan doc

# OPEN BACKLOG ITEMS — DO NOT WORK TODAY

| ITEM | DESCRIPTION |
| --- | --- |
| BL-01 | GPS slider flush with HudCard. Material3 internal padding. Custom composable needed. Cosmetic only. |
| MAP-03 | SIM/LIVE button removal. ConvoyScreen.kt ~line 574. Python patch with brace validation. |
| MAP-04 | Thunderforest Outdoors trail layer. Free API key from thunderforest.com/maps/outdoors/. |
| MAP-05 | User-selectable tile source list in settings. |
| MAP-06 | Tile source label — rename TOPO button to reflect Esri content. |
| UI-01 | Node map channel filter — foreign nodes appearing. Compare node.channel to WorkingConfig.channelName. |
| UI-04 | RECORD button Z-order — disconnect overlay covers button. |
| UI-07 | Module fields in Verify — wire moduleConfigFlow for real comparison. |

# KEY COMMANDS REFERENCE

| ACTION | COMMAND |
| --- | --- |
| Build | ./gradlew assembleGoogleDebug 2>&1 ¦ grep -E "^e:¦BUILD" |
| Install Device 1 | adb -s 8624SBCEDF00001789 install -r -d app/build/outputs/apk/google/debug/app-google-debug.apk |
| Copy APK to Downloads | cp app/build/outputs/apk/google/debug/app-google-debug.apk ~/Downloads/GroupTrack-V2.4-debug.apk |
| Check git log | git log --oneline -10 |
| Rollback file | git checkout -- <filename> |
| Check ADB devices | adb devices |
| Run Python patch | cp ~/Downloads/patch_name.py . && python3 patch_name.py |
| Commit | git add -A && git commit -m 'message' |
| Push | git push origin feature/convoy-event-ride |

# TILE URL REFERENCE

| SOURCE | URL TEMPLATE |
| --- | --- |
| SAT (Esri Satellite) | https://server.arcgisonline.com/ArcGIS/rest/services/World_Imagery/MapServer/tile/{z}/{y}/{x} |
| HYB (Google Hybrid) | https://mt0.google.com/vt/lyrs=y&x={x}&y={y}&z={z} |
| TOPO (Esri World Topo) | https://services.arcgisonline.com/ArcGIS/rest/services/World_Topo_Map/MapServer/tile/{z}/{y}/{x} |
| RD (Carto Voyager) | https://a.basemaps.cartocdn.com/rastertiles/voyager/{z}/{x}/{y}.png |
| LOCAL BASE | file:///data/user/0/com.geeksville.mesh.google.debug/files/tiles/ |

GroupTrack  |  Day 25 Work Plan  |  March 26, 2026  |  visit www.grouptrack.org