GroupTrack

Session Closeout — April 10, 2026

Branch: feature/convoy-event-ride  |  V3.0 Map Functions Definition  |  CONFIDENTIAL

# 1. Build Completed Today — April 10

| Commit Item | Description | Status |
| --- | --- | --- |
| Two-row map bar | Row 1: chevron expand + MAP label + NET/LOCAL toggle. Row 2: SAT/HYB/TOPO/RD always visible. Chevron only expand trigger. | COMMITTED |
| HYB tile fix | HYB added to TILE_SOURCES with correct Google hybrid URL. Default changed to SAT for reliable startup render. | COMMITTED |
| All-layer download | startDownload now pulls SAT, HYB, TOPO, RD for every region. Progress tracks all layers combined. | COMMITTED |
| 5GB ceiling (temp) | CEILING_MB raised from 500 to 5000 for Utah map re-download. Must revert to 500MB before next release. | COMMITTED |
| User guide updated | GroupTrack_User_Guide_V2_4_updated_Apr10.pdf — Section 8 fully rewritten for new map bar layout. | COMPLETE |

# 2. Open Items Before Release Lock

| ID | Item | Priority |
| --- | --- | --- |
| OPEN-01 | Reset CEILING_MB back to 500f in ConvoyTileCalculator.kt and update dialog text before next tester release. | P1 |
| OPEN-02 | RECALC LEAD — tester certification still pending. Drive test required. | P1 |
| OPEN-03 | Assets maintenance — review and update app assets for release. Confirm grouptrack.org documents page. | P1 |
| OPEN-04 | BUG-03 — Offline HYB fails on first selection (deferred V2.4.2). Workaround: cycle SAT then HYB. | P2 |
| OPEN-05 | BUG-05 — Release notes file not generating. Git task failing silently (deferred V2.4.2). | P2 |
| OPEN-06 | AWS tile sync — Upload/Download maps to GroupTrack cloud (stubbed in menu as Coming in V2.4.2). | V3 |

# 3. V3.0 Map Functions — Definition Session

Full cradle-to-grave definition of GroupTrack V3.0 map architecture, asset types, display rules, and data model. Captured April 10, 2026.

## 3.1 Map Architecture — Two Separate Maps

| Map | Purpose | Functions |
| --- | --- | --- |
| Convoy Map | Operational — launched from main nav during a ride | Live node tracking, HUD, track recording, layer switch, NET/LOCAL toggle, show downloaded areas, KML/GPX layer display (read-only overlay from library) |
| Planning Map | Planning — dedicated Maps section in bottom nav | Waypoint creation, track/route overlay, area search, tile download management, layer preferences, storage management, AWS coverage display, route planner, download region draw |

NOTE: Planning Map functions never bleed into Convoy Map. During a ride the screen stays clean and operationally focused. All asset management lives in the Maps section.

## 3.2 Asset Types — Definitions

| Asset Type | Definition | Format | Origin |
| --- | --- | --- | --- |
| TRACK | Recorded path — already ridden | GPX or KML | GPS recording, imported file, or downloaded from library |
| ROUTE | Planned path — not yet ridden | GPX or KML | Created in Planning Map or imported |
| TRAILHEAD | Named meeting/start point (waypoint subtype) | Lat/Lon + metadata | Dropped on map by organizer or user |
| WAYPOINT | Single named point — hazard, landmark, meeting point | Lat/Lon + metadata | Dropped on map by user |

## 3.3 Track Storage Rules

| Folder | Contents |
| --- | --- |
| mytracks/recorded/ | GPS recordings from GroupTrack |
| mytracks/imported/ | Files brought in via file picker from Downloads |
| mytracks/rides/{ride_id}/ | Auto-created when track associated with a ride |

- All tracks stored in mytracks/ folder or subfolders — no exceptions

- File picker scans Downloads folder only — GPX and KML files only

- Files not yet imported are shown — already-imported files grayed out

- Import copies file to mytracks/ — original remains in Downloads

- Duplicate filename → warn user: replace or keep both (append _1, _2)

## 3.4 Bounding Box — Auto-calculation Rule

| Source | Rule |
| --- | --- |
| Track attached to ride | Minimum bounding box of all track points + 1 mile buffer on each edge |
| Route attached to ride | Minimum bounding box of all route points + 1 mile buffer on each edge |
| Trailhead only (no track/route) | Manual draw — map flies to trailhead, organizer draws rectangle |
| No spatial data | Manual draw only — same as current V2.4 download flow |

NOTE: 1 mile buffer is the recommended default. Organizer can adjust the suggested bounding box before confirming download.

## 3.5 Ride Creation — Hard Gate

- A ride CANNOT be saved without a map boundary — SAVE button disabled until boundary exists

- Bounding area sources in priority order: (1) attach track, (2) attach route, (3) draw manually

- SAVE button shows MAP AREA REQUIRED label until boundary satisfied

- Map area section shows red border until satisfied, green border + vignette once satisfied

- Trailhead pin — TBD whether required or optional

## 3.6 Tile Download — Layer Preferences

| Rule | Detail |
| --- | --- |
| User selects layers to download | Four checkboxes: SAT, HYB, TOPO, RD. Default: HYB only checked. |
| Minimum one layer required | Cannot uncheck all layers. |
| Storage guidance shown | SAT only = baseline. HYB only = ~same as SAT. SAT+HYB = ~2x. TOPO = ~60%. RD = ~30%. All 4 = ~4x. |
| Download respects preference | Only checked layers downloaded. Storage estimate reflects checked layers only. |
| Unchecked layer selected offline | Toast: Layer not available offline — enable in Settings or switch to NET. |
| Layer preference location | Map Settings expanded panel — DOWNLOAD LAYERS section with checkboxes. |

## 3.7 Tile Cleanup Rules

- Never automatic — always user-initiated with explicit confirmation

- Trigger: user unchecks a previously downloaded layer in preferences

- App checks if tiles exist for that layer — if yes, shows warning dialog with storage to be recovered

- Dialog options: DELETE [LAYER] TILES / KEEP

- MANAGE STORAGE button in Map Settings — shows per-layer storage usage with DELETE and CLEAR ALL options

- Cannot delete a layer that is currently selected as active offline layer

- Deletion is immediate and irreversible — stated clearly in warning

## 3.8 Vignette Display Rules

A vignette is a small map thumbnail shown on any card that references spatial data. Used consistently everywhere — import list, ride cards, track library, dashboard invite cards, route list.

| Priority | Condition | Display |
| --- | --- | --- |
| 1 | Track exists | Track line (solid) over HYB tile background |
| 2 | Route exists | Route line (dashed) over HYB tile background |
| 3 | Trailhead exists | Pin marker centered on trailhead location |
| 4 | Bounding box only | Area rectangle, no line |
| 5 | No spatial data | Generic map grid placeholder |

| Vignette Element | Style |
| --- | --- |
| Track line | 2.5px solid, cart color or default purple #6B4EFF |
| Route line | 2px dashed, orange #F5A623 |
| Trailhead pin | Orange filled circle, white stroke, 8px radius |
| Waypoint pin | Smaller orange pin, 5px radius |
| Start point | Green dot |
| End point (P2P routes) | Red dot |

| Context | Height |
| --- | --- |
| Import list card | Full card width × 80px |
| Ride card (Dashboard, My Rides) | Full card width × 80px |
| Track Detail / Route Detail | Full card width × 165px |
| Ride Detail | Full card width × 120px |

## 3.9 Layer Panel — Accordion Display Rules

| Toggle | Default | Controls |
| --- | --- | --- |
| TRAILHEADS | ON | All trailhead pins in viewport |
| TRACKS | ON | All recorded tracks in viewport |
| ROUTES | ON | All planned routes in viewport |
| GPX / KML | ON | All imported files in viewport |
| WAYPOINTS | OFF | All standard waypoints in viewport |

- Accordion — one section open at a time, opening one closes previous

- Header row: type icon + name + toggle switch + count of assets in current viewport

- Toggle switch independent of open/closed state

- Tap header label or arrow to expand/collapse — tap toggle to show/hide type on map

- No preferences stored — panel always opens with all types ON, all sections collapsed

- Active ride route always visible — cannot be toggled off

## 3.10 Viewport-Driven Display — Hard Rule

- Only assets whose geometry intersects the current map viewport are shown — no exceptions

- List and map display always in sync — same assets, same bounds

- As user pans or zooms — list and map update automatically

- No asset appears in list that is not visible in current viewport

| Zoom Level | Display Rule |
| --- | --- |
| Below z10 | No assets rendered — layer panel shows Zoom in to see assets |
| z10-z13 | Trailheads only, clustered |
| z14-z16 | Trailheads + track/route lines simplified, waypoints clustered |
| z17-z18 | Full detail, all types, all points, labels visible |

## 3.11 Layer Z-Order (Bottom to Top)

| Level | Layer |
| --- | --- |
| 1 (bottom) | Tile base layer (SAT/HYB/TOPO/RD) |
| 2 | Downloaded area overlay (blue fill) |
| 3 | AWS available overlay (second color fill — V3 addition) |
| 4 | Tracks (oldest to newest) |
| 5 | Routes |
| 6 | Waypoints (standard) |
| 7 | Trailheads (always visible, above standard waypoints) |
| 8 | Active ride route (always on top of other asset layers) |
| 9 (top) | UI overlays (node markers, HUD) |

## 3.12 Asset Search Rules

- Search bar in layer panel searches ALL assets regardless of viewport or toggle state

- Search results show regardless of current viewport bounds

- Tapping search result flies map to asset bounding box and highlights the line

- Search covers: tracks, routes, trailheads, waypoints — unified results

- Results sorted by name — type indicated with icon

## 3.13 Clickable Asset Rules

| Asset Type | Tap Action | Detail Card Contents |
| --- | --- | --- |
| Track line | Opens Track Detail card | Name, distance, difficulty, vignette, DOWNLOAD, USE FOR RIDE, SHARE, DELETE |
| Route line | Opens Route Detail card | Name, type, distance, difficulty, vignette, DOWNLOAD, USE FOR RIDE, SHARE, DELETE |
| Trailhead pin | Opens Trailhead Detail card | Name, coordinates, parking, facilities, access notes, rides departing, nearby tracks, NAVIGATE TO, ADD TO RIDE, SHARE, EDIT, DELETE |
| Waypoint pin | Opens Waypoint Detail card | Name, description, coordinates, NAVIGATE TO, ADD TO RIDE, SHARE, DELETE |

## 3.14 RDS Schema — Map Assets

tracks table additions:

track_id, user_id, ride_id (nullable), name, difficulty (EASY/MODERATE/HARD),
distance_mi, file_path, bounds_n, bounds_s, bounds_e, bounds_w,
trailhead_lat, trailhead_lon, created_at

routes table additions:

route_id, user_id, name, type (LOOP/OUT_AND_BACK/POINT_TO_POINT),
difficulty, distance_mi, file_path, bounds_n, bounds_s, bounds_e, bounds_w,
trailhead_lat, trailhead_lon, created_at

waypoints table:

waypoint_id, user_id, ride_id (nullable), name, description,
icon_type (TRAILHEAD/HAZARD/LANDMARK/MEETING_POINT),
lat, lon, parking_available, facilities, access_notes, created_at

rides table additions:

trailhead_lat, trailhead_lon, route_id (FK), track_id (FK),
bounds_n, bounds_s, bounds_e, bounds_w

# 4. V3.0 Major Processes — High Level

Captured for full cradle-to-grave definition in next V3 design session.

| Process | Key Touchpoints |
| --- | --- |
| New User | Google Sign In → POST /users/register → Terms → Privacy → Subscription → Dashboard |
| New Enrollment / Upgrade | Blufy billing → users.is_subscribed = true → expires_at set |
| Ride Creation | Name/date/time → attach track or route or draw area (REQUIRED) → trailhead → public/private → POST /rides → tile download → invite generation → email announcement |
| Following Organizer | Inline checkbox anywhere organizer name appears → POST /follows or DELETE /follows/{id} |
| Accept Ride Invite | Deep link → GET /ride/{token} → ACCEPT/MAYBE/DECLINE → POST /enrollments → tile download → calendar entry with trailhead |
| Public Ride Enrollment | Dashboard/search → ride detail → ACCEPT or MAYBE → same as invite accept flow |
| Pre-Ride Radio Setup | Apply Ride Info to Radio — V3 adds JSON config distribution via ride record |
| Post-Ride Track Closing | STOP recording → name track → survey prompt → optional track donate → POST /surveys → POST /tracks/donate |
| Email / Notification System | New ride → announce to followers. Enrollment → confirmation to rider. 3 days before → reminder to all enrolled. EC2 cron job. |
| Track Upload | With ride: POST /tracks/donate {ride_id}. Without ride: POST /tracks → public library. Bounding box calculated at upload. |
| Track Download with Maps | Track Detail → DOWNLOAD TO DEVICE → optional tile download for bounding box → same pipeline |
| Map Functions | Defined in Section 3 above — Planning Map, layer management, asset search, vignette display |

# 5. Current Build State

| Item | Value |
| --- | --- |
| Branch | feature/convoy-event-ride |
| Last commit | f87e266e1 — fix: two-row map bar, HYB tile fix, all-layer download, 5GB ceiling |
| Build command | ./gradlew assembleGoogleRelease -x uploadCrashlyticsMappingFileGoogleRelease |
| Install (over existing) | adb -s 8624SBCEDF00001789 install -r -d app/build/outputs/apk/google/release/app-google-release.apk |
| V3 gate | ConvoyConfig.kt: V3_FEATURES_ENABLED = false |
| Package (release) | com.geeksville.mesh.google |
| Android 1 (tester) | 8624SBCEDF00001789 |
| Android 2 (dev) | 24039703201775 |
| CRITICAL | Reset CEILING_MB to 500f before next tester release |

GroupTrack  |  Session Closeout April 10, 2026  |  feature/convoy-event-ride  |  CONFIDENTIAL