GroupTrack

V2.4 Open Tasks + V2.5 Planned Tasks

Updated April 17, 2026

# 1. V2.4 Open Tasks

| ID | Issue | Priority | Fix Approach |
| --- | --- | --- | --- |
| BLE-01 | BLE scan button missing — ApplicationRegistrationFailed on resume | P1 | Reset GATT registration on onResume/onPause lifecycle |
| BLE-02 | Radio requires power cycle in some scenarios | P1 | Same fix as BLE-01 |
| LEAD-01 | Lead cart assignment unreliable — distance accumulator | P1 | Replace with manual declaration packet — full redesign. See Lead Cart Redesign doc. |
| LEAD-02 | Lead cart displays behind other carts on map | P1 | Investigate computeSortPositions() heading sort. Lead should always sort to position 1 when locked. |
| ANDROID16-01 | RECORD crash on Android 16 | FIXED | ACCESS_BACKGROUND_LOCATION + runtime check added commit aad4dc0d5 |
| BUILD-01 | Debug APK installed on tester devices | P1 | Enforce: V2.4 = assembleGoogleRelease only. copyApkToDownloads = V3 debug only. Never cross. |

# 2. Lead Cart Redesign — Last V2.4 Release

Full redesign specification. Remove all distance accumulator logic. Replace with PRIVATE_APP declaration packet.

## 2.1  RECORD Button Decision Tree

- RECORD tapped

- No radio connected -> auto-assign My Cart as lead, use device GPS, start recording (standalone mode)

- Radio connected + lead already locked -> start recording immediately, no dialog

- Radio connected + no lead locked -> show dialog: I AM LEAD / SELECT LEAD / NO LEAD YET

- I AM LEAD -> broadcast PRIVATE_APP packet with my node ID, lock lead on all carts, start recording

- SELECT LEAD -> show node list, tap to select, broadcast packet with selected node ID, lock, start recording

- NO LEAD YET -> start recording, lead unassigned, assign later via RECALC LEAD in settings

## 2.2  Code to Remove

- nodeDistanceAccum map and all accumulator logic in ConvoyViewModel.tick()

- nodeLastLat / nodeLastLon accumulator maps

- lockedLeadNodeId distance-based election logic

- _leadLockedFlag distance trigger and LOCK FIRED log

- LEAD_LOCK_DISTANCE_MILES in ConvoyConfig

- Lead lock distance slider in ConvoySettingsScreen

- recalcLead() distance implementation — replace with dialog launch

## 2.3  Declaration Packet Spec

| Field | Bytes | Value |
| --- | --- | --- |
| packet_type | 1 | 0x02 = lead declaration |
| lead_node_id | 4 | Meshtastic node ID of designated lead cart |
| declared_by | 4 | Node ID of the Android device sending the declaration |
| timestamp | 4 | Unix seconds |
| TOTAL | 13 | Well within 240-byte Meshtastic limit — portNum 256 PRIVATE_APP |

# 3. V2.5 Planned Tasks

## 3.1  Package Migration

- New package: com.grouptrack.android

- Tile path: /sdcard/GroupTrack/tiles/ — shared external, survives package changes

- Migration: single renameTo() on tiles/ directory on first launch under new package

- Google Play listing under GroupTrack brand

## 3.2  Map Functions — Priority Order

| ID | Function | Priority | File/Notes |
| --- | --- | --- | --- |
| MAP-01 | GPS recording interval 1s | P1 | ConvoyGpsService.kt:249 — 3000L to 1000L |
| MAP-02 | Lead cart 5-point broadcast | P1 | New ConvoyLeadTrackBroadcaster.kt. Same PRIVATE_APP infrastructure as lead declaration. |
| MAP-03 | KML/GPX route overlay | P1 | Leaflet omnivore. Android file picker. evaluateJavascript bridge. Toggle show/hide. |
| MAP-04 | Utah UGRC trail overlay | P1 | Dynamic bbox query. SAT/Hybrid base. St. George and southern Utah coverage. |
| MAP-05 | My Tracks overlay on convoy map | P1 | Display recorded GPX tracks as selectable overlay on map |
| MAP-06 | USFS national OHV trail overlay | P2 | ALLOWED_TERRA_USE 4/5/6. All 50 states National Forest land. |
| MAP-07 | Waypoint management | P2 | Drop pins, name, persist, show on map |
| MAP-08 | Tile download manager | P2 | Select region, download, manage storage cap |
| MAP-09 | Post-ride snap-to-trail | P3 | Phase C — requires MAP-01 and MAP-02 |

## 3.3  Other V2.5 Items

- BLE-01/02 — stale GATT registration fix

- GPS-01 — standalone GPS recording without radio (auto-lead in RECORD flow)

- LEAD-01/02 — lead cart declaration packet + sort fix

- Remove Live/Demo mode toggle from V3

GroupTrack  |  GroupTrack_V24_OpenTasks_V25_Plan_v1  |  April 17, 2026