GroupTrack

V2.5 Planning Document

Saturday April 19, 2026  |  Planning Session

# 1. Package Migration — GroupTrack ID

Current package: com.geeksville.mesh.google.debug. Target: com.grouptrack.android (or similar). One-time breaking change — must be done before large user tile caches accumulate.

## 1.1  Migration Strategy

- Move tiles directory: single File.renameTo() on tiles/ folder — atomic, instant, no per-file cost regardless of tile count

- Target: shared external storage path not tied to package name — survives future package changes and reinstalls

- Migration launcher: on first run under new package ID, detect old package tiles path and move to new shared path

- Assess migration effort Saturday — if straightforward, include in V2.5 sprint

## 1.2  Tile Storage Path Design

| Item | Current | Target |
| --- | --- | --- |
| Package ID | com.geeksville.mesh.google.debug | com.grouptrack.android |
| Tile path | /sdcard/Android/data/com.geeksville.mesh.google.debug/files/tiles/ | /sdcard/GroupTrack/tiles/ (shared external) |
| Migration | N/A | renameTo() on first launch under new package |
| Benefit | Tied to package — lost on rename | Survives any future package change or reinstall |

# 2. New Map Functions — V2.4 Layer

All new map functions built in V2.4 gated layer first. Automatically available in V3.0 since same codebase. No V3.0 architecture impact.

| ID | Function | Priority | Implementation Notes |
| --- | --- | --- | --- |
| MAP-01 | GPS recording interval 1s | P1 — V2.4 fix | ConvoyGpsService.kt line 249: 3000L to 1000L |
| MAP-02 | Lead cart 5-point broadcast | P1 | New ConvoyLeadTrackBroadcaster.kt. 86-byte packet. PRIVATE_APP portNum 256. 5 points x 1s = 5s window. No channel utilization change. |
| MAP-03 | KML/GPX route overlay | P1 | Leaflet omnivore plugin. Android file picker. Pass to WebView via evaluateJavascript. Show/hide toggle. Multiple overlays. |
| MAP-04 | Utah UGRC trail overlay | P2 | Dynamic bounding box query on map pan. CartoCode=4 filter. Tap shows trail name. |
| MAP-05 | USFS national OHV trail overlay | P2 | ALLOWED_TERRA_USE 4/5/6 filter. All 50 states NF land. |
| MAP-06 | Post-ride snap-to-trail | P3 Phase C | Nearest-neighbor GPX projection onto trail segments. Requires MAP-01 and MAP-02. |
| MAP-07 | Waypoint management | P2 | Drop pins, name, show on map, persist. |
| MAP-08 | Route planning — draw line | P2 | Import GPX from Gaia/OnX/Garmin. |
| MAP-09 | Tile download manager | P2 | Integrated with map — select region, download, manage. |
| MAP-10 | Overlay manager | P2 | Toggle/remove loaded overlays. |

## 2.1  Radio Recommendation — Stay on LONG_FAST

Analysis complete. SHORT_FAST range too short for OHV convoy (0.5-1 mile). MEDIUM_FAST borderline. LONG_FAST with MAP-02 multi-point broadcast delivers 1-second effective track resolution at full 3-5 mile range with 25% channel utilization. No modem change required.

# 3. V3.0 Map Functional Enhancements

| Feature | Description | Phase |
| --- | --- | --- |
| Tile lifecycle management | Auto-download on ride enrollment. Tiles tagged by ride. Post-ride tiles purgeable after 30 days. Active/upcoming rides protected. | Phase C |
| Tile storage cap | Configurable max storage (default 2GB). Auto-purge completed ride tiles when approaching cap. | Phase C |
| Org tile cloud | Org uploads canonical tile set. Members download on enrollment. Delta sync. | Phase C |
| Storage dashboard | Space used by ride. Purgeable now. Sync status. | Phase C |
| Ride-aware tile sync | Upcoming ride tiles auto-download on WiFi before ride date. | Phase C |

# 4. Open V2.4 Issues for V2.5

| ID | Issue | Fix Approach |
| --- | --- | --- |
| BLE-01 | BLE scan button missing — ApplicationRegistrationFailed on app resume | Reset BLE adapter registration on onResume/onPause lifecycle. Find stale GATT cleanup point. |
| BLE-02 | Radio requires power cycle to recover BLE in some scenarios | Same fix as BLE-01 — proper lifecycle teardown. |
| DEMO-01 | Remove Live/Demo mode toggle from V3 | V3 backlog — remove toggle, always live mode. |
| SPEED-01 | 60s warmup shows 0 mph | Consider showing last radio ground_speed during warmup as initial estimate. |
| GPS-01 | Android GPS standalone track recording | When no radio connected, use Android GPS for track recording. GroupTrack as Gaia/OnX replacement. |

# 5. Saturday Planning Agenda

- Review package migration effort estimate — go/no-go for V2.5 sprint

- Prioritize MAP-01 through MAP-10 — which items make V2.5 release

- Define V2.5 release scope — features, timeline, tester distribution

- Review BLE-01/02 fix approach — schedule for V2.5

- Discuss standalone GPS track recording (GPS-01) — V2.5 or V2.6

- V3.0 Phase C map features — timeline and dependencies

GroupTrack  |  GroupTrack_V25_Planning_v1  |  April 16, 2026