GroupTrack.org

Day 23 Plan

March 23, 2026  |  Branch: feature/convoy-event-ride  |  kixazz25/Meshtastic-Android

Focus: Radio write persistence + GPS broadcast slider. Then full UI checklist attack while awaiting Amazon EC2 approval. Backend items unblocked as soon as EC2 is live.

Priority 1 — Radio Write Persistence

WorkingConfig is wiped every time the user navigates to the Meshtastic connections screen. Two separate radio reset functions are the cause. This is a field-blocking issue — the organizer cannot pair a radio mid-session without losing all config work. Must be fixed before field deployment.

Priority 2 — GPS Broadcast Interval Slider

Smart position broadcast interval is fixed in master config. Riders in fast-moving convoys need more frequent updates; slower rides can conserve battery with longer intervals. Slider reads live from radio, writes back only if changed — no reboot required for position config changes.

Day 23 Primary Tasks

| # | TASK | DETAIL | STATUS |
| --- | --- | --- | --- |
| 1 | Radio Write Persistence | WorkingConfig lost on navigation to Meshtastic connections screen. Two radio reset functions wipe in-progress state. Must survive full navigation cycle. Investigate _workingConfig StateFlow persistence across ViewModel lifecycle. May require saving WorkingConfig to SharedPreferences or Room on every change and restoring on ViewModel init. | TODO |
| 2 | GPS Broadcast Interval Slider | Setting in GroupTrack menu. Slider 2-8 seconds minimum smart position broadcast. Reads current value from radio position module on open. Writes back via radio config engine if changed. ConvoySettingsScreen.kt + WorkingConfig field addition + ConvoyRadioWriter.kt update. | TODO |

UI Checklist — Attack as Soon as Available

These items can be worked in any order. None depend on Amazon EC2.

| # | TASK | DETAIL | STATUS |
| --- | --- | --- | --- |
| UI-01 | Node map channel filter | Filter map markers to active convoy channel only. Nodes from other Meshtastic channels should not appear. | TODO |
| UI-04 | RECORD button unblocked | Disconnect overlay covers RECORD button. Z-order fix in ConvoyScreen.kt. | TODO |
| UI-07 | Module fields in Verify | 17 module fields marked informational. Wire moduleConfigFlow to real comparison in ConvoyVerifyConfigScreen. | TODO |
| UI-08 | Display fields verification | Auto brightness proxy not accurate. Revisit display config comparison logic. | TODO |
| UI-09 | Remove post-capture nav | ConvoyMasterSuccess currently navigates to apply list. Should return to settings panel. | TODO |
| UI-11 | Remove Log.e statements | Remove debug Log.e calls from ConvoyNavigation and convoy package before release. | TODO |
| UI-13 | RadioSnapshot long name | Long name field missing from archive capture and restore flow. Add to RadioSnapshot data class and capture logic. | TODO |

Backend Tasks — Blocked on Amazon EC2

AWS support case filed. Account blocked — not recognized as valid. Typically resolved within 24 hours. All backend items below unblock the moment EC2 is approved.

| # | TASK | DETAIL | STATUS |
| --- | --- | --- | --- |
| BACKEND-01 | Google Sign-In | One-tap Google auth. POST /users/register. Store user_id locally. First launch only. | BLOCKED |
| BACKEND-02 | ConvoyInviteActivity | Deep link handler. GET /ride/{token}. Save ride JSON. Show success toast. | BLOCKED |
| BACKEND-03 | INVITE RIDERS button | POST /rides/{id}/invite. Share convoy://join/{token} via Android share sheet. | BLOCKED |
| BACKEND-04 | Online/offline gate | Network check before any API call. Clear offline message. All tracking functions unaffected offline. | BLOCKED |

Environment Reference

| Branch | feature/convoy-event-ride |
| --- | --- |
| Last Commit | f6ac21a3b — GPS service, zoom fix, distance odometer, rebrand |
| Build | ./gradlew assembleGoogleDebug |
| Install | adb -s 8624SBCEDF00001789 install -r app/build/outputs/apk/google/debug/app-google-debug.apk |
| Device | 8624SBCEDF00001789 ¦ Node: !1d5bdc79 ¦ tracker-t1000-e fw 2.6.11.60ec05e |
| AWS Support | Case filed — EC2 account verification. Check console for resolution. |
| AWS RDS | convoy-tracker-db.cudtjxrtdbql.us-east-1.rds.amazonaws.com ¦ ACTIVE |
| Domain | GroupTrack.org — registered |
| PHP API | Local dev: php -S localhost:8080 convoy_api.php + ngrok (session URL changes) |