Convoy Tracker — Day 7 & Day 8 Plan

Branch: feature/convoy-tab   |   Device: P50 Android 14   |   March 2026

Day 7 Overview

Primary goal: Replace OSMDroid with WebView + Leaflet.js map. This eliminates all tile loading complexity and gives a simple URL-based tile config. Secondary: channel filter and myCartId fix.

Day 7 Task 1 — Replace OSMDroid with WebView + Leaflet.js

Decision: OSMDroid tile management is too fragile. WebView + Leaflet gives full tile URL control — paste any XYZ URL to change map source. Node markers preserved via JavaScript bridge.

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| Remove OSMDroid MapView from ConvoyScreen | OPEN | HIGH | Replace AndroidView(MapView) with AndroidView(WebView) |
| Create convoy_map.html — Leaflet map template | OPEN | HIGH | Inline HTML/JS/CSS loaded into WebView from assets |
| Default tile URL in ConvoyConfig | OPEN | HIGH | var TILE_URL = 'https://server.arcgisonline.com/.../tile/{z}/{y}/{x}' |
| Tile URL editable in settings panel | OPEN | HIGH | Text field in settings dropdown — paste any XYZ URL |
| JavaScript bridge — Kotlin to Leaflet | OPEN | HIGH | WebView.evaluateJavascript() to push node positions to map |
| Node markers in Leaflet — convoy colors and symbols | OPEN | HIGH | LEAD=green triangle, TAIL=orange, MY CART=blue star, others=colored circles |
| Track segments drawn as Leaflet polylines | OPEN | HIGH | Color-coded segments matching convoy status |
| Map zoom and center from Kotlin | OPEN | HIGH | evaluateJavascript to call map.setView() and map.setZoom() |
| Layer selector — swap tile URL via JS bridge | OPEN | MEDIUM | SAT/HYB/TOPO/RD buttons update TILE_URL via evaluateJavascript |
| Offline mode — use cached tiles via service worker | OPEN | MEDIUM | Or use local MBTiles — Day 8 item |
| Remove OSMDroid dependency from build.gradle.kts | OPEN | LOW | Clean up after WebView map confirmed working |

Day 7 Task 2 — Channel Filter Dropdown

Filters non-convoy nodes off the map. Critical for My Cart view — too many foreign nodes make the screen unusable.

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| Add selectedChannel to ConvoyConfig | OPEN | HIGH | var selectedChannel: String = '' in ConvoyConfig.kt |
| Expose channel list from NodeRepository in ViewModel | OPEN | HIGH | Collect distinct channel names from nodeDBbyNum |
| Add channel dropdown to settings panel | OPEN | HIGH | DropdownMenu below layer buttons listing known channels |
| Wire selection to ConvoyConfig.selectedChannel | OPEN | HIGH | onValueChange writes to ConvoyConfig |
| Filter readLiveNodes by selectedChannel | OPEN | HIGH | Skip nodes not on selected channel in ConvoyViewModel |
| Default empty string = show all nodes | OPEN | MEDIUM | No filter applied when selectedChannel is blank |
| Test — select CONVOY, verify SXS Track disappears | OPEN | HIGH | End-to-end node filter verification |

Day 7 Task 3 — My Cart Identity Fix

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| Diagnose myCartId not matching any node | OPEN | HIGH | grep -n myCartId ConvoyViewModel.kt — check where ID is set |
| Verify myCartId matches connected radio node ID | OPEN | HIGH | Must match the BLE-connected radio's node ID exactly |
| Fix myCartId assignment in ViewModel | OPEN | HIGH | Read from nodeInfo.myNodeNum or connected device info |
| Test — My Cart view shows own cart data | OPEN | HIGH | Speed, heading, battery, signal all populated |

Day 7 Task 4 — Android BLE Node Visibility Investigation

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| Check Meshtastic Android settings for node filter | OPEN | MEDIUM | Hop count limit, RSSI threshold, or max node count setting |
| Test: place T1000 and T-Beam physically adjacent | OPEN | MEDIUM | Force direct LoRa contact — verify cross-type visibility |
| BLE device selector in convoy app | OPEN | MEDIUM | Switch connected radio without reinstalling |
| Document finding for Meshtastic GitHub issue | OPEN | LOW | Android BLE delivers partial node list vs iPhone full mesh |

Day 8 Overview

Primary goal: KML route recording end-to-end. Secondary: offline tile caching via WebView service worker or MBTiles. Field test prep.

Day 8 Task 1 — KML Route Recording

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| KML file creation on REC button press | OPEN | HIGH | Write KML header + Placemark opening tag to Downloads folder |
| Append GPS position every 5 seconds | OPEN | HIGH | ViewModel ticker — lat/lon/alt/timestamp each tick |
| Save and close KML on END button press | OPEN | HIGH | Write closing tags, flush buffer, close file handle |
| KML file visible in Downloads on Android | OPEN | HIGH | Verify file appears in Files app after save |
| REC button state — red when recording | OPEN | MEDIUM | Visual indicator that recording is active |
| KML import to Google Earth / Maps test | OPEN | MEDIUM | Verify track renders correctly in external app |

Day 8 Task 2 — Offline Tile Caching

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| Download region button — queue tile prefetch | OPEN | HIGH | Fetch tiles for current map bounding box at zoom 16-19 |
| Progress indicator during tile download | OPEN | MEDIUM | Show download count / estimated total in settings panel |
| Offline mode toggle disables network tile fetch | OPEN | HIGH | Use cached tiles only when toggled offline |
| MBTiles support — import local tile bundle | OPEN | LOW | Load .mbtiles file from device storage |
| Auto-cache rolling 10 mile radius as cart moves | OPEN | LOW | Background prefetch around current position |

Day 8 Task 3 — Field Test Preparation

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| Static 3-node indoor test | OPEN | HIGH | All nodes visible, status indicators correct |
| Walk test — LEAD/TAIL simulation | OPEN | HIGH | Verify convoy order and distance calculation |
| SIGNAL_DROP simulation — power off mid-node | OPEN | MEDIUM | Verify amber status after SIGNAL_DROP_MINUTES threshold |
| LOST simulation — extended power off | OPEN | MEDIUM | Verify red status after LOST_MINUTES threshold |
| GROUP zoom fit with 2+ live nodes | OPEN | MEDIUM | Verify bounding box auto-zoom in GROUP mode |
| My Cart view with own node active | OPEN | HIGH | Speed/heading/battery/signal all live from radio |

Day 8 Task 4 — Polish & Remaining Features

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| Node tap zoom focus | OPEN | MEDIUM | Tap node marker to center and zoom map |
| Convoy tab icon differentiation | OPEN | LOW | Unique icon to distinguish from standard Map tab |
| Drive test — real vehicle convoy | OPEN | HIGH | 3-vehicle, 1 mile route — full system test |

Hardware — Outstanding

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| T-Beam #2 — return/replace | OPEN | HIGH | BLE hardware fault — LoRa mesh works, BLE dead |
| T-Beam #1 TX fault retest | OPEN | LOW | Retest TX after factory reset — may have cleared |

Deferred — Day 9+

| Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| MBTiles export from web client | DEFERRED | LOW | Generate offline tile bundle for field use |
| iOS/iPad port | DEFERRED | LOW | Post Android stable and field tested |
| QR onboarding wizard | DEFERRED | LOW | Day 9 — setup flow for new convoy members |
| Blink rate slider wired to UI | DEFERRED | LOW | ConvoyConfig.BLINK_RATE_MS TODO |
| T-Beam #1 warranty investigation | DEFERRED | LOW | Document TX fault for vendor return |

Day 7 start sequence:

(1) Create convoy_map.html in assets with Leaflet.js  (2) Replace MapView with WebView in ConvoyScreen  (3) Wire JS bridge for node positions  (4) Verify tiles load with paste-in URL  (5) Channel filter  (6) myCartId fix