GroupTrack

Complete Product Roadmap — v4

Updated April 3, 2026  |  Based on grouptrack_v3_proto_v004.html (34 screens)  |  Confidential

# Change Log

| Date | Ver | Changes |
| --- | --- | --- |
| March 30 | v1 | Initial roadmap — V2.4 through V5.0. |
| Apr 3 AM | v2 | SSL live. API confirmed. Product philosophy — ride types, freemium, RideState. |
| Apr 3 PM | v3 | Nav architecture finalized. Online/Offline separation. Offline services scope. Lead lock slider. Per-node multitrack. |
| Apr 3 EVE | v4 | FULL SCREEN INVENTORY from grouptrack_v3_proto_v004.html (34 screens). Dashboard corrected — notifications+enrollments+invites landing, not just 5 buttons. Map Manager added as separate offline function. All 11 flows documented. |

# 1. Product Vision

GroupTrack is an off-grid awareness platform for any group activity in areas without cell service — off-road vehicles, hikers, mountain bikers, overlanders, search and rescue, hunting parties. The platform provides real-time group position awareness over LoRa mesh radio, organized ride management, community track sharing, and radio configuration — all without requiring cell or internet connectivity during the activity itself.

# 2. Complete Screen Inventory (v004 Prototype — 34 Screens)

Source: grouptrack_v3_proto_v004.html. All screens defined and annotated. Green = confirmed active functions. Grey = related/future functions.

## Flow 1 — First Time User (s01, s01b, s02, s03, s04)

| Screen | Name | Key Functions |
| --- | --- | --- |
| s01 | Sign In | Google Sign-In. Subscription check on sign-in. Route to paywall if no active subscription. Cache user_id after payment confirmed. |
| s01b | Subscription Paywall | Google Play Billing $3/mo. Payment confirmation. Proceed to Rider Terms on success. DEFERRED — design complete, not wired until shakedown. |
| s02 | Rider Terms | Rider Terms V1.0 display. Terms acceptance record. Version tracking. |
| s03 | Privacy Policy | Privacy Policy V1.0 display. Privacy acceptance record. Name+email shared with followed organizers. Version tracking. |
| s04 | Dashboard | GET /notifications + /enrollments + /invites. Accept/decline invite inline. Cancel enrollment inline. View ride detail. Organizer name+email display. Role display Organizer/Rider. |

★  Dashboard (s04) is the LANDING SCREEN for all online services — notifications first, then enrolled rides, then pending invites. NOT a 5-button launcher.

## Flow 2 — Dashboard (s04)

Dashboard is a single screen showing live data from three API calls. It is NOT a navigation hub with buttons — it is a data screen. Navigation to Rides, Explore, Tracks, Profile happens via the bottom nav bar inside the online section.

## Flow 3 — Profile & Account (s05, s06, s07, s08)

| Screen | Name | Key Functions |
| --- | --- | --- |
| s05 | Profile | GET/PUT /users/profile. Email opt-in toggle. View ride history. View following list. Subscription status display. |
| s06 | Become Organizer | Organizer Terms V1.0. Google Play Billing $3/mo organizer tier. POST /users/organizer. is_organizer flag set. |
| s07 | Ride History | GET /users/ride-history. Most recent first. Organizer name+email per ride. Rider list with emails. Export GPX for past ride. Inline expand panel. |
| s08 | Following | GET /users/following. POST/DELETE /follows. Organizer name+email+phone display. Organizer search. |

## Flow 4 — Rides (s09, s10, s10b, s11)

| Screen | Name | Key Functions |
| --- | --- | --- |
| s09 | My Rides | GET /rides enrolled/completed/organized. Annotated list. Search by name/date/position. |
| s10 | Create Ride (locked) | All ride fields. Channel auto-generate. Public/private toggle. Trailhead REQUIRED gate — orange. Map area REQUIRED gate — orange. SAVE disabled until both set. |
| s10b | Create Ride (ready) | POST /rides. All fields validated. Trailhead set from Map Manager. Map area/bounding box confirmed. SAVE RIDE enabled. |
| s11 | Ride Detail | GET /rides/{id} + /enrollments/{ride_id}. Send invite entry. Broadcast entry. Trailhead + route display. Organizer name+email. |

## Flow 5 — Invite & Broadcast (s12, s13)

| Screen | Name | Key Functions |
| --- | --- | --- |
| s12 | Send Invite | POST /invites. QR code generate. Copy invite link. Android share sheet. grouptrack.org/invite/{token}. |
| s13 | Broadcast | POST /broadcast/{ride_id}. GET /follows count. Email queue insert. One-time send gate. |

## Flow 6 — Accept an Invite (s04, s14)

| Screen | Name | Key Functions |
| --- | --- | --- |
| s14 | Invite Accept | GET /ride/{token}. Ride JSON download to convoy_events/. Auto tile download for ride area. Enrollment create. Radio config ready flag. Organizer name+email. Calendar add. |

## Flow 7 — Explore Rides (s15)

| Screen | Name | Key Functions |
| --- | --- | --- |
| s15 | Explore Rides | GET /rides (public). Zip radius search. Area/bounds search. Follow organizer. Map vignette per ride — staging area marked. |

## Flow 8 — Convoy Map (s16–s20c)

| Screen | Name | Key Functions |
| --- | --- | --- |
| s16 | Map — SOLO | GPS trail recording. RideState=SOLO. GPX track write. Offline tile serve. Auto-pan my cart. Active overlays. |
| s17 | Map — CONVOY | Mesh node display. RideState=CONVOY. Lead lock. Tail calc. Convoy HUD. GPS trail. Auto-pan group. Active overlays. |
| s18 | Map — ORGANIZED | RideState=ORGANIZED. Route overlay solid orange. Trailhead marker. Full HUD. Lead lock by callsign. Survey on STOP. |
| s19 | Map Settings | Offline/Online toggle. SAT/HYB/TOPO selector. Track lead only. Show downloaded areas. Track format GPX/KML. Tile download region. Zoom Z14-Z18. Overlay selector entry. |
| s20 | Stop — Survey | ORGANIZED stop. Difficulty + recommend survey. Track donation toggle. Track name field. POST /ride/survey. GPX save. Offline survey queue. |
| s20b | Stop — Simple | SOLO/CONVOY stop. Track name field. GPX save to filesDir/my_tracks/. |
| s20c | Radio Reconnect | Radio inactivity 5min. Bluetooth toggle reconnect. _radioInactive StateFlow. Green banner overlay. |

## Flow 9 — Map Manager (s21–s30) — OFFLINE FUNCTION

Map Manager is a full-screen map tool. It is part of Offline Services — no internet required for core functions. Some functions (sync to RDS) are online-optional.

| Screen | Name | Key Functions |
| --- | --- | --- |
| s21 | Map Manager Main | Full screen map. convoy:// tile serve. OFFLINE toggle. FIND AREA geocoder. Tile download, Import GPX/KML, Overlay selector, Waypoint library, Route Planner entries. |
| s22 | Find Area | 4 methods: current viewport, FIND AREA geocoder, name search, waypoint radius search 1/5/10/25mi. |
| s23 | Tile Download | Draw region on map. Zoom Z10-Z18. Tile count + storage estimate. ConvoyTileDownloader.downloadTiles(). Progress tracking. |
| s24 | Import GPX/KML | File picker GPX/KML. Route name. Type selector Route or Track. MD5 duplicate check. Write to filesDir/routes/. Add to local library. |
| s25 | Overlay Selector | Filter by viewport bounds. Routes solid orange. Tracks dashed purple. Waypoints by type. Ride history unique palette. SELECT ALL toggle. |
| s26 | Waypoint Library | Waypoint list. Search by name. Filter by type Trailhead/Staging/Hazard/POI. Edit/delete. |
| s27 | Create Waypoint | Long press map to drop pin. GPS coordinate capture. Name field. Type selector. Notes field. Write to filesDir/waypoints/. |
| s28 | Set Trailhead | Map Manager in trailhead picker mode. Long press to drop new waypoint or select from existing library. Returns lat/lon/name to Create Ride. |
| s29 | Set Map Area | Assign existing route, create new via Route Planner, import GPX/KML, or draw bounding box manually. Returns bounds to Create Ride. |
| s30 | Route Planner | Full screen map. Tap waypoints to draw route. Route name. Type Loop/Out+Back/Point-to-Point. Save to library. Available in Overlay Selector and Set Map Area. |

## Flow 10 — Field Radio (s31) — OFFLINE FUNCTION

| Screen | Name | Key Functions |
| --- | --- | --- |
| s31 | Field Radio | BLE radio connection status. Active channel display. Frequency/SF/TX Power. Apply ride config. Apply master config. Verify config. Change long name to LEAD. Bluetooth toggle reconnect. Always accessible offline. |

## Flow 11 — Tracks Library (s32, s33)

| Screen | Name | Key Functions |
| --- | --- | --- |
| s32 | Track Library | GET /ride_tracks (public). Filter difficulty/area/zip. Sort by recommend%. Map vignette per track. DOWNLOAD TO DEVICE. Auto tile download. |
| s33 | Track Detail | GET /ride_tracks/{id}. Track map preview dashed purple. Difficulty/recommend%/donated by. DOWNLOAD TO DEVICE. Write to filesDir/routes/. |

# 3. Navigation Architecture

Two icons in the Meshtastic nav bar. Convoy map always running as background process.

| Nav Icon | Always Active | Function |
| --- | --- | --- |
| 🗺 GroupTrack | YES | Convoy map. Lead lock. Offline tiles. GPX recording. V2.4 complete. |
| 🏁 Event/Ride Services | PARTIAL | Two-button chooser: ONLINE → sign-in → Dashboard. OFFLINE → Offline Services bottom sheet. |

## 3.1 Online Services Path

Event/Ride Services → ONLINE → Sign In (s01) → Subscription Paywall (s01b) → Rider Terms (s02) → Privacy Policy (s03) → Dashboard (s04)

Dashboard bottom nav: Rides | Explore | Tracks | Profile | Field Radio

## 3.2 Offline Services Bottom Sheet

| Function | Screen |
| --- | --- |
| 📡 Field Radio | s31 — Apply config, verify, change callsign. Always active. |
| 🗺 Map Manager | s21 — Tile download, import GPX/KML, overlays, waypoints, route planner. |
| 📥 Import GPX/KML | s24 — Import from device file picker. |
| 🗄 Archive/Restore | Existing ConvoyArchiveRestoreScreen — select and restore radio config archives. |

✓  V2.4 EVENT/RIDE accordion in ConvoySubMenu is legacy — removed when V3.0 ships.

✓  Dashboard is a data screen (notifications + enrollments + invites) NOT a button launcher.

✓  Map Manager is part of Offline Services — no internet required for tile download, GPX import, overlays.

# 4. Release Roadmap

## V2.4 — COMPLETE

| Platform | Status | Scope |
| --- | --- | --- |
| Android | COMPLETE | Convoy map, per-node distance accumulator lead lock (slider 300-1500ft, default 330ft), offline tiles (external storage), per-node multitrack colors, GPX/KML export, GroupTrack branding. Field tested April 2+3, 2026. |

## V3.0 Phase A — COMPLETE

| Platform | Status | Scope |
| --- | --- | --- |
| Android | COMPLETE | 14-table RDS schema. SSL live. API routing confirmed. ConvoySignInScreen, ConvoySubscriptionScreen, ConvoyDashboardScreen stub, ConvoyFieldRadioScreen stub, ConvoyNavigation wired. V3_FEATURES_ENABLED=false. |
| AWS | COMPLETE | 14 tables. Let's Encrypt SSL. certbot auto-renewal. HTTPS confirmed. Path routing fix. |

## V3.0 Phase B — ACTIVE

| # | ID | Platform | Task | Status |
| --- | --- | --- | --- | --- |
| 1 | PB-NAV-01 | Android | Add Event/Ride Services icon to Meshtastic nav bar (TopLevelDestination in Main.kt) | OPEN |
| 2 | PB-NAV-02 | Android | Online/Offline two-button chooser bottom sheet on icon tap | OPEN |
| 3 | PB-NAV-03 | Android | Offline services bottom sheet — Field Radio, Map Manager, Import GPX/KML, Archive/Restore | OPEN |
| 4 | PB-DASH-01 | Android | Build Dashboard screen (s04) — GET /notifications + /enrollments + /invites, accept/decline inline | OPEN |
| 5 | PB-SIGN-01 | Android | Wire full first-time user flow: s01 Sign In → s01b Paywall → s02 Rider Terms → s03 Privacy → s04 Dashboard | OPEN |
| 6 | PB-RIDE-01 | Android | Build Rides screens s09 My Rides + s10/s10b Create Ride + s11 Ride Detail | OPEN |
| 7 | PB-MAP-01 | Android | Build Map Manager s21 main screen — entry point for all offline map functions | OPEN |
| 8 | PB-V3-ON | Android | Flip V3_FEATURES_ENABLED=true. Full E2E test all flows. Remove legacy EVENT/RIDE submenu. | OPEN |

# 5. Product Philosophy

## 5.1 Freemium Model

| Tier | What You Get |
| --- | --- |
| FREE — forever | Full convoy map (s16-s20c). Lead lock. Offline tile download (s23). Map Manager (s21-s30). Field Radio (s31). GPX/KML import/export (s24, s20b). Archive/Restore. Join via invite (s14). All offline services. All V2.4 features. |
| $3.00/month | Dashboard (s04). Rides create/manage (s09-s11). Invite+Broadcast (s12-s13). Explore (s15). Track Library (s32-s33). Profile+History (s05-s08). Survey on STOP (s20). Track donation. |

✓  No feature nags during a ride. Upgrade prompt only in planning phase.

✓  Map Manager is FREE — offline tile download is core functionality, not a premium feature.

✓  The radio is the gate — apply ride config or you are invisible to the organized ride mesh.

# 6. Payment Processing

| Release | Platform | Processor | Price | Net | Notes |
| --- | --- | --- | --- | --- | --- |
| V3.0 C | Android | Google Play | $3.00/mo | ~$2.55 | 15% cut after year 1 |
| V3.0 D | Web PC+iPad | Stripe | $3.00/mo | ~$2.61 | 2.9%+$0.30/txn |
| V3.0 E | iOS | Apple IAP | $3.99/mo | ~$3.39 | 15% small biz |
| V5.0 | All | All+org | TBD | TBD | Clubs/outfitters |

★  All processors update users.expires_at via PHP API. One source of truth.

GroupTrack  |  Complete Product Roadmap v4  |  April 3, 2026  |  34 Screens Defined  |  CONFIDENTIAL