GroupTrack  Dashboard Completion Plan

April 7, 2026  |  Phase B  |  Complete Dashboard Workflow Model

1. Prioritized Task Sequence — Dashboard Completion

Complete all items in order. Each task unblocks the next. Dashboard is DONE when all stubs are wired.

BLOCK 1 — Fix Navigation (all ride rows must route to Ride Detail)

|  | ID | Task | Status |
| --- | --- | --- | --- |
| ☐ | NAV-01 | Fix: notification row tap → Ride Detail (s11), not My Rides | TODAY |
| ☐ | NAV-02 | Fix: MY RIDES row tap → Ride Detail (s11) | TODAY |
| ☐ | NAV-03 | Fix: public ride row tap → Ride Detail (s11) | TODAY |
| ☐ | NAV-04 | Fix: invite DETAIL button → Ride Detail (s11) | TODAY |

BLOCK 2 — Build s11 Ride Detail stub (most critical — everything routes here)

|  | ID | Task | Status |
| --- | --- | --- | --- |
| ☐ | S11-01 | Build ConvoyRideDetailScreen.kt — ride name, date+time, organizer email, status badge, enrollment count | TODAY |
| ☐ | S11-02 | Rider status change buttons on detail: ACCEPT/MAYBE/DECLINE/CANCEL based on current status | TODAY |
| ☐ | S11-03 | Organizer view: enrollment list with device readiness icons (map/radio/JSON) — stub placeholders | TODAY |
| ☐ | S11-04 | SEND INVITE button (organizer only) → ConvoyInviteSendScreen stub | TODAY |
| ☐ | S11-05 | BROADCAST button (organizer only) → ConvoyBroadcastScreen stub | TODAY |
| ☐ | S11-06 | Follow organizer checkbox on Ride Detail | TODAY |
| ☐ | S11-07 | Bottom nav: MAP / +RIDE / RADIO | TODAY |

BLOCK 3 — Build s09 My Rides with tabs

|  | ID | Task | Status |
| --- | --- | --- | --- |
| ☐ | S09-01 | Tabs: ALL / ENROLLED / ORGANIZED / COMPLETED | TODAY |
| ☐ | S09-02 | Ride rows: name, date+time, status badge, organizer email, device readiness icons (stub) | TODAY |
| ☐ | S09-03 | Tap row → Ride Detail (s11) | TODAY |
| ☐ | S09-04 | Follow organizer checkbox on each row | TODAY |
| ☐ | S09-05 | Bottom nav: MAP / +RIDE / RADIO | TODAY |

BLOCK 4 — Build s10 Create Ride full form

|  | ID | Task | Status |
| --- | --- | --- | --- |
| ☐ | S10-01 | Organizer terms inline — fires on first +RIDE tap if is_organizer=false. Accept → proceed. | TODAY |
| ☐ | S10-02 | Ride name field (required) | TODAY |
| ☐ | S10-03 | Date picker + time picker (required) | TODAY |
| ☐ | S10-04 | Description field (optional) | TODAY |
| ☐ | S10-05 | Public/private toggle | TODAY |
| ☐ | S10-06 | Zip code field (required — drives ride discovery) | TODAY |
| ☐ | S10-07 | Channel name — auto-generated Convoy-XXXX, read-only display | TODAY |
| ☐ | S10-08 | PSK — auto-generated, never displayed, confirmed as set | TODAY |
| ☐ | S10-09 | Trailhead — stub button SET FROM MAP (orange pending gate, Phase C) | TODAY |
| ☐ | S10-10 | Map area — stub button SET FROM MAP (orange pending gate, Phase C) | TODAY |
| ☐ | S10-11 | SAVE RIDE — triggers: POST /rides stub, set is_organizer=true, navigate to Ride Detail | TODAY |
| ☐ | S10-12 | Bottom nav: MAP / +RIDE / RADIO | TODAY |

BLOCK 5 — Wire Follow Organizer stub

|  | ID | Task | Status |
| --- | --- | --- | --- |
| ☐ | FOL-01 | Follow checkbox on Dashboard public rides — stub POST/DELETE /follows with toast | TODAY |
| ☐ | FOL-02 | Follow checkbox on Dashboard invite rows | TODAY |
| ☐ | FOL-03 | Follow checkbox on My Rides rows | TODAY |
| ☐ | FOL-04 | Follow checkbox on Ride Detail | TODAY |

BLOCK 6 — Wire Background Async Function Stubs

|  | ID | Task | Trigger |
| --- | --- | --- | --- |
| ☐ | BG-01 | ConvoyEnrollmentQueue.kt — stub file, all functions declared with Phase C comments | App startup |
| ☐ | BG-02 | checkPendingDistributions() stub — GET /users/pending_invites on login | Every login |
| ☐ | BG-03 | processMapQueue() stub — resume pending tile downloads on connection | App startup |
| ☐ | BG-04 | setRadioConfigPending() stub — sets SharedPrefs flag on JSON receipt | JSON receipt |
| ☐ | BG-05 | ConvoyCalendarHelper.addRideToCalendar() stub — CAL-01, toast placeholder | Ride accept |
| ☐ | BG-06 | postOrganizerStatus() stub — fires on first ride save, sets is_organizer=true locally | First ride save |
| ☐ | BG-07 | ConvoySurveyUploader.processPendingQueue() stub — POST /ride/survey on connectivity | App startup |

BLOCK 7 — Fix Profile screen nav + bottom nav

|  | ID | Task | Status |
| --- | --- | --- | --- |
| ☐ | PRO-01 | Welcome header on Dashboard tappable → navigate to Profile | TODAY |
| ☐ | PRO-02 | Profile screen bottom nav: MAP / +RIDE / RADIO | TODAY |
| ☐ | PRO-03 | Profile SAVE writes to ConvoySessionManager, toast confirmation | TODAY |

BLOCK 8 — Dashboard final cleanup + commit

|  | ID | Task | Status |
| --- | --- | --- | --- |
| ☐ | DASH-01 | Dashboard bottom nav: MAP / +RIDE / RADIO (3 buttons) | TODAY |
| ☐ | DASH-02 | Add follow checkbox to Dashboard ride rows | TODAY |
| ☐ | DASH-03 | DevSeeder re-seed after all nav fixes confirmed | TODAY |
| ☐ | DASH-04 | Full walkthrough: Dashboard → all taps → correct destinations → back → radio → map | TODAY |
| ☐ | DASH-05 | git commit: feat: V3 Phase B — Dashboard complete workflow model | TODAY |

2. Background Async Functions — No Screen Owner

These functions run silently. No dedicated screens. Status surfaces inline on ride rows via SharedPreferences.

| Function | File | Trigger | Phase |
| --- | --- | --- | --- |
| checkPendingDistributions() | ConvoyEnrollmentQueue.kt | Every login with internet | Phase C |
| processMapQueue() | ConvoyEnrollmentQueue.kt | App startup + connection | Phase C |
| setRadioConfigPending() | ConvoyEnrollmentQueue.kt | JSON receipt | Phase B stub |
| addRideToCalendar() | ConvoyCalendarHelper.kt | Ride ACCEPT | Phase C (CAL-01) |
| postOrganizerStatus() | ConvoyApiClient.kt | First ride SAVE | Phase B stub |
| processSurveyQueue() | ConvoySurveyUploader.kt | App startup + connection | Phase C |
| followOrganizer() | ConvoyApiClient.kt | Follow checkbox tap | Phase C (FOLLOW-01) |
| unfollowOrganizer() | ConvoyApiClient.kt | Unfollow checkbox tap | Phase C (FOLLOW-01) |
| sendBroadcast() | ConvoyApiClient.kt | BROADCAST button tap | Phase C |
| createRide() | ConvoyApiClient.kt | SAVE RIDE tap | Phase C |

3. Stub Screens Needed

These screens must exist before Dashboard is declared complete. Minimal content required — nav and key fields only.

| Screen | File | Minimum Content | Routed From |
| --- | --- | --- | --- |
| s11 | ConvoyRideDetailScreen.kt | Ride name/date/time/status/organizer email, enrollment count, ACCEPT/MAYBE/DECLINE/CANCEL, SEND INVITE (org), BROADCAST (org), Follow checkbox, device readiness icons stub, bottom nav | All ride rows everywhere |
| s09 | ConvoyMyRidesScreen.kt | 4 tabs, ride rows with status + date+time + readiness icons + follow checkbox, tap → Ride Detail, bottom nav | Dashboard MY RIDES / SEE ALL |
| s10 | ConvoyCreateRideScreen.kt | All fields, channel display, trailhead/map stubs, SAVE triggers organizer status, bottom nav | +RIDE bottom nav |
| s12 | ConvoyInviteSendScreen.kt | Ride name display, QR code placeholder, copy link stub, share sheet stub, bottom nav | Ride Detail SEND INVITE |
| s13 | ConvoyBroadcastScreen.kt | Ride name, follower count, email count, one-time gate, SEND button stub, bottom nav | Ride Detail BROADCAST |

GroupTrack  |  Dashboard Completion Plan  |  April 7, 2026  |  CONFIDENTIAL