GroupTrack V2.4

Google Play Store Implementation Checklist

April 23, 2026 | Branch: feature/convoy-event-ride

# 1. Package Rename

Change application identity from Meshtastic fork to independent GroupTrack app. One-time breaking change for testers (fresh install required). Tile and track storage in /sdcard/Documents/ is package-independent and survives the rename.

| # | Task | Status | Details |
| --- | --- | --- | --- |
| 1.1 | Change applicationId in build.gradle.kts | NOT STARTED | com.geeksville.mesh -> com.grouptrack.android |
| 1.2 | Wire grouptrack-release-key.jks | NOT STARTED | Keystore created April 5, backed up to 4 locations. Wire in keystore.properties. |
| 1.3 | Create Firebase project for new package | NOT STARTED | New project in Firebase Console, download new google-services.json |
| 1.4 | Update AndroidManifest.xml references | NOT STARTED | Package refs, authorities, content providers, FileProvider |
| 1.5 | Update Crashlytics project | NOT STARTED | Link new Firebase project to Crashlytics |
| 1.6 | Verify tile storage unaffected | NOT STARTED | /sdcard/Documents/GroupTrack/maps/tiles/ — no migration needed |
| 1.7 | Verify track storage unaffected | NOT STARTED | /sdcard/Documents/my_tracks/ — no migration needed |
| 1.8 | Document SharedPreferences reset | NOT STARTED | Permission dialog reappears, session clears on first launch of new package |
| 1.9 | Tester communication | NOT STARTED | Notify testers: uninstall old app, install new. No data loss for maps/tracks. |

# 2. Google HYB Tile Source — ToS Violation

CRITICAL: Current HYB source uses Google Maps tile URLs directly without API key. Violates Google ToS. Must replace before Play Store submission.

| # | Task | Status | Details |
| --- | --- | --- | --- |
| 2.1 | Select replacement tile provider | NOT STARTED | Options: Esri World Imagery + Transportation overlay (recommended), Stadia Maps, Mapbox Satellite Streets |
| 2.2 | Update tile URL in ConvoyConfig.kt | NOT STARTED | Replace Google tile URL with licensed provider |
| 2.3 | Update tile URL in convoy_map.html | NOT STARTED | Match WebView tile source to config |
| 2.4 | Update tile URL in map_viewer.html | NOT STARTED | Match WebView tile source to config |
| 2.5 | Test offline caching with new source | NOT STARTED | Verify download, storage, offline display all work |
| 2.6 | Decision: relabel HYB to TRAIL in UI | NOT STARTED | UI label change only — internal source name stays HYB. Fred preferred this approach. |

# 3. Intent Filter Cleanup

Narrow intent filters before submission. Overly broad filters cause GroupTrack to appear as handler for files it cannot process.

| # | Task | Status | Details |
| --- | --- | --- | --- |
| 3.1 | Remove application/octet-stream | NOT STARTED | Too broad — triggers on any unknown file type |
| 3.2 | Remove text/xml | NOT STARTED | Too broad — triggers on any XML file |
| 3.3 | Remove application/xml | NOT STARTED | Too broad — triggers on any XML file |
| 3.4 | Keep GPX/KML specific types only | NOT STARTED | application/gpx+xml, application/vnd.google-earth.kml+xml, .gpx/.kml extensions |

# 4. MANAGE_EXTERNAL_STORAGE Permission

The scoped storage issue blocking track import on sideloaded builds is resolved by Play Store deployment. Android 14 enables the permission toggle for Play Store apps but greys it out for sideloaded apps.

| # | Task | Status | Details |
| --- | --- | --- | --- |
| 4.1 | Restore isExternalStorageManager() check | NOT STARTED | Re-add permission check and first-launch dialog to app startup |
| 4.2 | Add permission rationale dialog | NOT STARTED | Explain: offline maps + track files require shared storage access |
| 4.3 | Handle permission denied gracefully | NOT STARTED | App works with reduced functionality if denied (no import, limited export) |
| 4.4 | Prepare Play Console declaration | NOT STARTED | App Content > Sensitive Permissions > All files access declaration form |
| 4.5 | Write justification for Google review | NOT STARTED | Offline navigation app reads/writes map tiles and GPS track files to shared storage for cross-app interoperability |

# 5. Open Source Attribution

Legal requirement before public distribution. All open source components and tile providers must be attributed.

| # | Task | Status | Details |
| --- | --- | --- | --- |
| 5.1 | Create About/Legal screen | NOT STARTED | New screen accessible from ConvoySubMenu or Settings panel |
| 5.2 | Meshtastic GPL v3 attribution | NOT STARTED | 'Built on Meshtastic-Android' + link to github.com/meshtastic/Meshtastic-Android |
| 5.3 | Leaflet BSD 2-Clause attribution | NOT STARTED | 'Map rendering by Leaflet' + leafletjs.com link |
| 5.4 | Esri tile source attribution | NOT STARTED | SAT: Esri, Earthstar Geographics. TOPO: Esri, HERE, Garmin, FAO, NOAA, USGS. |
| 5.5 | Verify Leaflet map attribution visible | NOT STARTED | Do not suppress the built-in attribution control on map |
| 5.6 | Add source availability notice | NOT STARTED | GPL requires making modified Meshtastic source available on request. convoy/ files are original work, not modifications. |

# 6. Play Console Setup

Steps to create the Play Store listing and submit the app for review.

| # | Task | Status | Details |
| --- | --- | --- | --- |
| 6.1 | Create Google Play Developer account | NOT STARTED | $25 one-time fee, requires Google account |
| 6.2 | Create app listing for GroupTrack | NOT STARTED | Title, short description, full description, category (Maps & Navigation) |
| 6.3 | App icon and feature graphic | NOT STARTED | 512x512 icon, 1024x500 feature graphic |
| 6.4 | Screenshots — phone | NOT STARTED | Minimum 2, recommended 4-8. Map view, convoy view, track recording, settings. |
| 6.5 | Complete IARC content rating | NOT STARTED | Questionnaire for age rating. Outdoor navigation, all ages. |
| 6.6 | Set target audience and content | NOT STARTED | Outdoor recreation, 18+ (convoy coordination involves vehicles) |
| 6.7 | Privacy policy URL | NOT STARTED | Host at grouptrack.org/privacy — required for apps with location access |
| 6.8 | MANAGE_EXTERNAL_STORAGE declaration | NOT STARTED | App Content > Sensitive Permissions > explain file access need |
| 6.9 | Build signed AAB (not APK) | NOT STARTED | Play Console prefers Android App Bundle. ./gradlew bundleGoogleRelease |
| 6.10 | Create internal testing track | NOT STARTED | Upload AAB, add tester emails, verify install via Play Store |
| 6.11 | Promote to closed beta | NOT STARTED | Expand tester group, collect feedback before public launch |
| 6.12 | Submit for review | NOT STARTED | Review takes 1-7 days for new apps, especially with sensitive permissions |

# 7. Build Commands

Release build sequence for Play Store submission.

| # | Task | Status | Details |
| --- | --- | --- | --- |
| 7.1 | Run recommit_docs_v3.sh | NOT STARTED | Sync all docs to repo before release build |
| 7.2 | Build AAB for Play Console | NOT STARTED | ./gradlew bundleGoogleRelease -x uploadCrashlyticsMappingFileGoogleRelease |
| 7.3 | Build APK for direct distribution | NOT STARTED | ./gradlew assembleGoogleRelease -x uploadCrashlyticsMappingFileGoogleRelease |
| 7.4 | Sign with grouptrack-release-key.jks | NOT STARTED | Configured in build.gradle.kts after package rename |
| 7.5 | Test install from Play Store | NOT STARTED | Internal test track — verify MANAGE_EXTERNAL_STORAGE toggle is enabled |

# 8. Risk Summary

Items that could delay or block Play Store approval.

| # | Risk | Severity | Mitigation |
| --- | --- | --- | --- |
| R1 | Google HYB tile ToS violation | BLOCKED | Replace tile source before submission — task zero |
| R2 | MANAGE_EXTERNAL_STORAGE rejection | IN PROGRESS | Strong justification: offline navigation requires shared file access. Similar apps (Gaia, onX) use same permission. |
| R3 | Overly broad intent filters | NOT STARTED | Narrow to GPX/KML only — straightforward fix |
| R4 | Missing attribution | NOT STARTED | Add About screen — one screen, 4 attributions |
| R5 | Package rename breaks tester installs | NOT STARTED | Expected and acceptable. Communicate to testers. Maps/tracks survive. |
| R6 | Play Store review delay (1-7 days) | NOT STARTED | Submit early, iterate on feedback. New apps with sensitive permissions take longer. |

# 9. Recommended Implementation Sequence

Order of operations to minimize risk and rework.

| # | Phase | Status | Details |
| --- | --- | --- | --- |
| P1 | Replace Google HYB tile source | NOT STARTED | Task zero. Eliminates ToS violation risk before any other work. |
| P2 | Package rename to com.grouptrack.android | NOT STARTED | Breaking change — do early so all subsequent testing is on final package. |
| P3 | Intent filter cleanup | NOT STARTED | Quick win, removes broad file handlers. |
| P4 | Permission handling restoration | NOT STARTED | Restore MANAGE_EXTERNAL_STORAGE check and dialog. |
| P5 | About/Attribution screen | NOT STARTED | New screen with GPL, Leaflet, Esri attributions. |
| P6 | Build + test on device | NOT STARTED | Full regression: maps, tracks, convoy, recording, import/export. |
| P7 | Play Console account + listing | NOT STARTED | $25 account, app listing, screenshots, privacy policy. |
| P8 | Upload AAB to internal test track | NOT STARTED | First Play Store install — verify permissions work. |
| P9 | Closed beta + tester feedback | NOT STARTED | Expand to tester group, collect field feedback. |
| P10 | Submit for production review | NOT STARTED | Final submission after beta validation. |

GroupTrack V2.4 | Google Play Store Implementation Checklist | April 23, 2026