GroupTrack

Session Closeout — April 8, 2026

Branch: feature/convoy-event-ride  |  CONFIDENTIAL

# 1. Completed Today — April 8

| Commit / Item | Description | Status |
| --- | --- | --- |
| c18b56c81 | Remove two-stage channel/PSK write from 2.7 radio apply. Single-stage flow: 60s countdown + auto BT disconnect/reconnect + proceed to verify. | COMMITTED |
| Track export patch | Add track export to Downloads from map settings menu. New ConvoyTrackExportSheet. Map settings submenu adds Export Tracks (active) plus Upload/Download Maps stubs. | COMMITTED |
| Nav icon fix | Restore Convoy nav icon — only filter EventRideServices when V3 disabled. Reverted broken change. | COMMITTED |
| BLE scan fix — WebView gate | Gate WebView/Leaflet map render on convoyState.nodes.isNotEmpty(). Prevents Chromium from initializing before Nordic BLE scanner. Shows 'Waiting for radio...' on cold start. | COMMITTED |
| Manifest cleanup | Remove FOREGROUND_SERVICE_LOCATION permission. Change ConvoyGpsService foregroundServiceType to health. Remove initDeviceLocation() auto-call from map HTML. | COMMITTED |
| Track export nav | Wire ConvoyTracks route as full screen. ConvoyTrackExportSheet navigated via ConvoyRoutes.ConvoyTracks. Removes bottom-sheet dismiss race condition. | COMMITTED — BUILD PENDING |

# 2. Open Items — Complete Tomorrow

## 2.1 Track Export — P1 (First Test Tomorrow)

| Item | Detail |
| --- | --- |
| Status | ConvoyTracks route wired. Build not yet tested on device. |
| Test sequence | 1. Record a track. 2. Open GroupTrack menu. 3. Expand Map Settings. 4. Tap Export Tracks. 5. Verify full screen opens with file list. |
| Expected | Full screen shows GPX/KML files from filesDir/my_tracks/. Multi-select. EXPORT SELECTED copies to Downloads via MediaStore. |
| If fails | Check ConvoyNavigation.kt composable wiring and ConvoyTrackExportSheet onDismiss callback. |

## 2.2 Assets Maintenance — Required Before Release Lock

| Item | Detail |
| --- | --- |
| Status | Open — not started today. Must be completed before V2.4.1 release. |
| Action needed | Review and update app assets for release. Confirm grouptrack.org documents page and navigation links. |

## 2.3 RECALC LEAD — Pending Tester Certification

| Item | Detail |
| --- | --- |
| Status | Believed fixed. Needs field confirmation from testers. |
| Test | Drive 1/4 mile after RECORD. Lead locks. Tap RECALC. Lead unlocks. Drive another 1/4 mile. New lead locks correctly. |
| Target | V2.4.1 tester certification |

## 2.4 Deferred to V2.4.2

| ID | Issue | Notes |
| --- | --- | --- |
| BUG-03 | Offline HYB fails on first selection | Workaround: cycle SAT then HYB |
| BUG-05 | Release notes file not generating | Git task failing silently |
| AWS tile sync | Upload/Download maps to GroupTrack cloud | Stubbed in menu as Coming in V2.4.2 |

# 3. V3.0 Staging Sequence — Starting Tomorrow

V3_FEATURES_ENABLED = false for all V2.4 work. Flip to true on Android 2 only for V3 testing. Never commit true.

## Phase B — Dashboard & Ride Workflow (Current)

| Block | Task | Priority |
| --- | --- | --- |
| DASH | Dashboard s04 — complete workflow model. All nav wired, follow checkboxes, bottom nav MAP/+RIDE/RADIO. | TODAY |
| S11 | ConvoyRideDetailScreen — ride name, date, status, organizer, ACCEPT/MAYBE/DECLINE, SEND INVITE, BROADCAST, device readiness icons. | TODAY |
| S09 | ConvoyMyRidesScreen — 4 tabs ALL/ENROLLED/ORGANIZED/COMPLETED, ride rows, tap to Ride Detail, follow checkbox. | TODAY |
| S10 | ConvoyCreateRideScreen — all fields, channel display, trailhead/map stubs, SAVE triggers organizer status. | TODAY |
| FOL | Follow Organizer stub — POST/DELETE /follows with toast on all sections. | TODAY |
| BG | Background async stubs — ConvoyEnrollmentQueue, ConvoyCalendarHelper, ConvoySurveyUploader. | TODAY |
| PRO | Profile screen nav — Welcome header tappable, SAVE writes to ConvoySessionManager. | TODAY |
| COMMIT | git commit: feat: V3 Phase B — Dashboard complete workflow model. | END OF SESSION |

## Phase C — Live Data & Radio Integration (Next)

| Block | Task | Gate |
| --- | --- | --- |
| API | Wire all stub API calls to live grouptrack.org endpoints. GET /notifications, /enrollments, /invites, /rides. | Phase B complete |
| MAP-01 | ConvoyMapManagerScreen — trailhead set from map, area boundary draw. | Phase B complete |
| CAL-01 | Calendar integration — add ride to device calendar on ACCEPT. | Phase B complete |
| RADIO | Radio config distribution — JSON receipt, setRadioConfigPending, apply on connect. | Phase B complete |
| FOLLOW | Follow/unfollow live API — POST/DELETE /follows fully wired. | Phase B complete |
| SURVEY | Post-ride survey — ConvoySurveyUploader processes pending queue. | Phase B complete |
| V3-FLIP | Set V3_FEATURES_ENABLED = true. Remove legacy V2.4 EVENT/RIDE accordion from ConvoySubMenu. | Phase C complete |

## Phase D — Google Play & Apple IAP (Final)

| Item | Detail |
| --- | --- |
| Google Play | Submit V3.0 release build. $3.00/month individual subscription via Google Play Billing. |
| Apple IAP | iOS port — V2.4 source base. $3.00/month via Apple In-App Purchase. |
| Org services | Organization dashboard, bulk invite, broadcast, device readiness reporting. |
| Package rename | com.grouptrack.android long-term namespace. V4.0 migration — not now. |

# 4. Current Build State

| Item | Value |
| --- | --- |
| Branch | feature/convoy-event-ride |
| Build command | ./gradlew assembleGoogleRelease -x uploadCrashlyticsMappingFileGoogleRelease 2>&1 ¦ grep -E "^e:¦BUILD" |
| Install (fresh) | adb -s 8624SBCEDF00001789 install -d app/build/outputs/apk/google/release/app-google-release.apk |
| Install (over existing) | adb -s 8624SBCEDF00001789 install -r -d app/build/outputs/apk/google/release/app-google-release.apk |
| V3 gate | ConvoyConfig.kt: V3_FEATURES_ENABLED = false |
| Package (release) | com.geeksville.mesh.google |
| Android 1 (tester) | 8624SBCEDF00001789 |
| Android 2 (dev) | 24039703201775 |
| Last successful build | April 8, 2026 — track export nav wired, WebView gated on node connect |
| CRITICAL | No debug builds. assembleGoogleRelease only. Meshtastic must be uninstalled before GroupTrack. |

# 5. Quick Reference

| Item | Command |
| --- | --- |
| Check permissions | adb -s 8624SBCEDF00001789 shell dumpsys package com.geeksville.mesh ¦ grep -A2 "BLUETOOTH_SCAN" |
| Delete DataStore | adb -s 8624SBCEDF00001789 shell "run-as com.geeksville.mesh rm files/datastore/user_preferences.preferences_pb" |
| Force stop | adb -s 8624SBCEDF00001789 shell am force-stop com.geeksville.mesh |
| Uninstall | adb -s 8624SBCEDF00001789 uninstall com.geeksville.mesh |
| EC2 | ssh -i ~/.ssh/convoy-api-key-2.pem ec2-user@34.224.89.217 |
| API | https://grouptrack.org/convoy_api.php |

GroupTrack  |  Session Closeout April 8, 2026  |  feature/convoy-event-ride  |  CONFIDENTIAL