GroupTrack V2.4 — Import Rewrite Handoff

Hand-off to start a fresh Claude conversation. Generated 2026-05-07 evening, end of session.

# Why This Document Exists

Tonight's session ran into an ANR-during-import problem. We attempted three or four band-aid fixes at the symptom level before identifying that the real cause is the system file picker integration. That cost roughly 1–2 days of session time across recent days. This handoff exists so the next conversation starts with full context and a controlled plan — no more leaping from symptom to fix without understanding the cause.

Tomorrow's lead is Fred (single developer, GroupTrack). Read this entire document before writing any code or running any commands.

# Critical Sequencing Note

The date refresh fix CANNOT be tested until the import rewrite ships.

Fred has already fixed the dates on all his current track files in /sdcard/Documents/my_tracks/. To verify the date refresh patch works (the one we built tonight), we need files with wrong dates, which requires importing new files. Importing requires the picker rewrite to land first. So the order is import-rewrite → import some test files → verify date-refresh fix → commit date-refresh patch.

# Current Repository State (end of 2026-05-07)

## Branch and Recent Commits

Branch: feature/convoy-event-ride. 5 commits ahead of origin/feature/convoy-event-ride.

1ba04f0da (HEAD) V2.4: Work With Tracks + RECORD bounce fix + map viewer track ANR fix
2b131110b fix: autoPan off by default, on only during recording
13e59d701 fix: track selection ANR — async file load on IO dispatcher
25fb4219e feat: FT-04/05 restore autopause sleep detection, BLE disconnect on sleep, reconnect on wake
eed497680 fix: FT-01 permission re-prompt on resume, FT-02/03 identity locked at RECORD time
dbf7e2549 (origin) docs: recommit all project documents + cross-reference — 2026-05-03 20:46

## Uncommitted Working Tree

STAGED (5 files, purpose unclear — review first thing tomorrow):

- MainActivity.kt

- ConvoyMapViewerScreen.kt

- ConvoyTrackDialogs.kt

- ConvoyTrackExportSheet.kt

- ConvoyTrackOps.kt

These were staged before tonight's session began. We did not run git diff --cached --stat to see what they contain. Could be partial work, broken code, or completed features awaiting wiring. Do not commit blindly — triage first.

STASHED (date refresh patch from tonight):

git stash push label: "date refresh patch - line 56 remember key - 2026-05-07"

Modifies one line in ConvoyTrackExportSheet.kt — adds refreshTick to the remember() key on line 56. Fix is sound in principle but unverified on device because we can't import wrong-dated files yet.

DELETED (unstaged, likely from recommit script run):

- docs/# GroupTrack Version Roadmap & Task.txt

- docs/GroupTrack_AllDocs.txt

- docs/GroupTrack_V3_Spec.txt

- docs/Next steps for moving forward with 2.4.txt

- docs/function_universe_raw.txt

- docs/where_used_raw.txt

UNTRACKED:

- docs/recommit_docs_v7.sh

- docs/recommit_docs_v8.sh

See separate document: GroupTrack_Recommit_Issue_Notes.docx

## APK Installed on Android 1 (8624SBCEDF00001789)

Tonight: ./gradlew assembleGoogleRelease succeeded in 20m 35s. Installed via adb install -r -d. Contains all working-tree code at install time including the date refresh patch.

Date refresh fix is NOT verified on device (gated by needing wrong-dated test files via fixed import).

# The Problem That Triggered the Rewrite

## Symptoms (observed tonight)

- Track import via system file picker triggers ANR

- ANR dialog reads "GroupTrack not responding" — requires Cancel/Wait tap

- Files by Google (com.google.android.apps.nbu.files) also ANRs — input dispatching timeout

- Import does complete (toast appears, files in my_tracks/) but user must force-close to recover

- Files app is left in limbo state after picker callback returns

## Logcat Evidence (2026-05-07 20:41)

05-07 20:41:46.903  ActivityManager: created ANR temporary file
05-07 20:41:46.942  ActivityManager: Skip duplicated ANR, pid=30302 No response to onStartJob
05-07 20:41:51.992  ActivityManager: ANR in com.google.android.apps.nbu.files
                    Reason: Input dispatching timed out — Waited 5005ms for FocusEvent

PID 30302 confirmed = Files by Google. GroupTrack ANR (the dialog Fred saw) was not captured in our logcat slice — must re-capture with broader filter when the bug is reproduced tomorrow.

## Root Cause Hypothesis

- Heavy import work running on Main thread when picker callback returns

- Likely location: MainActivity.kt picker result handler invoking importTrackFile() without withContext(Dispatchers.IO)

- importTrackFile() is suspend fun but inherits caller's dispatcher — suspend alone does not move work off Main

# The Decision

Replace the system file picker entirely with an in-app file browser. No ACTION_OPEN_DOCUMENT, no Files-by-Google involvement, no intent-result ANR risk. Build a custom selection screen, processing overlay, recap dialog, all driven from within GroupTrack.

Originally scoped V2.5. Moves to V2.4 because the picker is unshippable. Band-aids attempted, did not work.

# Target Architecture

## New / Modified Components

1. ConvoyTrackImportScreen.kt (NEW FILE)

- Full-screen composable, mirrors Work With Tracks layout pattern

- Lists files in /sdcard/Download/ filtered to .gpx and .kml

- Multi-select with checkboxes per row

- "Select All" toggle in header

- "Import N selected" button at bottom — disabled when N=0

- Cancel button returns to convoy map

- Empty state message when no GPX/KML in Downloads

2. ConvoyTrackDialogs.kt (ADD TO EXISTING)

- ImportProgressDialog: modal, non-dismissable. Shows progress indicator, current filename, X of Y count. Hides the gray system overlay during work.

- ImportRecapDialog: shows imported / skipped / failed counts plus list of imported track names. "OK" button dismisses both dialogs and pops back.

3. ConvoyTrackOps.kt (MODIFY)

- Confirm/ensure importTrackFile() body wraps work in withContext(Dispatchers.IO) explicitly

- Add progress callback parameter: (current: Int, total: Int, currentName: String) -> Unit

- Add bulk wrapper: suspend fun importTrackFiles(files: List<File>, onProgress: ...). Returns ImportResult data class with imported/skipped/failed counts plus track names.

4. ConvoySubMenu.kt (ADD ROW IN MAP SETTINGS)

Insert a new SubMenuItem immediately above or below "Export Tracks to Downloads" in the MAP SETTINGS section:

SubMenuItem(
    label   = "Import Tracks from Downloads",
    sub     = "Select GPX/KML files from Downloads to import",
    enabled = true,
    onClick = {
        expanded = null
        onDismiss()
        onNavigateToTrackImport()
    }
)

Add new parameter to ConvoySubMenu function signature: onNavigateToTrackImport: () -> Unit = {}

5. ConvoyNavigation.kt (ADD ROUTE + WIRING)

Mirror the ConvoyTracks block at line 172. Add ConvoyRoutes.ConvoyTrackImport definition wherever ConvoyRoutes.ConvoyTracks is defined.

composable<ConvoyRoutes.ConvoyTrackImport> {
    com.geeksville.mesh.convoy.ConvoyTrackImportScreen(
        onDismiss = { navController?.popBackStack() }
    )
}

Add navigation callback in ConvoyScreen invocation block (around line 370 where onNavigateToTracks is wired):

onNavigateToTrackImport = { navController?.navigate(ConvoyRoutes.ConvoyTrackImport) },

6. AndroidManifest.xml — DECISION POINT

Existing intent filter ("Share to GroupTrack" from external file managers): keep or remove?

- KEEP: extra import path. Must also be re-routed through ConvoyTrackImportScreen processing flow to avoid the same ANR.

- REMOVE: simpler V2.4. One import path, tested thoroughly. Re-add intent filter in V2.5 if needed.

Recommendation: REMOVE for V2.4. Single path, single test surface, single failure mode.

## Data Flow

User → MAP SETTINGS → "Import Tracks from Downloads"
  ↓
ConvoyTrackImportScreen opens
  ↓
LaunchedEffect: scan /sdcard/Download/ for *.gpx, *.kml on IO dispatcher
  ↓
Display checkbox list with "Select All" header
  ↓
User taps "Import N selected"
  ↓
ImportProgressDialog appears (non-dismissable, hides any system progress UI)
  ↓
Coroutine on IO dispatcher: importTrackFiles(selected, onProgress)
  - For each file: parse, unbundle multi-track GPX, write each <trk> as separate file
  - On import, set file mtime from earliest GPS timestamp via extractEarliestTime
  - Update progress callback after each file
  - Aggregate result (imported, skipped, failed, names)
  ↓
ImportRecapDialog replaces ImportProgressDialog
  ↓
User taps OK → both dialogs dismiss, navigate back to convoy map

## Backend Functions Already Available

- ConvoyTrackOps.importTrackFile(file: File): suspend fun — single-file import with multi-track unbundling. Already exists.

- ConvoyViewModel.scanImportDirectory(): suspend fun — directory scanner. May need refactoring to return List<File> for the UI to consume.

- ConvoyTrackOps.extractEarliestTime(content: String): Long? — for setting file mtime from earliest GPS timestamp. Already exists, used by Fix Creation Date today.

# Tomorrow's Sequenced Plan — No Cutting Corners

## Phase 0 — Foundation (do BEFORE any code)

- Run git status. Confirm staged files state matches this document.

- Run git diff --cached --stat. Identify line counts of staged changes.

- Run git diff --cached on each of the 5 staged files individually. Decide what's keepable. Anything broken or experimental: git restore --staged + git checkout to revert.

- Fix recommit script (see GroupTrack_Recommit_Issue_Notes.docx). Do NOT use v7 or v8 until diagnosed.

- Pop the date refresh stash: git stash pop. Confirm one-line change in ConvoyTrackExportSheet.kt at line 56.

- DO NOT commit the date refresh patch yet — it's gated by import test.

## Phase 1 — Spec the Import Screen (paper first, code second)

- Sketch the layout: header, file list with checkboxes, footer with Select All toggle and Import button. Match Work With Tracks visual style.

- Pin column widths, font sizes, item row height before composable code starts.

- Sketch ImportProgressDialog and ImportRecapDialog visual style (match existing dialogs).

- Confirm route name and ConvoyRoutes addition before adding to ConvoyNavigation.kt.

## Phase 2 — Backend Verification

- Read ConvoyTrackOps.importTrackFile body. Verify withContext(Dispatchers.IO). Add it if missing.

- Verify scanImportDirectory return type. Refactor to return List<File> if it imports inline.

- Add importTrackFiles bulk wrapper with progress callback and ImportResult-style return.

- Confirm extractEarliestTime is called inside importTrackFile so file mtime is set from earliest GPS timestamp on import.

## Phase 3 — Build the UI

- Create ConvoyTrackImportScreen.kt per Phase 1 spec.

- Add ImportProgressDialog and ImportRecapDialog to ConvoyTrackDialogs.kt.

- Wire the flow: scan → list → selection → progress → recap → pop back.

- Add SubMenuItem to ConvoySubMenu.kt MAP SETTINGS section.

- Add ConvoyRoutes.ConvoyTrackImport. Add composable<> block in ConvoyNavigation.kt. Wire callback in ConvoyScreen invocation block.

- Decision on intent filter: keep or remove from AndroidManifest. If keeping, route the intent into ConvoyTrackImportScreen flow.

## Phase 4 — Build APK and Test

- Build release APK. Install with -r -d on Android 1.

- Test 1: Empty Downloads — open import screen, expect empty state.

- Test 2: Single GPX in Downloads — see file, select, import, watch progress, see recap with 1 imported, confirm in my_tracks/.

- Test 3: Multi-track onX-style GPX (87 tracks bundled) — import, expect 87 individual files in my_tracks/ named from <name> tags.

- Test 4: KML file — confirm processed correctly.

- Test 5: Mixed selection (3 of 5 files) — import, only selected ones processed.

- Test 6: Select All toggle — verifies selects/deselects everything.

- Test 7: Cancel during scan — clean back navigation.

- Test 8: Stress test — 75 files at once. Watch logcat for ANRs. Confirm no main-thread blocking.

## Phase 5 — Verify Date Refresh Fix (gated on Phase 4)

- Now that you have wrong-dated imported tracks (mtime = today, not earliest GPS time), open Work With Tracks.

- Tap action menu on a wrong-dated track. Tap Fix Creation Date.

- Without leaving the screen, watch the date column on that row. Should update immediately to the GPS timestamp.

- If sort = Date, watch the row re-position.

- If verified, the stashed patch is good. Commit it: git add app/src/main/java/com/geeksville/mesh/convoy/ConvoyTrackExportSheet.kt; git commit -m "fix: Work With Tracks date refresh after Fix Creation Date — refreshTick added to remember key"

## Phase 6 — Documentation

- Update GroupTrack_V24_UserManual.docx with new Section 4.5 covering Import Tracks workflow, Section 1 reframed for solo/standalone audience, autoPan/sleep handling additions to 4.2, RECORD identity lock to 4.1, etc. (See drafted manual delta from this session.)

- Update Release Notes PDF (already drafted tonight) — add Import Tracks section.

- Save final manual + release notes to docs/ folder.

## Phase 7 — Build, Sign, Tag

- Bump versionCode and versionName in app/build.gradle.kts.

- Build release APK: ./gradlew assembleGoogleRelease -x uploadCrashlyticsMappingFileGoogleRelease

- Build release AAB: ./gradlew bundleGoogleRelease -x uploadCrashlyticsMappingFileGoogleRelease

- Save APK + AAB out of build/outputs to a release archive folder.

- Commit all V2.4 import code as one tight commit.

- git tag v2.4.0

- git push origin feature/convoy-event-ride --tags

## Phase 8 — Tester Comms and Play Store

- Tester enrollment: confirm 12/12 (was 10/12 last memory). Recruit two more if still 10.

- Pick distribution path for Release Notes PDF — email, Play Store release notes field, or grouptrack.org.

- Upload AAB to Play Console internal testing track.

- Send tester comms with Release Notes attached and call out specific test paths (import, standalone mode, sleep/wake, identity lock).

## Phase 9 — Flip to V3.0 → Android 2

- Confirm V2.4 release artifacts (APK + AAB) saved off-tree.

- Set V3_FEATURES_ENABLED = true in ConvoyConfig.kt. Confirm paywall flag set appropriately.

- DECISION: does V3.0 Android 2 deploy include the package migration com.geeksville.mesh → com.grouptrack.android? Memory says that's the V3.0 pre-release gate.

- If migrating: re-wire keystore, update google-services.json, update manifest, set up new Play Store listing.

- If NOT migrating yet: keep package as com.geeksville.mesh, deploy debug build to Android 2.

- Build V3.0 debug APK. Install on Android 2.

## Phase 10 — Return to V2.5

- Set V3_FEATURES_ENABLED = false on the V2.5 development branch.

- V2.5 work begins on the backlog (see GroupTrack_V25_Backlog.docx). Major architecture, weeks not days.

# Test Files Available on Android 1

| File | Notes |
| --- | --- |
| Bar10 to St George.gpx | 2024-04-23, 387KB. Already correct date. |
| Broken Ridge 2024 Jamboree.gpx | 2024-09-26 07:45:50 (epoch 1727358350). Already correct date. |
| Tracks.gpx (Gaia origin) | Has <metadata><time>2018-05-25T13:22:11Z</time> |
| .trashed-* onX bundles (multiple) | In trash, recoverable. Can be restored to Downloads for import testing. |

# Standing Dev Environment Rules

- APK output: app/build/outputs/apk/google/debug/app-google-universal-debug.apk

- Build command (debug + copy): ./gradlew copyApkToDownloads

- V2.4 release APK: ./gradlew assembleGoogleRelease -x uploadCrashlyticsMappingFileGoogleRelease

- V2.4 release AAB: ./gradlew bundleGoogleRelease -x uploadCrashlyticsMappingFileGoogleRelease

- Install (always use -r -d): adb -s [serial] install -r -d [apk]. -r preserves data, -d allows downgrade. Never omit or tiles/tracks get wiped.

- Android 1 (8624SBCEDF00001789): V2.4 tester device. Android 2 (24039703201775): V3.0 dev device.

- Project root: ~/Meshtastic-Android. Build gradle: app/build.gradle.kts.

- Production pkg: com.geeksville.mesh.google. Debug pkg: com.geeksville.mesh.google.debug. Future release pkg: com.grouptrack.android.

- Asset pull: use run-as cat redirect — never adb pull internal storage (corrupts binaries). Command pattern: adb -s [serial] shell run-as [pkg] cat files/[file] > app/src/main/assets/[file]

- Patch scripts: always uniquely versioned Python (e.g. patch_v24_name_v1.py). User runs from /c/Users/kixaz/Downloads/. Never reuse names. Never use heredoc (CRLF errors).

- Keystore (NEVER commit keystore.properties): grouptrack-release-key.jks, alias=grouptrack. Stored in 4 locations: local, Google Drive, iCloud, Desktop.

- Play Store vs local APK: different signing keys. Must uninstall one before installing the other.

- V3.0 feature flags: V3_FEATURES_ENABLED and paywall flag must both be false before tester release of V2.4.

# Session Rules — Don't Cut Corners

- Fred is not technical. Write all commands explicitly. One command at a time with echo-back confirmation.

- Batch all changes before building. Confirm all source changes via grep before any build.

- Never commit broken code.

- If a problem requires diagnosis: do the diagnosis in full BEFORE proposing a fix. Do not chain symptom-level patches without understanding cause. Tonight's lesson.

- Build cycles are 20–60 minutes. Never burn one without intent.

- If scope expands mid-session, stop and re-spec before continuing. Mid-build pivots cost 1–2 days.