GroupTrack V2.5

Session Handoff + Development Plan

May 17-18, 2026 | Two-day design + implementation session

# 1. Session Accomplishments

## 1.1 V2.5 Architecture Design (Day 1)

☑ Pure OGC spatial schema (trails, tracks, waypoints, routes) — no app pollution

☑ Extension schema (properties, aliases, surveys, queues, config, log)

☑ Unified alias system — same table, same interaction, all 4 artifact types

☑ Two-phase alias proximity: local creation check + AWS post-upload standardization

☑ Three-option alias standardization (accept/remove from AWS/keep on AWS)

☑ Internet-gated JSON inbox for alias review on startup

☑ Lifecycle ownership documentation — every entity, every chain, every integrity rule

☑ Proximity configuration — soft-coded per artifact type, adjustable in settings

☑ Trail data source research (UGRC, BLM GTLF, USFS NFS)

☑ Complete screen reference v4 with rules on every panel

## 1.2 Map Source Implementation (Day 2)

☑ Overlay injection — removed all hardcoded URLs from HTML, inject from Kotlin

☑ MapSourceManager — external JSON read/write (Documents/GroupTrack/map_sources.json)

☑ API key management — separate api_keys.json, lock/unlock sources

☑ Source selection UI — ConvoyMapSourceScreen with slot cards + grouped sources

☑ Navigation wiring — ConvoyRoutes.ConvoyMapSources + Settings entry point

☑ Grid-based tile refresh — ~12mi cells, separate queue entries, single slot

☑ forceOverwrite download — refresh existing tiles without skip

☑ Bounds-based worker — calculate tiles from cell bounds, only download existing

☑ Auto-remove completed refresh cells — no log clutter

☑ Thunderforest API key tested and working (f472f9f2c59...)

☑ CalTopo TOPO+ refresh tested — 12 grid cells, 2 concurrent

## 1.3 Prior Session Items (Closed)

☑ ANR root cause fix — blocking startActivity removed, permission guards

☑ SELECT CART HUD button committed

☑ V2.4 Google Play Beta AAB uploaded (build 29320504)

☑ P10_T ANR fix deployed to Play Store

# 2. Documentation Deliverables

| Document | Content | Status |
| --- | --- | --- |
| grouptrack_v25_schema_final.sql | All spatial + extension + local tables + proximity_config | FINAL |
| GroupTrack_V25_LifecycleOwnership_v3.docx | Entity chains + delete rules + 3-option standardization + JSON inbox | FINAL |
| GroupTrack_V25_ScreenReference_v4.html | All panels + alias rules + lifecycle owners + extension data | FINAL |
| GroupTrack_V25_AliasFlows_UI.html | Alias interaction flows for all artifact types | FINAL |
| GroupTrack_V25_AliasExtension_UI.html | Extension data display detail panels | FINAL |
| map_source_test_urls.txt | Test URLs for all 16 tile sources | REFERENCE |

# 3. Git Status

Branch: feature/convoy-event-ride

Last Committed: Overlay injection patch

Uncommitted changes: source selection + grid refresh (tested, ready to commit)

Pending commit message: "Map source selection: external JSON, API key management, grid-based tile refresh."

# 4. V2.5 Development Sequence

Three-week target. Each step builds on the previous. Pattern reuse is the key to velocity.

## 4.1 Step 1: SpatialDbManager + Schema Creation (2-3 days)

Create both databases on app launch. All tables from schema doc.

- Create SpatialDbManager singleton — open/close lifecycle

- SpatiaLite database: 4 spatial tables (trails, tracks, waypoints, routes)

- Extension SQLite database: properties, aliases, surveys, queues, config, log

- Schema migration versioning (for future upgrades)

- Kotlin triggers: create extension row on spatial insert, cascade delete

- proximity_config table with default thresholds

- Test: app launches, databases created, tables verified via adb shell

## 4.2 Step 2: UI Scaffolding — All Screens with Stubs (3-4 days)

Every screen from Screen Reference v4 becomes a composable with navigation. Function stubs with TODO comments mapped to lifecycle owners.

- Work with Artifacts panel (Convoy: display only / Planning: display+edit+import)

- Artifact Detail panels (trail/track/waypoint/route — same pattern, type-specific sections)

- Waypoint Creation flow (type → proximity → name → share)

- Track Save flow (name → share → survey)

- Route Creation stubs (draw/snap/convert)

- Work with Queues panel (3 queue views — same template)

- Trail Source management screen

- All navigation routes wired in ConvoyNavigation.kt

- Every stub function annotated: // Owner: WaypointManager, // Table: waypoints + waypoint_properties

## 4.3 Step 3: Populate Spatial Database (3-4 days)

First real data flows through the full chain.

- TrailImporter: parse Utah GeoJSON → trails + trail_properties + aliases

- Trail display on map from spatial query (v_trail_display view)

- Alias display working with real records (preferred alias resolution)

- Track import from GPX/KML files → tracks + track_properties + aliases

- Waypoint creation from long-press → full chain with proximity check

- Track save from GPS recording → full chain with survey

- AuditLogger: data_log entries for every write

- TileRequestTrigger: tile_queue entries on spatial changes

## 4.4 Step 4: Wire Creation Functions (3-4 days)

Replace stubs with real implementations. Each follows the documented lifecycle chain.

- TrackManager: GPS stop → save flow → properties → alias → survey → queue → tile trigger

- WaypointManager: long-press → type → proximity → insert → alias → share

- RouteManager: draw/snap/convert → insert → properties → alias

- AliasManager: add/remove/set preferred → integrity rules

- QueueManager: upload queue collect, tile queue active, download queue stub

## 4.5 Step 5: Integration + Polish (2-3 days)

- Convoy map: display artifacts from spatial db, click for detail

- Planning map: full artifact management

- Both maps: waypoint creation via long-press

- Download tiles: queue integration with new source URLs

- End-to-end: create track → view on map → alias → share → queue

- Field test on trail with real GPS recording

# 5. Pattern Reuse Guide

These patterns are built once, deployed across all artifact types and queues.

| Pattern | Build Once | Deploy To |
| --- | --- | --- |
| Alias interaction | Star preferred, source tag, add/delete, min-1 rule | Trail, Track, Waypoint, Route detail panels |
| Detail panel | Badge + name + aliases + properties + actions | 4 artifact types, same composable |
| Creation chain | Name → spatial → properties → alias → log → queue → tile | Track save, Waypoint create, Route create |
| Queue display | Status, progress, drill-down, pause/cancel | Upload, Download, Tile queues |
| Import chain | Parse → dedup → insert/alias → log → tile | Trail import, Track import, Waypoint import |
| Proximity check | Query within threshold → show nearby → alias or create | Waypoint, Track (V2.6), Route (V2.6) |

# 6. Daily Documentation Practice

Update these documents as features complete:

- V2.5 User Manual — add new feature descriptions as they ship

- V2.4 → V2.5 Feature Changes — track what changed for release notes

- Screen Reference v4 — mark panels COMPLETED as screens are built

- Lifecycle doc — update if any chain changes during implementation

# 7. Device Status

| Device | Serial | Role | Current Build |
| --- | --- | --- | --- |
| Android 1 (P50) | 8624SBCEDF00001789 | V2.4 tester + V2.5 dev | Release APK with source selection + grid refresh |
| Android 2 (EP103B) | 24039703201775 | V3.0 dev | Play Store version |
| P10_T | P10V07162601000362 | Play Store tester | Play Store release (ANR fixed) |

# 8. Key References

- Thunderforest API key: f472f9f2c59942819e56bb326ddd2c07

- Release keystore: grouptrack-release-key.jks (4 backup locations)

- Build release: ./gradlew assembleGoogleRelease -x uploadCrashlyticsMappingFileGoogleRelease

- Install Android 1: adb -s 8624SBCEDF00001789 install -r -d app/build/outputs/apk/google/release/app-google-release.apk

- External config: Documents/GroupTrack/map_sources.json + api_keys.json

- Tile storage: Documents/GroupTrack/maps/tiles/{SAT,TOPO,TOPO+}/

END OF HANDOFF DOCUMENT

GroupTrack V2.5 | May 18, 2026 | Ready for database + scaffolding phase