V2.5 Handoff & Progress Tracking

May 29, 2026  —  Artifact Display Standardization

Last commit today: SpatialDisplayManager wired to convoy interface #1 + default-state/resync/zoom

Session result in one line Convoy map now renders artifacts through the shared standard process (the missing show*() call was the root cause). Data cleaned to 74 unique tracks. Real remaining bug identified: display does not refresh until a viewport event fires. Cross-map state contamination understood; fix designed. Two hard lessons cost the most time today — both captured below as rules.

# Key Lessons (new rules)

RULE: The app caches the spatial DB in memory Any external DB edit (dedup, clear, push) requires: adb shell am force-stop com.grouptrack.android FIRST, then push, then reopen. Without force-stop you are debugging a cached phantom — pushes are ignored and the app may overwrite your clean file on exit. This caused hours of ‘it failed / dupes returned / tracks appeared from nowhere’ confusion today.

RULE: Kill-and-remove, never kill-and-leave When a function or panel is replaced, DELETE the old one in the same change. Today we chased a RESYNC button that lived in a discontinued panel (old showImportList in ConvoyMapViewerScreen) — dead code that wasted diagnosis time. A 2.5-closeout sweep for unreferenced functions is on the list.

# Progress Today (committed)

☑  SpatialDisplayManager.kt created — the ONE standard process (type as variable, JS names single-sourced, update-then-show/hide baked in)

☑  Convoy interface #1 (ConvoyScreen:476) wired to processViewport — inline block deleted

☑  Root cause fixed: convoy paths called update*() but never show*() — why nothing rendered

☑  Default-state fix: ConvoyScreen panel vars now read ConvoyConfig (was hardcoded DS_OFF) — panel matches map; trails ON on launch

☑  RESYNC TRACKS button restored to live import screen (ConvoyTrackImportScreen) — confirmed firing

☑  Zoom indicator added next to N compass on convoy map (N · Z##)

☑  Track data cleaned: 306 rows / 75 names → 74 unique tracks, no dupes

# Open Bugs (next session)

☐  THROUGH-LINE BUG — display does not refresh until a viewport event fires

Symptoms all trace here: trails compressed until zoom; waypoints not shown until z11-and-back; tracks appearing without import; overlay not in correct GPS position until z12. Map does not re-render artifacts when data/state changes — needs a pan/zoom to catch up. THIS is the priority once state is stable.

☐  Cross-map state contamination — both maps share ConvoyConfig fields; one panel inherits the other’s selections (correct list, nothing displays)

FIX DESIGNED — see next section. Interim stopgap (reset on entry) NOT yet built.

☐  Empty filter list — Edit panel shows no names / nothing selected though map draws items (seam between display path and the separate onEditDisplay/queryArtifactList path)

☐  Import duplicates on every run — no existence check; 4 runs = 4 copies (today’s 306 rows). BLOCKER before importing more tracks.

# Foundation Fix Design — Capture-and-Pass (next session, fresh)

The contamination root cause: the 8 shared ConvoyConfig fields (4 display-states + 4 checked-sets) are read directly in ~40 places across both maps and SpatialDisplayManager. Both maps read/write the SAME fields, so one map inherits the other’s state.

Agreed design (single functions, unique data per map):

Each viewport handler ALREADY snapshots state at entry (the capTrailState = ConvoyConfig.… ‘cap’ pattern). The fix builds on that:

- Each map’s handler retrieves ITS OWN map’s values at the existing capture point (from its ConvoyViewModel instance — both screens already have one via hiltViewModel, scoped per nav entry = independent instances).

- Captured values flow DOWN — including passed INTO processArtifact as parameters, so SpatialDisplayManager STOPS reading the global ConvoyConfig directly (lines 45-63 today).

- Result: each handler captures its own map’s state; the shared process only sees what it is handed. Contamination becomes structurally impossible. Functions stay SINGLE (parameterized), not duplicated.

Persistence decision (agreed) Per-map state should be durable (survive crashes/closures), implemented via the existing safe file-I/O pattern — NOT a fragile new one. Within-session persistence is the floor; restart-survival is the goal since effort is modest and recovery is a real win. Selections do NOT cross between maps. Each map’s data instance is unique; only the process is shared.

Interim stopgap (optional, if debugging before the full fix): reset both maps to Trails-ON / others-OFF / no-checks on entry, so each session starts clean. NOT the final fix — the capture-and-pass design supersedes it.

# CLEANUP — 2.5 Ship-Quality

☐  Import existence-check before DB write (idempotent imports; stops duplication) — BLOCKER before more imports

☐  Waypoint markers: triangles (not round cart pins). Option A: shape=waypoint, glyph=type, color=family

HAZARD ! red · GATE bar red · WATER drop blue · FUEL pump blue · SHELTER roof blue · TRAILHEAD boot green · VIEWPOINT eye green · CAMPSITE tent green · PARKING P grey · JUNCTION fork grey · OTHER dot grey. Lives in shared JS — ties to 2.6 injection.

☐  Dead QUEUES button on convoy map — unwired; wire to Work with Queues panel (convoy only; planning works)

☐  2.5-closeout: sweep and remove all unreferenced functions (e.g. old showImportList panel + orphaned resync button in ConvoyMapViewerScreen)

☐  Wire convoy interface #2 (ConvoyScreen:647) to processViewport — ends dual-WebView divergence

☐  Retrofit planning map (ConvoyMapViewer:438) to processViewport — run regression checklist

☐  Align convoy onSetState to clear checkedIds on leave-SELECTED (match planning)

☐  Large GPX >32MB fails (100-track file): regex → string-loop fix

☐  Resync DB→files direction not built (only files→DB); recreate missing GPX from DB records

☐  Remove old scanDownloadsForGpx dead code

☐  Remove old ‘Work with Tracks’ from map settings

☐  Trail source screen intro text + remove METHOD_SELECT / B1_DRAW_AREA

☐  trailSourceCount hardcoded 0 (area import)

☐  Area trail import API fetch hangs (timeout + error handling)

☐  SAT/TOPO bar + North indicator placement, zoom display polish

☐  Remove node persistence (blocklist)

☐  Track survey on stop (name + difficulty + share)

☐  V2.5 user manual (HTML, hot-linked TOC)

# 2.5 NEW FEATURES

☑  Artifact display standardization — convoy interface #1 (in progress; see Open Bugs + Foundation Fix)

☐  Waypoint creation (long-press on map → type pills → save)

☐  Route planning phase 1 (tap points → LINESTRING → save)

☐  Trail source catalog (browse by state/region; import BLM/USFS/state locally)

# MOVED TO 2.6

☐  JS injection (Phase 2): Kotlin injects spatial_artifacts.js into both WebViews; remove inline copies from both HTML files

Waypoint triangle/glyph styling defined once here, in shared JS. Needs function-count grep on both HTML files to scope drift.

☐  Upload queue schema (define + populate)

# MOVED TO 3.0 (Paygated, AWS — deferred)

Deferred until a stronger standalone nav tool and a user base exist.

☐  Bounding-box trail query against AWS-hosted data (premium)

☐  Trail / trailhead dedup (50-yard alias)

☐  NET mode: community DB sync; track library, ratings, upload/sharing

☐  Live UGRC trailhead query (replace bundled asset)

☐  Package migration (com.geeksville.mesh → com.grouptrack.android)

# Next Session Startup

| Step | Action |
| --- | --- |
| 1 | Upload this handoff + cross-ref docs (field_crossref, where_used, function_universe) |
| 2 | git log --oneline -5 · git status --short (confirm clean, last commit is today’s) |
| 3 | Lead task: the capture-and-pass foundation fix (contamination) — makes state stable |
| 4 | Then: the display-refresh-on-viewport-event bug (the through-line) |
| 5 | DB edits: ALWAYS force-stop the app first, then push, then reopen |
| 6 | Do NOT import more tracks until the import existence-check is in (avoids re-duping) |

End of handoff. Data is clean (74 tracks). Tree committed. Resume on the foundation fix.