GroupTrack

Session Closeout — April 8, 2026

Open Issues + Next Session Startup | Branch: feature/convoy-event-ride | CONFIDENTIAL

# 1. Next Session Startup

Run these commands in order before starting any work.

| # | Command / Action |
| --- | --- |
| 1 | bash ~/Meshtastic-Android/docs/recommit_docs_v3.sh |
| 2 | Upload GroupTrack_V3_Spec.txt from Downloads to Claude chat |
| 3 | Upload GroupTrack_Product_Roadmap_V10.docx to Claude chat |
| 4 | Upload GroupTrack_Legal_Market_Technology.docx to Claude chat |
| 5 | Upload this closeout document to Claude chat |
| 6 | Tell Claude: We are on the BLE scan button issue. V3_FEATURES_ENABLED = false. Build is assembleGoogleRelease -x uploadCrashlyticsMappingFileGoogleRelease |

# 2. Current Build State

| Item | Value |
| --- | --- |
| Branch | feature/convoy-event-ride |
| Active build command | ./gradlew assembleGoogleRelease -x uploadCrashlyticsMappingFileGoogleRelease 2>&1 ¦ grep -E "^e:¦BUILD" |
| Install command | adb -s 8624SBCEDF00001789 install -d app/build/outputs/apk/google/release/app-google-release.apk |
| V3 Gate | ConvoyConfig.kt: V3_FEATURES_ENABLED = false |
| Package (release) | com.geeksville.mesh.google |
| Package (debug — RETIRED) | com.geeksville.mesh.google.debug — DO NOT USE |
| Android 1 | 8624SBCEDF00001789 — tester device |
| Android 2 | 24039703201775 — dev device |
| Last successful release build | April 8, 2026 — clean with -x uploadCrashlyticsMappingFileGoogleRelease |

CRITICAL: No more debug builds. All tester distributions must use assembleGoogleRelease. Meshtastic must be uninstalled before GroupTrack release is installed — they cannot coexist.

# 3. Work Committed Today — April 8

| Commit | Description | Status |
| --- | --- | --- |
| c18b56c81 | fix: remove two-stage channel/PSK write from 2.7 radio apply. Single-stage flow: 60s countdown + auto BT disconnect/reconnect + proceed to verify. | COMMITTED |
| Track export patch | feat: add track export to Downloads from map settings menu. New ConvoyTrackExportSheet. Map settings submenu adds Export Tracks (active) plus Upload/Download Maps to AWS stubs. | COMMITTED |
| Nav icon fix | fix: restore Convoy nav icon -- only filter EventRideServices when V3 disabled. Reverted broken change that filtered both Convoy and EventRideServices. | COMMITTED |

# 4. Open Issues — Priority Order for Next Session

## 4.1 BLE Scan Button — P1 BLOCKER

This is the primary focus for next session. GroupTrack release build does not show scan button in Connections screen. Meshtastic does. Same compiled Nordic BLE library. Root cause not yet identified.

| Item | Detail |
| --- | --- |
| Symptom | Connections screen shows no scan button after permissions granted. Cannot discover or pair new radios. |
| What we know | BLUETOOTH_SCAN and BLUETOOTH_CONNECT both granted=true on device. Permissions are not the issue. |
| What we know | Meshtastic shows scan button correctly. Same Nordic BLE library. Same device. |
| What we know | Early location permission grant observed on GroupTrack install -- not present on Meshtastic install. Source unknown. |
| What we tried | Deleted DataStore user_preferences.preferences_pb -- forced intro screen rerun. Partial prompts appeared but no scan button. |
| What we tried | Added Bluetooth permission request to MainActivity -- REVERTED as likely unnecessary. |
| What we DON'T know | Where location permissions are being granted early in GroupTrack vs Meshtastic. |
| What we DON'T know | What internal condition the Nordic BLE library checks before showing scan UI. |
| Suggested next approach | Compare Meshtastic and GroupTrack permission state side by side at the exact moment Connections screen opens. Use dumpsys package to capture before/after on both apps. |
| Workaround for testers | Settings → Apps → GroupTrack → Permissions → Nearby Devices → Allow. Then Connections scan button appears. |

## 4.2 Track Export — P1

Track export sheet wiring is correct in code but was never successfully tested end to end. Was working toward test when BLE issue diverted session.

| Item | Detail |
| --- | --- |
| Status | ConvoyTrackExportSheet.kt built and committed. showTrackExport state wired in ConvoyScreen.kt. onDismiss() removed from submenu click handler. |
| Not yet tested | Sheet has never rendered on device. Unknown if it displays correctly. |
| Test sequence | 1. Record a track (start recording, drive, stop, save with name). 2. Open GroupTrack menu. 3. Expand Map Settings. 4. Tap Export Tracks. 5. Verify sheet appears with file list. |
| Expected behavior | Bottom sheet slides up. Lists GPX/KML files from filesDir/my_tracks/. Multi-select. EXPORT SELECTED copies to Downloads via MediaStore. |
| Fresh install note | filesDir/my_tracks/ will be empty on fresh install. Must record a track first before testing export. |

## 4.3 RECALC LEAD — Pending Tester Certification

| Item | Detail |
| --- | --- |
| Status | Believed fixed. Lead election algorithm selects cart with greatest distance traveled. Needs field confirmation from testers. |
| Test | Drive 1/4 mile after RECORD. Lead locks. Tap RECALC. Lead unlocks. Drive another 1/4 mile. New lead locks correctly. |
| Target | V2.4.1 tester certification |

## 4.4 Deferred to V2.4.2

| ID | Issue | Notes |
| --- | --- | --- |
| BUG-03 | Offline HYB fails on first selection | Workaround: cycle SAT then HYB |
| BUG-05 | Release notes file not generating | Git task failing silently |
| AWS tile sync | Upload/Download maps to GroupTrack cloud | Stubbed in menu as Coming in V2.4.2 |

# 5. Uncommitted Changes in Tree

These changes are applied but not yet committed. Review before next build.

| File | Change | Action Needed |
| --- | --- | --- |
| Main.kt | onExportTracks no-op callback added to ConvoySubMenu call site | Commit with track export work |
| ConvoySubMenu.kt | onExportTracks callback + 3 map settings items | Commit with track export work |
| ConvoyScreen.kt | showTrackExport state + sheet wiring + onExportTracks callback | Commit with track export work |

# 6. Important Decisions Made Today

| Decision | Detail |
| --- | --- |
| No more debug builds | All tester distributions use assembleGoogleRelease. Debug builds for local dev only. |
| Meshtastic cannot coexist with GroupTrack | Same BLE resource namespace. Meshtastic must be uninstalled before GroupTrack production install. |
| V3_FEATURES_ENABLED = false for all V2.4 work | Only flip to true on Android 2 for V3 testing. Never commit true. |
| Crashlytics upload skip | Use -x uploadCrashlyticsMappingFileGoogleRelease on all release builds until Firebase credentials configured. |
| Long-term package name | com.grouptrack.android is the right long-term namespace. V4.0 migration. Not now. |
| Don't touch working code | The nav filter change broke working functionality. Rule: if it works, don't touch it unless there is a specific confirmed reason. |

# 7. Documents Produced Today

| Document | Purpose |
| --- | --- |
| GroupTrack_Product_Roadmap_V10.docx | Complete roadmap reconciling V9 + v4 + today. Authoritative reference. |
| GroupTrack_Legal_Market_Technology.docx | Strategic foundation — open source boundary, radio moat, commercial model, operating constraints. |
| GroupTrack_CrisisNote_Apr8.txt | Session recovery note — paste at start of next session for instant context. |
| GroupTrack_V241_WorkPlan_Apr7_v1.docx | V2.4.1 Sunday release checklist. |
| GroupTrack_Complete_Roadmap_v5.docx | Proto v005 screen inventory and navigation architecture. |

# 8. Quick Reference

| Item | Value |
| --- | --- |
| Build (release) | ./gradlew assembleGoogleRelease -x uploadCrashlyticsMappingFileGoogleRelease 2>&1 ¦ grep -E "^e:¦BUILD" |
| Install fresh | adb -s 8624SBCEDF00001789 install -d app/build/outputs/apk/google/release/app-google-release.apk |
| Install over existing | -r flag: adb -s 8624SBCEDF00001789 install -r -d app/build/outputs/apk/google/release/app-google-release.apk |
| Check permissions | adb -s 8624SBCEDF00001789 shell dumpsys package com.geeksville.mesh.google ¦ grep -A1 "BLUETOOTH_SCAN\¦BLUETOOTH_CONNECT" |
| Delete DataStore | adb -s 8624SBCEDF00001789 shell "run-as com.geeksville.mesh.google rm files/datastore/user_preferences.preferences_pb" |
| EC2 | ssh -i ~/.ssh/convoy-api-key-2.pem ec2-user@34.224.89.217 |
| API | https://grouptrack.org/convoy_api.php |
| V3 gate | ConvoyConfig.kt: V3_FEATURES_ENABLED = false |

GroupTrack  |  Session Closeout April 8, 2026  |  Branch: feature/convoy-event-ride  |  CONFIDENTIAL