GroupTrack

To-Do / Cleanup Checklist

Updated May 31, 2026  ·  V2.5 work queue

Session result — May 30/31 Two commits landed and verified on device before commit: e0182045a — map-independence (per-map MapStateStore, lastMapProcessed gate) + convoy SELECTED filter parity. [waypoint commit] — waypoint creation on both maps (long-press → 12-type picker → insert → draw). Both built clean (lintVital ServiceKeepAlive error is pre-existing, non-gating).

# A. Map State Independence — COMPLETE

☑  MapStateStore.kt — per-map JSON store (committed 2d91097d7)

☑  lastMapProcessed gate + null-guard; planning + convoy patches applied

☑  Install + independence + persistence test passed (both maps)

☑  First-open path verified (lastMapProcessed null on first refresh)

☑  Convoy SELECTED filter parity — was missing on convoy; select-1 now draws 1 (committed e0182045a)

☑  Committed (MapStateStore + both screens + filter)

# B. Waypoint Creation — COMPLETE

☑  Long-press create on BOTH maps (convoy + planning) — contextmenu → onMapLongPress

☑  Shared create dialog: 12-type picker (FilterChips) + optional name field

☑  Single shared path: onMapLongPress → pendingWaypoint state → dialog → insertWaypoint → viewport re-fire → existing draw

☑  12 canonical types (B1 + rally) with glyphs + family colors, identical in both HTML files

☑  Renamed scenic→viewpoint, camp→campsite (clean; DB had only trailheads)

☑  insertWaypoint writes bbox=point (no NULL-bbox trap)

☑  Marker styling: glyph rendered inside family-colored pin (working as intended)

Open sub-items (carry):

☐  Verify created waypoints survive force-stop / reopen (insert writes bbox=point, should persist — not yet observed reloaded)

☐  Planning-parity audit going forward: convoy has TWO JS interfaces (494 persistent, 622 fresh); any new trigger must hit both, plus planning's (391). This dual-interface is the recurring drift source.

# B2. Routes — NEXT (tomorrow's lead item)

☐  Point-to-point snap-to-trail/track (PRIMARY; freehand deferred)

☐  Snap priority: TRAILS first; tracks fallback when no trail in range

☐  Snap component (nearest-point-on-line). Snap radius = tune-by-testing. Consider hover/preview of snap target

☐  Combined artifact list = route-planning focus tool: one list of all 4 types (bbox-scoped), explore detail + hide/select to declutter, then route. Per-row type tag + filter

☐  Reuse the waypoint pattern: long-press / tap to place route vertices; shared dialog/state model proven tonight

# B3. Cart HUD / Autopause (carried)

☑  Cart HUD: long-press trigger removed during panel redesign (freed long-press for waypoints — confirmed this session)

☐  Autopause: restore with disconnect moved to the pause sequence (not unpause)

# C. Cleanups

Blocker before more track imports Import existence-check before DB write — the import path duplicates every run (no existence check). Fix before importing more, or tracks dupe again.

☐  Import existence-check before DB write (BLOCKER for more imports)

☐  z12 hide-features: min display zoom = 12 for all four types (query-cap truncation mitigation)

☐  Trail/Route detail via SELECT/Edit list (NOT map-tap). Add Route + Trail detail to per-type detail panel

☐  Proximity map-tap broken (3 dead click handlers) — DECIDE: deprecate in favor of SELECT/Edit list, or fix

☐  SpatialDisplayManager dead path: holds ConvoyConfig-reading bindings nothing calls. Migrate both maps to it OR delete dead bindings

☐  Optional warning tidy-up: remove now-unnecessary !! / safe-calls (ConvoyMapViewerScreen ~591/604/617/663-712; ConvoyScreen ~569/586/705/718/731)

☐  Dead QUEUES button on convoy map — wire to Work with Queues panel (convoy only)

☐  GPX/KML import handler: intent reaches activity but handler not executing

☐  Large GPX >32MB: regex → string-loop

☐  Empty filter list handling

☐  Dead-code sweep before 2.6: scanDownloadsForGpx, showImportList orphans

☐  Duplicate AlertDialog import in ConvoyScreen.kt (lines 34 & 85) — harmless (compiled) but tidy up

☐  Map Sources discoverability hint (SAT/TOPO/TOPO+ assignable via Settings → Map Sources)

# C2. Bounding Box — query-source restore (tomorrow's END item)

This is SPEC, not enhancement The bbox is the query source — it defines the result set. State controls checkboxes; the query (parameterized by bbox) controls geometry. Saved selections are meaningless unless reopen lands at the bbox where they were created. Currently masked: convoy opens to device location, planning reloads to default. Tested near your own artifacts → looks fine. Plan a ride for a REMOTE area → wrong region queried, saved selections have nothing to bind to. Restart-ability (the May-30 mandate) is non-functional without it.

☐  Persist bbox in MapStateStore snapshot (add n/s/e/w; save in saveConvoyState / savePlanningState from lastViewport* vars)

☐  Restore bbox on map init — BEFORE the first onViewportChanged query fires (else first query runs at default and destroys state in that first tick)

☐  Use the onMapBoundsReady seam: HTML asks Kotlin for saved bbox on map-ready → setView/fitBounds to it before first query

☐  Parity: both convoy_map.html AND grouptrack_map.html (separate files; planning reloads, convoy persists to device-location)

☐  Verify: set distinct view+selection each map, force-stop, reopen — returns to saved bbox with saved selections drawn

# D. Google Play Sprint (post field-test)

☑  Package rename to com.grouptrack.android

☐  BACKLOG P1: ANR on fresh install — MANAGE_EXTERNAL_STORAGE startup blocks main thread. Defer file-dependent init until permission confirmed. MUST resolve before launch

☐  Intent filter cleanup

☐  About/Attribution screen (GPL/Leaflet/Esri)

☐  Track export redesign (in-app list + Export to Downloads + Email)

☐  Play Console setup; verify AAB version code > 29320573 before upload

☐  lintVital error (ServiceKeepAliveWorker foregroundServiceType) — pre-existing; confirmed NON-GATING (build succeeds). Resolve before launch for cleanliness

# E. Website (staged, not deployed)

☐  Deploy V2.5: edited index.html + Release Notes + User Guide PDFs via scp→sudo mv. Snapshot index.html first. Decide: remove old V2.4 cards / delete orphaned V2.4 PDFs

# F. On the Horizon (2.6 / 3.0)

2.6 — community born: upload community data (tracks, reviews, ride areas, tile definitions, scheduled rides, invites) to a shared section; standalone subscription + free Meshtastic add-on. iPad web-app pause.

3.0 — community is the product (web service): shared planned rides, radius discovery, follow-an-organizer auto-invites, trail ratings. Mesh becomes a plugin. Engine-computed routes (John Henry organizer on-ramp).

Deferred — Waypoint import remap: incoming waypoint types need a remap table onto the 12 canonical (foreign sym/type → canonical, unknowns → other); same normalization as trail-import field mapping. changeWaypointType already exists as manual fallback.