GroupTrack

Release 2.4 — Development Plan

March 25, 2026  |  Branch: feature/convoy-event-ride  |  Author: Fred Kix

V2.4 is the last standalone Android release before AWS backend integration. It proves the offline map download process end-to-end on a single device. All logic built here ports directly to V4.0 AWS implementation without rewrite. Upon seal, V2.4 becomes the source for the iPad iOS personal edition port.

# OBJECTIVES

- Rider can draw a map area on the live map and download tiles for offline use

- Tiles served from local device storage when internet is unavailable

- All 4 tile types (SAT, HYB, TOPO, RD) work offline

- Download size estimated and blocked if over 500MB ceiling

- Downloaded regions listed and manageable

- Field tested — WiFi off, map displays correctly on trail

- Zero open items — clean enough to hand to external iOS developer

# SEAL CRITERIA

V2.4 is sealed when ALL of the following are verified on device with WiFi off:

| CRITERION | VERIFICATION METHOD |
| --- | --- |
| Draw bounding box on live map | Leaflet rectangle tool activates from gear panel. Box drawn successfully. |
| Tile count and MB displayed before download | Dialog shows X tiles, Y MB. Accurate estimate shown. |
| Download blocked if over 500MB | Draw large area. Blocked with clear message. |
| Tiles download to device storage | Check filesDir/tiles/ after download. Files present. |
| Leaflet serves tiles offline | Turn WiFi off. Open app. Map displays from local cache. |
| SAT tiles work offline | Switch to SAT. Tiles display. No network requests. |
| HYB tiles work offline | Switch to HYB. Tiles display. |
| TOPO tiles work offline | Switch to TOPO. Tiles display. |
| RD tiles work offline | Switch to RD. Tiles display. |
| Downloaded region appears in list | Gear panel shows region entry with size and date. |
| DELETE removes region | Tap DELETE. Files removed from storage. Entry gone from list. |
| Progress shown during download | ProgressBar visible. Count updates. CANCEL works. |
| Zero open items | All backlog items from V2.3 reviewed. Outstanding items documented. |

# FUNCTION DEVELOPMENT PLAN

## F1 — Leaflet Draw Tool

Activate a rectangle draw mode in the Leaflet map. User draws bounding box. Coordinates passed to Android via JavaScript bridge.

| ID | FUNCTION | TOOLS / FILES | DETAIL |
| --- | --- | --- | --- |
| F1-01 | Add Leaflet.draw plugin | convoy_map.html — CDN | Add to <head>: leaflet-draw.css and leaflet-draw.js from cdnjs.cloudflare.com/ajax/libs/leaflet.draw/. Initialize L.Control.Draw with rectangle only. Add drawControl to map. |
| F1-02 | Draw mode activation | convoy_map.html — JavaScript | function activateDrawMode() { drawControl.enable(); }. Called from Android via evaluateJavascript('activateDrawMode()'). |
| F1-03 | Area selection callback | convoy_map.html — JavaScript | map.on(L.Draw.Event.CREATED, function(e) { var b = e.layer.getBounds(); Android.onAreaSelected(b.getNorth(), b.getSouth(), b.getEast(), b.getWest()); }); |
| F1-04 | Android bridge receiver | ConvoyScreen.kt — WebViewClient | Add @JavascriptInterface fun onAreaSelected(n: Double, s: Double, e: Double, w: Double). Triggers size estimation dialog. |
| F1-05 | DOWNLOAD REGION button | ConvoyScreen.kt — gear panel | Button already exists as placeholder. Wire clickable to call evaluateJavascript('activateDrawMode()'). Button label: DRAW MAP AREA. |

## F2 — Tile Calculator

Pure Kotlin utility that calculates the complete list of tile coordinates for a bounding box across zoom levels z10-z18. No side effects. Unit testable.

| ID | FUNCTION | TOOLS / FILES | DETAIL |
| --- | --- | --- | --- |
| F2-01 | TileKey data class | ConvoyTileCalculator.kt — new file | data class TileKey(val z: Int, val x: Int, val y: Int). toString() = '{z}/{x}/{y}'. Companion fun fromString(s: String): TileKey. |
| F2-02 | lon2tile function | ConvoyTileCalculator.kt | fun lon2tile(lon: Double, z: Int): Int = floor((lon + 180.0) / 360.0 * (1 shl z)).toInt() |
| F2-03 | lat2tile function | ConvoyTileCalculator.kt | fun lat2tile(lat: Double, z: Int): Int { val r = Math.toRadians(lat); return floor((1.0 - ln(tan(r) + 1.0/cos(r)) / PI) / 2.0 * (1 shl z)).toInt() } |
| F2-04 | calculateTiles function | ConvoyTileCalculator.kt | fun calculateTiles(n,s,e,w: Double, zMin=10, zMax=18): List<TileKey>. For each z from zMin to zMax: get xMin=lon2tile(w,z), xMax=lon2tile(e,z), yMin=lat2tile(n,z), yMax=lat2tile(s,z). Iterate all x,y combinations. Return flat list. |
| F2-05 | estimateSizeMB function | ConvoyTileCalculator.kt | fun estimateSizeMB(tiles: List<TileKey>): Float = tiles.size * 15f / 1024f. Constant AVG_TILE_KB = 15f. Constant CEILING_MB = 500f. |
| F2-06 | isWithinCeiling function | ConvoyTileCalculator.kt | fun isWithinCeiling(tiles: List<TileKey>): Boolean = estimateSizeMB(tiles) <= CEILING_MB |

## F3 — Download Size Dialog

After area drawn, show user the tile count and estimated MB before starting download. Block if over ceiling.

| ID | FUNCTION | TOOLS / FILES | DETAIL |
| --- | --- | --- | --- |
| F3-01 | Size estimation on area selected | ConvoyScreen.kt | On onAreaSelected() callback: launch coroutine, call calculateTiles() and estimateSizeMB(). Update UI state with results. |
| F3-02 | Size confirmation dialog | ConvoyScreen.kt — AlertDialog | Show: 'Download Map Area? X tiles, Y MB estimated. This may take several minutes.' Buttons: DOWNLOAD / CANCEL. |
| F3-03 | Ceiling exceeded dialog | ConvoyScreen.kt — AlertDialog | If over 500MB: 'Area too large — estimated Y MB exceeds 500MB limit. Reduce the selected area and try again.' Button: OK only. |
| F3-04 | Tile source display | ConvoyScreen.kt | Dialog shows which tile source will be downloaded: 'Source: Esri Satellite'. Matches currently active map type. |

## F4 — Tile Downloader

Kotlin coroutine-based downloader. Downloads tiles from active tile source URL to local device storage. Cancellable. Reports progress.

| ID | FUNCTION | TOOLS / FILES | DETAIL |
| --- | --- | --- | --- |
| F4-01 | ConvoyTileDownloader object | ConvoyTileDownloader.kt — new file | object ConvoyTileDownloader. fun buildTileUrl(tile: TileKey, sourceUrl: String): String. Replace {z}/{x}/{y} and {z}/{y}/{x} in URL template. |
| F4-02 | Storage path builder | ConvoyTileDownloader.kt | fun tilePath(context: Context, source: String, tile: TileKey): File. Returns: context.filesDir/tiles/{source}/{z}/{x}/{y}.png. Creates parent directories. |
| F4-03 | Single tile download | ConvoyTileDownloader.kt | suspend fun downloadTile(url: String, dest: File): Boolean. OkHttp GET request. Write bytes to dest file. Return success/fail. Retry once on failure. |
| F4-04 | Batch download function | ConvoyTileDownloader.kt | suspend fun downloadTiles(context, tiles, sourceUrl, sourceName, onProgress): Result<DownloadSummary>. Iterate tiles. Call downloadTile per tile. Call onProgress(downloaded, total, failCount). DownloadSummary(downloaded, failed, totalMB). |
| F4-05 | Cancellation support | ConvoyTileDownloader.kt | Accept CoroutineScope parameter. Check isActive before each tile download. On cancellation: return partial DownloadSummary with downloaded count. |
| F4-06 | HTTP client | ConvoyTileDownloader.kt | Use OkHttp — already in Meshtastic dependencies. Connection timeout 10s. Read timeout 15s. No caching — write directly to file. |

## F5 — Leaflet Local Tile Serving

Configure Leaflet and Android WebView to serve tiles from local device storage. Detect local vs online tile source by URL prefix.

| ID | FUNCTION | TOOLS / FILES | DETAIL |
| --- | --- | --- | --- |
| F5-01 | WebView file access | ConvoyScreen.kt — WebView setup | webView.settings.allowFileAccessFromFileURLs = true. webView.settings.allowUniversalAccessFromFileURLs = true. Required for Leaflet to load file:// tile URLs. |
| F5-02 | Local path constant | ConvoyConfig.kt | const val LOCAL_TILE_BASE = 'file:///data/user/0/com.geeksville.mesh.google.debug/files/tiles/'. Used to build local tile URL template. |
| F5-03 | setTileUrl local detection | convoy_map.html — JavaScript | Update setTileUrl(url): if url starts with 'file://' use as-is. Otherwise use as remote URL. L.tileLayer(url, {maxZoom:19, tileSize:256}). No crossOrigin needed for file:// tiles. |
| F5-04 | Switch to local tiles | ConvoyScreen.kt | After download completes: build local URL = LOCAL_TILE_BASE + sourceName + '/{z}/{x}/{y}.png'. Call evaluateJavascript('setTileUrl("' + localUrl + '")'). Store active source preference. |
| F5-05 | Restore online tiles | ConvoyScreen.kt | When user selects a tile type button: if local cache exists for that type, use local URL. Otherwise use online URL. Check filesDir/tiles/{sourceName}/ exists and has files. |

## F6 — Download Progress UI

Show download progress in the gear settings panel. User can see tile count, MB remaining, and cancel the download.

| ID | FUNCTION | TOOLS / FILES | DETAIL |
| --- | --- | --- | --- |
| F6-01 | Download state in ViewModel | ConvoyViewModel.kt | Add StateFlow<DownloadState>. DownloadState sealed class: Idle, Downloading(downloaded, total, failCount), Complete(summary), Cancelled, Error(message). |
| F6-02 | Progress panel | ConvoyScreen.kt — gear panel | When state is Downloading: show LinearProgressIndicator, text 'Downloading: X of Y tiles (Z MB remaining)', CANCEL button. Replaces DRAW MAP AREA button during download. |
| F6-03 | Completion message | ConvoyScreen.kt | When state is Complete: show 'Downloaded X tiles (Y MB). Z failed.' for 3 seconds then return to normal gear panel. |
| F6-04 | Cancel action | ConvoyScreen.kt | CANCEL button cancels download coroutine job. Shows 'Download cancelled — X tiles saved.' State returns to Idle. |
| F6-05 | Error handling | ConvoyScreen.kt | When state is Error: show 'Download failed — X. Tap to retry.' with retry button. |

## F7 — Region List and Management

Track downloaded map regions. Show in gear panel. Allow deletion of individual regions.

| ID | FUNCTION | TOOLS / FILES | DETAIL |
| --- | --- | --- | --- |
| F7-01 | MapRegion data class | ConvoyMapRegion.kt — new file | data class MapRegion(val sourceName: String, val tileCount: Int, val sizeMB: Float, val downloadDate: String, val bounds: String). Serialized to JSON for SharedPreferences. |
| F7-02 | Region registry | ConvoyMapRegion.kt | object ConvoyRegionRegistry. fun save(context, region: MapRegion). fun load(context): List<MapRegion>. fun delete(context, sourceName: String): deletes files from filesDir/tiles/{sourceName}/ and removes from registry. |
| F7-03 | Region list UI | ConvoyScreen.kt — gear panel | Scrollable LazyColumn of downloaded regions. Each row: source icon, tile count, size, date, DELETE button. Empty state: 'No regions downloaded. Draw an area to download map tiles.' |
| F7-04 | Storage display | ConvoyScreen.kt | Show total storage used by all regions at bottom of list: 'Map storage: X MB used'. |
| F7-05 | Save region on completion | ConvoyViewModel.kt | After successful download: create MapRegion and call ConvoyRegionRegistry.save(). Update region list state. |

## F8 — Offline Mode Indicator

Small visual indicator showing whether current map is serving online or local cached tiles.

| ID | FUNCTION | TOOLS / FILES | DETAIL |
| --- | --- | --- | --- |
| F8-01 | Tile source state | ConvoyViewModel.kt | Add StateFlow<TileSourceMode> ENUM(ONLINE, LOCAL_CACHE). Updated when setTileUrl is called. |
| F8-02 | Indicator dot | ConvoyScreen.kt — map overlay | Small dot top-right of map. Green = online tiles. Blue = local cache. 8dp dot with 1dp border. Tooltip on tap: 'Online tiles' or 'Offline — cached tiles'. |

# BUILD SEQUENCE

Build and test after each function. Commit after each successful test. Never commit without a successful build. Never commit broken code.

| ORDER | FUNCTION / COMMIT MESSAGE |
| --- | --- |
| 1 | F2 — Tile calculator. Pure Kotlin, no UI. Unit test calculateTiles() and estimateSizeMB(). Commit: feat(V2.4): ConvoyTileCalculator — tile math and size estimation |
| 2 | F1 — Leaflet draw tool. Test in browser first, then WebView. Confirm onAreaSelected fires. Commit: feat(V2.4): Leaflet.draw rectangle tool wired to Android bridge |
| 3 | F3 — Size dialog. Wire F1 + F2 together. Test ceiling block. Commit: feat(V2.4): download size estimation dialog with 500MB ceiling |
| 4 | F4 — Tile downloader. Test with small area (10 tiles). Confirm files appear in filesDir. Commit: feat(V2.4): ConvoyTileDownloader — coroutine tile download with retry |
| 5 | F6 — Progress UI. Wire F4 progress callback to UI. Test cancel. Commit: feat(V2.4): download progress UI with cancel |
| 6 | F5 — Local tile serving. Switch WebView to file:// URLs. Test offline. Commit: feat(V2.4): Leaflet local tile serving from filesDir |
| 7 | F7 — Region list. Save and display downloaded regions. Test delete. Commit: feat(V2.4): region list and management in gear panel |
| 8 | F8 — Offline indicator. Small UI addition. Commit: feat(V2.4): online/offline tile source indicator |
| 9 | Field test. WiFi off. All 4 tile types. Document results. Commit: test(V2.4): offline map field test — all tile types verified |
| 10 | Backlog sweep. Review all V2.3 backlog items. Fix what can be fixed safely. Document remainder. Commit: chore(V2.4): backlog review and cleanup |
| 11 | SEAL. Final build. Copy APK to Downloads as GroupTrack-V2.4-debug.apk. Tag v2.4. Commit: release: GroupTrack V2.4 sealed |

# TECHNICAL REFERENCES

## Tile URL Templates — Active Sources

| SOURCE | URL TEMPLATE |
| --- | --- |
| SAT (Esri Satellite) | https://server.arcgisonline.com/ArcGIS/rest/services/World_Imagery/MapServer/tile/{z}/{y}/{x} |
| HYB (Google Hybrid) | https://mt0.google.com/vt/lyrs=y&x={x}&y={y}&z={z} |
| TOPO (Esri World Topo) | https://services.arcgisonline.com/ArcGIS/rest/services/World_Topo_Map/MapServer/tile/{z}/{y}/{x} |
| RD (Carto Voyager) | https://a.basemaps.cartocdn.com/rastertiles/voyager/{z}/{x}/{y}.png |

Note: Esri and Carto use {z}/{y}/{x} order. Google uses x={x}&y={y}&z={z} query params. Tile URL builder in F4-01 must handle both formats.

## Key Files

| FILE | LOCATION / PURPOSE |
| --- | --- |
| convoy_map.html | app/src/main/assets/convoy_map.html — Leaflet map. Add Leaflet.draw plugin here. |
| ConvoyTileCalculator.kt | app/src/main/java/com/geeksville/mesh/convoy/ — NEW. Tile math, size estimation. |
| ConvoyTileDownloader.kt | app/src/main/java/com/geeksville/mesh/convoy/ — NEW. Tile download coroutine. |
| ConvoyMapRegion.kt | app/src/main/java/com/geeksville/mesh/convoy/ — NEW. Region data class and registry. |
| ConvoyScreen.kt | app/src/main/java/com/geeksville/mesh/convoy/ — UI changes. Gear panel, progress, indicator. |
| ConvoyViewModel.kt | app/src/main/java/com/geeksville/mesh/convoy/ — StateFlows for download and tile source. |
| ConvoyConfig.kt | app/src/main/java/com/geeksville/mesh/convoy/ — Add LOCAL_TILE_BASE constant. |

## Local Storage Structure

| PATH | CONTENTS |
| --- | --- |
| filesDir/tiles/esri_sat/{z}/{x}/{y}.png | Esri satellite tiles downloaded locally |
| filesDir/tiles/google_hyb/{z}/{x}/{y}.png | Google hybrid tiles |
| filesDir/tiles/esri_topo/{z}/{x}/{y}.png | Esri topo tiles |
| filesDir/tiles/carto_rd/{z}/{x}/{y}.png | Carto road tiles |
| SharedPreferences: map_regions | JSON array of MapRegion objects — region registry |
| SharedPreferences: active_tile_source | Current tile source name — online or local |

## Leaflet.draw CDN

| ASSET | CDN URL |
| --- | --- |
| leaflet-draw.css | https://cdnjs.cloudflare.com/ajax/libs/leaflet.draw/1.0.4/leaflet.draw.css |
| leaflet-draw.js | https://cdnjs.cloudflare.com/ajax/libs/leaflet.draw/1.0.4/leaflet.draw.js |

# V2.3 BACKLOG — STATUS REVIEW AT V2.4 SEAL

| ITEM | ACTION AT V2.4 SEAL |
| --- | --- |
| BL-01 GPS slider flush | Attempt fix with custom composable. If not resolved in 2 hours, document and defer to V3.0. |
| MAP-03 SIM/LIVE button | Write proper Python patch with brace validation. Attempt removal. If fails, defer. |
| MAP-04 Thunderforest trails | Register for free API key. Wire in if key received. Low priority. |
| UI-01 Node channel filter | Investigate and fix — important for field use. Compare node.channel to WorkingConfig.channelName. |
| UI-04 RECORD button Z-order | Fix zIndex on disconnect overlay. Should be quick. |
| UI-07 Module fields Verify | Wire moduleConfigFlow. Medium effort. Defer if needed. |

GroupTrack  |  Release 2.4 Development Plan  |  March 25, 2026  |  Fred Kix  |  visit www.grouptrack.org