Convoy Tracker

End of Day 8  •  Session Recap & Day 9 Plan

Branch: feature/convoy-tab  |  March 9, 2026

RULE: One change. Build. Deploy. Verify on device. Commit. Then next step. No exceptions.

# DAY 8 — COMPLETED THIS SESSION

| ID | What Was Done | Status | Commit / Notes |
| --- | --- | --- | --- |
| TRACK T1-T5 | Lead track polyline — _leadTrackSegments populated in tick loop. Segments built from sorted node positions. drawTrack() wired to JS bridge via LaunchedEffect. | DONE TODAY | Committed |
| TOGGLE | Multicolor track toggle in ConvoySettings. ConvoyConfig.TRACK_MULTICOLOR. Black or node-color segments. | DONE TODAY | Committed |
| DEBUG | Debug TILES OK / GPS OK status overlay removed from convoy_map.html | DONE TODAY | Committed |
| REC | KML track recording — start/pause/resume/stop. Name dialog. Tablet GPS stream to my_tracks/ directory. | DONE TODAY | Committed |
| REC | REC button states — IDLE / RECORDING / PAUSED with color coding. Expanded CONTINUE / END menu. | DONE TODAY | Committed |
| DOCS | Platform business spec v2 — build status, field test plan, Phase 1 priority order, competitive position. | DONE TODAY | docs/ |

# CUMULATIVE BUILD STATUS — DAYS 1-8

All items below committed to feature/convoy-tab. Field app is functionally complete pending My Cart identity fix and field test pass.

| Area | Feature | Status |
| --- | --- | --- |
| MAP | WebView + Leaflet map, satellite tiles, tile source switching (SAT/TOPO/RD) | DONE |
| MAP | Lead-to-tail track polyline, multicolor toggle, color by node position | DONE |
| MAP | Node markers — color coded ACTIVE/SIGNAL_DROP/LOST, convoy ordered | DONE |
| MAP | fitBounds zoom to convoy, setView zoom to My Cart | DONE |
| MAP | Debug status overlay removed | DONE |
| CONVOY | Convoy order — position sort by heading projection | DONE |
| CONVOY | LEAD and TAIL identification — auto-assigned by position | DONE |
| CONVOY | Span miles — lead to tail distance | DONE |
| CONVOY | Proximity — feet to node ahead/behind, miles to lead/tail | DONE |
| CONVOY | SIGNAL_DROP and LOST thresholds from ConvoyConfig | DONE |
| FILTER | Node filter — admission window, today-only, removed carts placeholder | DONE |
| HUD | GROUP HUD — units, active, lost, span, lead, tail | DONE |
| HUD | MY CART HUD — speed, heading, battery, SNR, proximity | DONE |
| HUD | NODE HUD — full detail on marker tap | DONE |
| HUD | COLLAPSED mode — pill view, map maximized | DONE |
| SETTINGS | Convoy Settings screen — gear button in HUD row | DONE |
| SETTINGS | Alert threshold sliders — Signal Drop, Lost, Off Track | DONE |
| SETTINGS | Admission window slider | DONE |
| SETTINGS | Multicolor track toggle | DONE |
| RECORD | KML recording — start/pause/resume/stop, name dialog | DONE |
| RECORD | Tablet GPS stream to my_tracks/ KML file | DONE |
| RECORD | REC button visual states — color coded IDLE/RECORDING/PAUSED | DONE |
| SIM | Simulation mode — full convoy simulation without hardware | DONE |
| HARDWARE | 2x SenseCAP T1000-E — CONVOY channel, AES256, 60s GPS, Precise GPS | DONE |
| OPEN | My Cart identity — myCartId wired to connected radio node ID | OPEN — Day 9 |
| OPEN | OSMDroid import cleanup — remove unused imports and dependency | OPEN — Day 9 |
| OPEN | Custom tile URL text field in settings | OPEN — Day 9 |

# DAY 9 — SESSION PLAN

Day 9 goal: My Cart identity fix, OSMDroid cleanup, then field testing. Field test is the V1 pass gate. Do not move to web platform work until G6 drive test passes.

## 1. My Cart Identity Fix — FIRST ITEM

My Cart HUD shows nothing in live mode. myCartId hardcoded to simulation value. Does not match connected radio node ID. Blocks My Cart HUD and field test.

| # | Task — ONE CHANGE ONLY | Device Verify | File |
| --- | --- | --- | --- |
| C1 | Read ConvoyViewModel — understand current myCartId assignment. No code change yet. | Root cause identified. | Read only |
| C2 | Find correct node ID source — nodeInfo.myNodeNum or MeshService connected device | Correct source confirmed. | Research only |
| C3 | Fix myCartId assignment to match connected radio node ID | Build passes. Commit. | ConvoyViewModel.kt |
| C4 | Test — My Cart HUD shows own speed, heading, battery, signal with radio connected | My Cart data correct. Commit. | Device test |

## 2. Cleanup — Only If My Cart C4 Is Verified

| # | Task | Device Verify | File |
| --- | --- | --- | --- |
| A2.4 | Custom tile URL text field in settings panel — paste any XYZ URL | Map switches source. Commit. | ConvoyScreen.kt |
| A5.1 | Remove unused OSMDroid imports from ConvoyScreen.kt | Build passes. No OSMDroid refs. Commit. | ConvoyScreen.kt |
| A5.2 | Remove OSMDroid from build.gradle.kts | Build passes. APK smaller. Commit. | build.gradle.kts |

## 3. Field Testing — Blocked Until C4 Verified

| # | Test | Pass Criteria |
| --- | --- | --- |
| G1 | Static 3-node indoor test | All nodes visible. Status correct. My Cart identified. Lead track draws. |
| G2 | Walk test outdoors — LEAD/TAIL simulation | Convoy order updates. Distance updating. Track colors correct. |
| G3 | SIGNAL_DROP simulation — power off mid-node | Amber status after SIGNAL_DROP_MINUTES threshold. |
| G4 | LOST simulation — extended power off | Red status after LOST_MINUTES threshold. |
| G5 | KML recording — start, walk, stop | Valid KML in my_tracks/. Imports to Google Earth. Track renders. |
| G6 | Drive test — 3-vehicle convoy, 1 mile route | Full system. All features live. V1 PASS. |

DAY 9 START: C1 — read ConvoyViewModel, understand myCartId. No code change first.

# AFTER V1 FIELD TEST PASSES — PHASE 1 PLATFORM

Once G6 drive test passes, V1 field app is complete. Phase 1 platform work begins immediately. Priority order:

| P | Task | Notes |
| --- | --- | --- |
| 1 | Ride card data model — fields, config generation spec, email template | Foundation for everything else |
| 2 | Radio config file format — Meshtastic BLE deep link or import file spec | Required for rider onboarding |
| 3 | Rider registration flow — callsign, contact, config email delivery | Core platform feature |
| 4 | Config backup and restore — save pre-ride config, restore post-ride | Rider trust and retention |
| 5 | Post-ride KML aggregation and delivery to organizer | Primary org value driver |
| 6 | Ride card map bounding box — Gaia/onX region link for tile caching | Stage 1 map strategy |
| 7 | Payment integration — $40 day pass, $5/month, annual with device | Revenue |
| 8 | Pilot with one org — real ride, real riders, end-to-end validation | Market proof |
| 9 | Instrument — day pass to subscription conversion, org signup rate | Growth metrics |